INTAKEOS MEDICAL

MASTER OPERATIONS DOCUMENT Complete Knowledge Base for Launch, Management & Scaling 1008275 B.C. Ltd. DBA Arbitrage Claw ¦ Cowichan Valley, BC, Canada Phil Kaye, Architect & Owner ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net FIRST CLIENT TARGET: June 15, 2026 Last Updated: May 31, 2026

| OPERATIONS Sections 1–12 Full access — Architect + Coordinator | 🔒 ENGINEER SECTIONS Sections 7, 8, 9 Technical spec — share only as needed | TABLE OF CONTENTS 12 Sections ¦ Complete Knowledge Base Video transcript to be added as Section 13 |
| --- | --- | --- |

## TABLE OF CONTENTS

| # | Section Title | Access |
| --- | --- | --- |
| 1 | Business Identity & Strategic Foundation | All |
| 2 | The Product: IntakeOS Medical — What It Is & How It Works | All |
| 3 | Revised Pricing & Revenue Model | All |
| 4 | Engineer Fee Structure | All |
| 5 | Marketing Agency Partner Program (15% Referral) | All |
| 6 | Clinic Onboarding Form — SOUL.md + HEARTBEAT.md Builder | All |
| 7 | 🔒 Engineer Technical Specification — Skills, Workflows & Deliverables | Engineer + Architect |
| 8 | 🔒 PostgreSQL Database Schema — Complete Specification | Engineer + Architect |
| 9 | 🔒 Engineer Working Agreement v3 — Full Legal Terms | Engineer + Architect |
| 10 | Operations Coordinator — Role, Tasks & Accountability | All |
| 11 | Agency Partner List & Clinic Target List | All |
| 12 | Website Audit, Messaging Framework & AI Rebuild Prompt | All |

SECTION 1 — BUSINESS IDENTITY & STRATEGIC FOUNDATION

## 1A — Business Identity

| Legal Entity | 1008275 B.C. Ltd. |
| --- | --- |
| DBA / Brand | Arbitrage Claw |
| Product Brand | IntakeOS Medical |
| Owner / Architect | Phil Kaye |
| Location | Cowichan Valley, BC, Canada (home-based, fully remote operations) |
| Domain | arbitrageclaw.net |
| Primary Email | phil@arbitrageclaw.net ¦ operations@go.arbitrageclaw.net |
| Business Type | Technology Services / AI Systems Consulting |
| Registered | 1008275 B.C. Ltd. — already registered in BC |
| CFC Loan | $5,000 CAD Micro Loan — Community Futures Cowichan (approved April 2026) |
| CFC Loan Purpose | Prototype build, domain, website, insurance, testing infrastructure, engineer fees |
| Compliance Jurisdiction | Canada: PIPA / PIPEDA (BC). US clients: HIPAA. Full audit trail for both. |

## 1B — The Problem We Solve (Core Value Proposition)

Elective medical clinics spend $100–$125 CAD per advertising click to generate a patient inquiry. The industry average response time to those inquiries: 47 hours. A patient contacted within 5 minutes is 10x more likely to book a consultation than one contacted after 10 minutes. A LASIK inquiry worth $4,000–$6,000 arrives at 8pm. Nobody responds until 9am. That patient called the next clinic on their list at 8:05pm. The advertising budget paid for a competitor's revenue. This happens dozens of times per month at every independent elective clinic without an intake system.

## 1C — The Solution

IntakeOS Medical deploys a 24/7 autonomous patient intake engine on the clinic's own private, Canadian-hosted server. It responds to every inquiry in under 15 seconds, qualifies the patient using the clinic's exact criteria, books the consultation into the doctor's calendar, and alerts staff — without any human involvement from the clinic. The face-to-face consultation remains 100% human. IntakeOS only handles what happens before it.

## 1D — Why This Is Different From Everything Else

| Competitor / Alternative | Their Problem | IntakeOS Advantage |
| --- | --- | --- |
| Generic AI chatbots (Drift, Intercom) | US servers — PIPA non-compliant in BC. No voice. Cannot qualify for specific medical procedures. | Canadian server. Voice agent. Procedure-specific qualifying logic built for each clinic. |
| 11x.ai / Artisan (AI SDR platforms) | $5,000–$12,000+ CAD/year. Rigid. Cannot be customized for medical intake. US data storage. | $0 setup. $150 USD per attended consultation. Fully customized. Clinic owns everything. |
| GoHighLevel alone | CRM only. No AI voice. No compliance layer. No agentic follow-up logic. Requires heavy configuration. | IntakeOS runs ON GHL + adds AI voice, compliance logging, and autonomous follow-up. |
| Internal IT / custom build | 6–18 months. Enormous engineering cost. Independent clinics cannot afford it. | Deployed in days on proven OpenClaw OS framework. Client owns the codebase. |
| Status quo (no system) | Most independent clinics have no automated intake. A human receptionist responds when available. | This is the dominant competitor. The question is simply: how many leads are you losing right now? |

## 1E — Market Opportunity

- Canada has over 1,200 independent elective medical clinics (LASIK, fertility, aesthetics, body contouring) operating without sophisticated patient intake systems.

- The BC Lower Mainland alone has dozens of independent practices each spending $3,000–$15,000/month on advertising while losing 20–40% of leads to slow response times.

- PIPA/PIPEDA compliance requirements in Canada actively block US-based SaaS AI tools — creating a local market gap that IntakeOS fills by default.

- The OpenClaw OS framework (346,000 GitHub stars in under 5 months) makes custom deployment cost-effective for the first time.

- Independent clinics are specifically underserved: too small for enterprise tools, too busy to build their own systems.

SECTION 2 — THE PRODUCT: INTAKEOS MEDICAL

## 2A — System Architecture

| Layer | What It Does |
| --- | --- |
| OpenClaw OS v2026.4.x | The agent operating system. Runs all workflows, manages the HEARTBEAT (follow-up scheduler), SOUL.md (clinic personality + qualifying logic), AGENTS.md (workflow routing), MEMORY.md (patient state), and TOOLS.md (API connections). |
| NemoClaw (NVIDIA) | The security and compliance layer. Enforces a strict network egress whitelist (7 approved API endpoints incl. Stripe). Logs every agent action to an append-only audit trail. Produces HIPAA-format (US) and PIPA-format (Canada) compliance logs. |
| VPS (OVH Montreal, Canada) | The clinic's own private server. Patient data never leaves Canadian soil. The clinic is the data custodian. IntakeOS has no access to the data — we only manage the system that runs on it. |
| Retell AI + ElevenLabs | The voice agent. Answers inbound calls, conducts qualifying conversations, books consultations. Natural-sounding. Configurable to match clinic brand voice. |
| Twilio Elastic SIP Trunk | The telephony layer. The clinic's existing phone number is ported here. Business hours: rings staff first, AI picks up after 3 rings. After-hours: AI answers immediately with zero wait. |
| GoHighLevel (GHL) | The CRM. Every patient contact, conversation, booking, and attendance confirmation is tracked here. The Practice Manager sees everything in one place. |
| Cal.com (self-hosted) | The scheduling engine. Books directly into the doctor's calendar. Sends confirmation webhooks to OpenClaw within 60 seconds. |
| SendGrid | Transactional email. Sends patient confirmations, reminders, pre-consultation briefs to staff, attendance checks, and monthly reports. Domain-authenticated (SPF/DKIM/DMARC). |
| PostgreSQL 16+ | The local database. Four tables: contacts, heartbeat_log, consultation_records, compliance_events. The compliance_events table is append-only — never updated or deleted. |
| Anthropic Claude API | Claude Opus 4.7 for complex reasoning tasks (extracting patient concerns from transcripts, generating pre-consultation briefs). Claude Sonnet 4.6 for routine tasks. |

## 2B — The 10 Workflows (Summary)

Full technical workflow specifications are in Section 7 (Engineer Brief). This summary is for operations and client communication.

| # | Workflow | What Happens | Human Touchpoint |
| --- | --- | --- | --- |
| WF1 | Web Form Inquiry | Patient submits form → personalized email reply in 30 sec → GHL contact created → management alert in 60 sec. | Management email alert only |
| WF2 | Business Hours Call | Clinic rings first (15 sec) → AI picks up → qualifies patient → books or follows up → transcript + audio in GHL. | Staff answer if available. AI fallback. |
| WF3 | After-Hours Call | AI answers immediately → full qualifying + booking flow → management email alert sent. Staff see it next morning. | Management email alert only |
| WF4 | Booking Confirmation | Patient SMS + email in 60 sec → Pre-Consultation Brief (transcript + audio + extracted concerns) emailed to staff. | Staff receive brief before consult |
| WF5 | Reminders | 48-hr SMS → day-of 2-hr SMS → 30-min staff email with brief. RESCHEDULE reply triggers new slot offer. | Staff 30-min email reminder |
| WF6 | Attendance Verification + Stripe Charge | Manager receives ATTENDED/NOSHOW email 30 min after consult end. ATTENDED triggers immediate $150 Stripe charge to card on file + unique charge ID logged. NOSHOW triggers rebooking, no charge. | Manager replies ATTENDED or NOSHOW |
| WF7 | No-Show Recovery | NOSHOW triggers patient SMS in 10 min + email + re-booking flow. WF4 re-executes on re-book. | Manager confirms NOSHOW (WF6) |
| WF8 | Ghost Lead Heartbeat | Every 90 min: checks contacts with empty last_contacted. Sends follow-up. No duplicates. 72-hr cold tag. | None — fully automated |
| WF9 | Monthly Report | Auto-generates: performance summary email + Success Fee CSV (manager-confirmed attended consultations only). | Manager confirms each attendance (WF6) |
| WF10 | Compliance Logs | HIPAA-format (US) or PIPA-format (Canada) NDJSON logs. Weekly export to encrypted cloud storage. | Available on demand for audit |

## 2C — The Human-in-the-Loop Principle

CRITICAL: This message belongs in every sales conversation, on the website, and in every agency brief. It removes the single biggest objection to AI in healthcare.

IntakeOS does not replace clinical judgment. It replaces the gap between a patient inquiry and a booked consultation — a gap that was previously filled (poorly) by an overloaded receptionist or an unanswered voicemail.

The consultation itself is 100% human, face-to-face, and conducted by qualified clinical staff. IntakeOS ensures that by the time the patient sits across from the doctor, they are:

- Qualified against the clinic's exact criteria

- Pre-screened for contraindications

- Ready to discuss next steps (not still weighing whether to proceed)

- Expected by staff who already know their procedure interest, financing questions, and key concerns — because the Pre-Consultation Brief was in their inbox before the patient arrived

Staff time is preserved for what only humans can do. AI handles what happens before the consultation.

SECTION 3 — REVISED PRICING & REVENUE MODEL

## 3A — Clinic Pricing (What Clients Pay)

| Revenue Stream | Amount (USD) | Notes |
| --- | --- | --- |
| Setup Fee | $0 | Zero barrier to entry. Clinic assumes no financial risk. System is configured, tested, and verified before any payment is owed. |
| Monthly Minimum | $100 USD / month | Applies when zero consultations are booked that month. Keeps the system maintained and active. Provides a cost floor the clinic can budget for. |
| Success Fee — Per Attended Consultation | $150 USD / consultation | Charged per manager-confirmed attended consultation only. Tracked via GHL pipeline + manager email confirmation. Never estimated — always verified. |
| Monthly Billing Logic | MAX of: $100 flat OR ($150 × attended consults) | 0 consults = $100. 1 consult = $150. 5 consults = $750. 10 consults = $1,500. The clinic always knows the floor and the formula. |

## 3B — Revenue Projections (USD)

| Timeline | Clients | Min Floor | Success Fees (5–15 consults/client) | Monthly Total Range |
| --- | --- | --- | --- | --- |
| Month 1–2 | 1 | $100 | $750 – $2,250 | $750 – $2,250 |
| Month 3–4 | 2 | $200 | $1,500 – $4,500 | $1,500 – $4,500 |
| Month 6 | 5 | $500 | $3,750 – $11,250 | $3,750 – $11,250 |
| Month 12 | 10 | $1,000 | $7,500 – $22,500 | $7,500 – $22,500 |

## 3C — Agency Partner Economics (15% Referral)

| Scenario | Agency Earns / Month | Arbitrage Claw Net / Month |
| --- | --- | --- |
| 1 clinic, 5 attended consults | $22.50 × 5 = $112.50 USD | $127.50 × 5 = $637.50 USD |
| 1 clinic, 15 attended consults | $22.50 × 15 = $337.50 USD | $127.50 × 15 = $1,912.50 USD |
| 3 clinics, 10 avg consults each | $675.00 USD | $3,825.00 USD |
| 5 clinics, 10 avg consults each | $1,125.00 USD | $6,375.00 USD |

Agency share: 15% of $150 = $22.50 USD per attended consultation. Arbitrage Claw net: 85% = $127.50 USD per attended consultation. Minimum $100 USD/month per clinic retained by Arbitrage Claw on zero-consult months.

SECTION 4 — ENGINEER FEE STRUCTURE

## 4A — POC Build Milestones (One-Time, Escrow-Released)

| Milestone | Amount (CAD) | Deliverable | Release Condition |
| --- | --- | --- | --- |
| M1 — Infrastructure Core | $500 CAD | VPS live (OVH Montreal), OpenClaw daemon, NemoClaw sandbox, Docker stack, PostgreSQL schema, TLS, UFW, Git repo, UptimeRobot | All M1 checklist items PASS — verified by Operations Coordinator |
| M2 — All Integrations | $500 CAD | Twilio SIP trunk, Retell AI voice agent, Cal.com self-hosted, GoHighLevel API, SendGrid domain auth, Stripe API in TEST MODE (saved card via SetupIntent + charge-on-confirmation webhook, tested with Stripe test cards — no live account in POC), NemoClaw egress whitelist (7 endpoints incl. Stripe) | All M2 integration tests PASS end-to-end |
| M3 — All 10 Workflows | $500 CAD | WF1–WF10 all passing with timestamps + screenshots. Compliance logs in HIPAA and PIPA format verified. | All 10 workflows verified by Coordinator with evidence in Slack #verification-log |
| M4 — Docs & Handover | $300 CAD | Master Configuration Log, Client Deployment Template, all API keys rotated, NemoClaw security audit clean, retainer agreement signed | Phill answers 5 questions from doc alone. Engineer confirms no copies retained. |

| TOTAL POC COST: $1,800 CAD Funded from CFC Micro Loan ¦ 4 separate Escrow.com transactions | CURRENT STATUS: M1 NOT YET FUNDED Fund Escrow.com Milestone 1 ($500 CAD) — engineer cannot start without this. |
| --- | --- |

## 4B — Per-Client Deployment Fee ($100 CAD per new clinic)

$100 CAD per new clinic client — paid to engineer on verified go-live This fee covers: gathering all clinic API keys, connecting all third-party accounts (Twilio, Retell AI, GHL, Cal.com, SendGrid, ElevenLabs, Stripe), capturing the clinic card on file via Stripe SetupIntent, cloning the POC Docker stack for the new clinic, loading their SOUL.md and AGENTS.md files, and verifying all 10 workflows (including the WF6 Stripe charge-on-confirmation) pass with the new clinic's credentials. Payment is direct (not via Escrow). Paid within 7 days of verified go-live.

## 4C — Monthly On-Call Retainer ($150 CAD / active client / month)

| Issue Type | Response SLA | Examples |
| --- | --- | --- |
| Critical issue | Within 4 hours | Broken API connection, failed Heartbeat cycle, NemoClaw policy error, VPS service crash not auto-recovering |
| Non-critical issue | Within 24 hours | Misconfigured email template, Cal.com scheduling conflict, GHL field mapping error, new client deployment question |
| Monthly security audit review | By 5th of month | Review openclaw security audit output sent by Coordinator. Flag CVEs. Apply critical patches within 48 hrs. |
| Quarterly API update review | Quarterly | Review Master Configuration Log. Update sections changed by platform API updates (Retell, GHL, Twilio, Anthropic). |

At 5 active clients: engineer retainer = $750 CAD/month. At 10 clients: $1,500 CAD/month. Engineer income scales with the business — natural alignment of incentives.

SECTION 5 — MARKETING AGENCY PARTNER PROGRAM

Marketing agencies managing elective medical clinics are already embedded with decision-makers and control the advertising spend that generates patient inquiries. Every dollar their campaigns spend generates a lead — but if that lead isn't followed up within 5 minutes, the agency's work is wasted. IntakeOS closes that gap, and the agency earns 15% of every consultation it books.

THE PITCH TO AGENCIES "You already know your clients are losing patients after the ad click. We built the system that fixes that. You earn 15% of every consultation it books — $22.50 USD per attended consultation, paid monthly, no cap. A clinic with 10 attended consults/month earns your agency $225/month passively. 5 clinics = $1,125 USD/month from work you've already done."

## 5A — Why Agencies Will Say Yes

| Agency Pain Point | How IntakeOS Solves It for Them |
| --- | --- |
| Client blames agency when ads don't convert to bookings | IntakeOS closes the gap between click and booked consultation — agency can show their ads are working |
| Agency has no upsell beyond ads and SEO | IntakeOS becomes a white-glove add-on the agency presents as a conversion and retention tool |
| Agency earns nothing from lead conversion quality | 15% success fee creates new passive revenue tied to outcomes the agency already influences |
| US AI tools create PIPA liability for BC clinic clients | IntakeOS is Canadian-hosted, PIPA/PIPEDA compliant by design — agency protects their clients |

## 5B — Agency Partner Brief Text (Ready to Send)

Ale formats this as a 1-page PDF in Canva or Google Docs. Phill approves. Ale sends to each agency contact via email + LinkedIn DM.

INTAKEOS MEDICAL — AGENCY PARTNER PROGRAM Earn 15% of every attended consultation you refer. Passively. THE PROBLEM YOUR CLIENTS HAVE RIGHT NOW Your clinic clients spend $3,000–$15,000/month on advertising to generate patient inquiries. The average response time to those inquiries is 47 hours. A patient who called your client at 8pm called the next clinic on Google at 8:05pm. Your ads worked. The clinic's intake process lost the patient. That's not your fault — but you take the heat for it. WHAT INTAKEOS DOES IntakeOS is a 24/7 AI intake system deployed on the clinic's own private, Canadian-hosted server. It responds in under 15 seconds, qualifies the patient, and books the consultation. The face-to-face consultation remains 100% human — IntakeOS only handles qualification and booking. HIPAA and PIPA compliant. Full audit trail. HOW THE PARTNERSHIP WORKS - You refer a clinic client to IntakeOS. - IntakeOS deploys the system at zero setup cost to the clinic. - The clinic pays $150 USD per verified attended consultation. - You receive 15% of every success fee — $22.50 USD per attended consultation, paid monthly. - A clinic with 10 attended consults/month = $225 USD/month passive income to your agency. To discuss a partnership: phil@arbitrageclaw.net ¦ arbitrageclaw.net

SECTION 6 — CLINIC ONBOARDING FORM (SOUL.md + HEARTBEAT.md BUILDER)

This form is sent to every new clinic client BEFORE the engineer begins their deployment. The completed form gives the engineer everything needed to write the clinic's SOUL.md (qualifying logic, procedures, pricing, voice persona) and HEARTBEAT.md (follow-up timing, contact rules, compliance jurisdiction). Nothing is assumed. Everything is documented.

SECTION A — BUSINESS IDENTITY

| Field | Response Format | Used In |
| --- | --- | --- |
| Legal clinic name | Text | BAA, agreements, compliance logs |
| Trading / brand name (if different) | Text | SOUL.md — agent uses this name with patients |
| Physical address(es) — all locations | Text (multi-line) | Compliance jurisdiction (PIPA vs HIPAA) |
| Province / State of incorporation | Dropdown: BC / AB / ON / WA / CA / Other | NemoClaw compliance format selector |
| Clinic owner / Practice Manager name | Text | Escalation routing, attendance verification email |
| Management email address (must have 2FA) | Email | All system alerts, ATTENDED/NOSHOW replies |
| Existing clinic phone number(s) | Phone | Twilio SIP trunk — number to port |
| After-hours definition (days + times) | Text | HEARTBEAT.md — call routing schedule |
| Business hours definition (days + times) | Text | SOUL.md — WF2 vs WF3 routing logic |

SECTION B — PROCEDURES & QUALIFYING CRITERIA

| Field | Response Format | Used In |
| --- | --- | --- |
| Complete list of procedures offered | Checkboxes: LASIK / PRK / IVF / CoolSculpting / Rhinoplasty / FUE Hair / Other | SOUL.md — procedure list loaded into agent |
| For each procedure: 3–5 qualifying questions | Text per procedure (repeat block) | SOUL.md — qualifying conversation logic per procedure |
| For each procedure: typical price range | Text per procedure | SOUL.md — agent frames financing conversations |
| Financing options available | Checkboxes: CareCredit / Alphaeon / In-house / None | SOUL.md — financing response script |
| Procedures: NEVER discuss pricing (route to staff) | Text | SOUL.md — hard escalation triggers |
| Contraindications: flag and route to human | Text per procedure | SOUL.md — safety escalation logic |

SECTION C — CALENDAR & SCHEDULING

| Field | Response Format | Used In |
| --- | --- | --- |
| Consulting doctor(s) name(s) | Text (one per line) | Cal.com calendar setup, Pre-Consultation Brief header |
| Doctor availability — days and hours | Text per doctor | Cal.com availability configuration |
| Maximum consultations per day (per doctor) | Number | Cal.com daily booking cap |
| Consultation duration per procedure type | Text (e.g., LASIK = 45 min, IVF = 60 min) | Cal.com slot duration per event type |
| Any blackout dates (next 6 months) | Date picker (multi-select) | Cal.com blocked dates |
| Earliest available booking lead time | Dropdown: 24 hrs / 48 hrs / 72 hrs / 1 week | Cal.com minimum notice setting |
| Existing booking system? (API access needed) | Yes / No — if Yes: name + provide API credentials in Bitwarden | Engineer integration decision |

SECTION D — VOICE AGENT BRANDING

| Field | Response Format | Used In |
| --- | --- | --- |
| Preferred agent name | Text (e.g., Alex — gender-neutral recommended) | SOUL.md — agent identity |
| Preferred voice tone | Dropdown: Warm & conversational / Professional & precise / Friendly & energetic | ElevenLabs voice model selection in Retell AI |
| Approved greeting script | Text — operator writes and approves before go-live | SOUL.md — WF2 and WF3 opening lines |
| Topics the AI must never discuss | Text | SOUL.md — hard content restrictions |
| Competitor names to never mention | Text | SOUL.md — brand protection rules |

SECTION E — HEARTBEAT FOLLOW-UP CONFIGURATION

| Field | Response Format | Used In |
| --- | --- | --- |
| How many days before a lead is considered cold? | Dropdown: 24 hrs / 48 hrs / 72 hrs / 5 days / 7 days | HEARTBEAT.md — last_contacted threshold |
| Maximum follow-up attempts per lead | Dropdown: 1 / 2 / 3 | HEARTBEAT.md — attempt counter logic |
| Preferred follow-up channel | Dropdown: Email only / SMS only / Email then SMS / SMS then Email | HEARTBEAT.md — channel sequence |
| After-hours follow-up allowed? | Yes / No | HEARTBEAT.md — send window restriction |
| Compliance jurisdiction | Dropdown: Canada (PIPA/PIPEDA) / United States (HIPAA) / Both | NemoClaw — audit log format selector |
| Leads that should NEVER be auto-followed-up? | Text (e.g., leads who replied "not interested") | HEARTBEAT.md — exclusion logic |

🔒 ENGINEER-FACING SECTION — RESTRICTED ACCESS Section 7 covers complete engineer technical specifications. Share only when engaging the engineer.

# SECTION 7 — ENGINEER TECHNICAL SPECIFICATION

This section contains the complete engineer brief. It is the authoritative technical specification for building the IntakeOS Medical POC. All deliverables, verification tests, skills requirements, workflow specifications, and payment conditions are documented here.

## 7A — Project Context & POC-to-Client Reuse Architecture

IntakeOS Medical deploys an autonomous patient intake engine for elective medical clinics. The system runs 24/7 on a private server owned by the medical operator, handling all patient inquiries, qualifying conversations, calendar bookings, attendance tracking, and compliance logging without any staff involvement.

The engineer's first task is building one Proof of Concept (POC) on a test VPS using fictional clinic data (VisionFirst Eye Centre — LASIK). This POC validates every component and every workflow before any real client is involved. It is funded by the Architect and takes approximately 3–4 weeks to complete across four milestones.

Once the POC is verified and Milestone 4 documentation is complete, the entire system becomes a reusable template. Every subsequent client deployment is a clone of this template, customized in the following ways ONLY:

- API credentials replaced with the client's own accounts

- Clinic's phone number ported into Twilio SIP

- GoHighLevel pipeline configured for the new clinic

- Cal.com calendar set to the doctor's availability

- SOUL.md and AGENTS.md replaced with Architect-written qualifying logic for that client's specific procedures

The infrastructure, Docker stack, NemoClaw configuration, compliance log pipeline, and all 10 workflow logic files remain unchanged. This is why the per-client deployment costs $100 CAD in engineer labour — not $1,800. The POC is built once. Every client deployment is a template clone.

## 7B — Engineer Skills Matrix (Non-Negotiable)

| Skill / Technology | Level Required | What the Engineer Must Demonstrate | When Required |
| --- | --- | --- | --- |
| OpenClaw OS v2026.4.x | EXPERT — mandatory | Install, configure openclaw.json, set up all workspace files (SOUL.md, AGENTS.md, HEARTBEAT.md, MEMORY.md, TOOLS.md). Run openclaw onboard --install-daemon. Understand HEARTBEAT cron syntax, MEMORY.md persistence, ClawHub skill integration. Run openclaw doctor and openclaw security audit. | POC + Every Client |
| NemoClaw (NVIDIA) | EXPERT — mandatory | Configure OpenShell sandbox mode. Write network.egress.allow policy for exactly 7 whitelisted API endpoints (incl. api.stripe.com for the charge-on-confirmation webhook). Configure Landlock filesystem policy. Verify audit log writes every agent action to /var/log/nemoclaw/audit.log. Test blocked outbound connection. Produce HIPAA-format and PIPA-format compliance log exports. | POC + Every Client |
| Node.js 22+ / 24 | EXPERT — mandatory | Install and manage Node.js 24 on Ubuntu. Understand the difference between Node LTS versions and why Node 24 is required for OpenClaw. Debug TypeScript compilation errors. Manage package versions in a pnpm workspace monorepo. | POC + Every Client |
| TypeScript | EXPERT — mandatory | Read, edit, and debug .ts files. Understand type definitions and interfaces. Modify OpenClaw skill files without breaking compilation. Not required to write TypeScript from scratch — required to work within an existing TypeScript codebase. | POC + Every Client |
| Twilio Elastic SIP Trunk | EXPERT — mandatory | Port existing clinic phone number. Configure SIP origination URI pointing to Retell AI SBC (CIDR: 18.98.16.120/30 whitelisted). Write TwiML: business hours routing (forward to clinic, transfer to Retell after 15 sec), after-hours routing (direct to Retell, zero wait, timezone-aware). A2P 10DLC registration for US clients. | POC + Every Client |
| Retell AI | EXPERT — mandatory | Create inbound agent connected to Twilio via SIP trunk (NOT Retell-native number). Assign ElevenLabs voice model. Configure dynamic variables. Set up post-call webhook: transcript + audio URL + call metadata to OpenClaw within 60 seconds. Configure call recording. Test mid-call Cal.com API call. | POC + Every Client |
| Docker + Docker Compose | PROFICIENT — required | Write docker-compose.yml from scratch: OpenClaw gateway, PostgreSQL, Caddy, NemoClaw sidecar. All containers auto-restart on failure and survive VPS reboot. Named volumes for PostgreSQL data. | POC + Every Client |
| Ubuntu 24.04 LTS | PROFICIENT — required | Provision and harden VPS: disable password SSH (key-only), configure UFW, install fail2ban, set up non-root deployment user, configure systemd user service for OpenClaw gateway daemon. Manage logrotate. Debug systemd startup failures. | POC + Every Client |
| PostgreSQL 16+ | PROFICIENT — required | Design and deploy 4-table schema: contacts, heartbeat_log, consultation_records, compliance_events. Write HEARTBEAT queries for ghost lead check and monthly reconciliation. Configure indexing on last_contacted field. Enforce append-only rules on compliance_events. | POC + Every Client |
| GoHighLevel REST API | PROFICIENT — required | Create, read, update GHL contacts via API (not UI). Map operator questionnaire fields to GHL custom fields. Configure pipeline stages. Attach transcripts and audio URLs as notes. Implement webhook that fires to OpenClaw when manager updates attendance status. | POC + Every Client |
| SendGrid Transactional API | PROFICIENT — required | Complete domain authentication (SPF, DKIM, DMARC) in Cloudflare. Build all 8 HTML email templates. Configure API call so outbound email goes ONLY to one whitelisted management address (NemoClaw enforces at network level). | POC + Every Client |
| Cal.com self-hosted | PROFICIENT — required | Deploy Cal.com self-hosted on same VPS using Docker. Configure calendar with availability, duration, max bookings. Expose booking API endpoint. Connect booking confirmation webhook to OpenClaw. Handle cancellation and reschedule webhooks. | POC + Every Client |
| Stripe API (Payments + Webhooks) | PROFICIENT — required | Build and TEST the full charge-on-confirmation webhook in the POC using STRIPE TEST MODE (test cards, test charges, no real money). Capture a card on file using Stripe SetupIntent (PCI-compliant, tokenised — raw card never touches the server). When the office manager confirms ATTENDED, immediately charge $150 USD to the saved card via the Stripe API. Write the returned charge ID back to GoHighLevel and the consultation_records table. Configure the Stripe Customer Portal for clinic billing reconciliation. Handle failed charges with Smart Retries and a billing_pending flag. In LIVE deployments, swap test credentials for the clinic’s real Stripe account. | POC + Every Client |
| Caddy SSL proxy | Working knowledge | Configure Caddyfile as reverse proxy. Auto-provision Let's Encrypt TLS. Enforce HTTPS redirect. Achieve A or A+ on SSL Labs scan. | POC + Every Client |
| ElevenLabs voice | Working knowledge | Select and assign voice model within Retell AI dashboard. Test for natural tone under interruption. Managed through Retell AI — no direct ElevenLabs API integration required. | POC + Every Client |
| Git version control | PROFICIENT — required | Commit all configuration files to private Git repo owned by Architect. Clear commit messages. Create branches per client. Engineer never retains repo ownership after project end. | POC + Every Client |
| HIPAA / PIPA compliance basics | Working knowledge | Understand what constitutes PHI in an automated system. Know what a BAA is. Configure NemoClaw audit log for HIPAA-format (6 required fields) and PIPA-format (7 required fields, jurisdiction tag) NDJSON. Automated weekly export to encrypted cloud storage. | POC + Every Client |

## 7C — The Screening Question (Send Before Any Call)

Send this verbatim via LinkedIn / Upwork / email before scheduling any call: "Before we schedule a call, I need to ask one technical question to confirm fit. Please answer in 4–6 sentences: In an OpenClaw v2026.4.x workspace, describe exactly how you would configure the HEARTBEAT.md to: (1) poll a GoHighLevel CRM REST API every 90 minutes for contacts where the last_contacted field is empty AND the status tag is 'Inquiry,' (2) trigger a SendGrid transactional email to a single whitelisted management address for each matching contact, and (3) update the last_contacted field in GHL after each email send to prevent duplicate outreach. Also describe one NemoClaw network egress policy you would configure to ensure the OpenClaw agent cannot make any outbound connection except to api.sendgrid.com on port 443 and api.gohighlevel.com on port 443. If you have not worked with OpenClaw before, please say so directly and explain how your Node.js and API integration experience would apply to this framework. Honesty about your current knowledge is valued." Strong answer: HEARTBEAT cron syntax + GHL REST API filter + conditional logic for empty field + SendGrid API call + GHL PATCH to update last_contacted + NemoClaw policy file with two specific allow rules. If they describe all of these, proceed to call.

## 7D — Engineer Search Channels (Post Simultaneously)

| Channel | How to Use It |
| --- | --- |
| GitHub Contributors | github.com/openclawdev/openclaw → Insights → Contributors. Direct message top 10 contributors. These people built the framework. |
| OpenClaw Discord | discord.gg/openclaw → #freelance or #hire channel. Post job title + screening question. |
| Retell AI Community | community.retellai.com → look for engineers who answer SIP trunking questions. Highest-signal candidates. |
| Upwork | Post under "AI Agent Developer / Node.js." Filter: 95%+ job success, $60 USD/hr minimum, Node.js as primary skill. |
| YC Work at a Startup | workatastartup.com/jobs — post as Contract/Freelance. Attracts startup-velocity engineers. |
| LinkedIn | Search "OpenClaw developer," "Retell AI SIP trunk," "NemoClaw." Direct message engineers who post in these topics. |

## 7E — Complete Workflow Specifications (All 10 Workflows)

Each workflow below is the complete end-to-end specification. These are the acceptance criteria for Milestone 3. All 10 must pass before M3 payment is released.

WF1 — Web Form Inquiry (24/7 Automated Response)

- 1. Patient submits web inquiry form on clinic website.

- 2. Form webhook fires to OpenClaw within 5 seconds.

- 3. OpenClaw Greeter agent sends patient personalized email reply via SendGrid within 30 seconds. Acknowledges procedure of interest by name. Asks the 3 qualifying questions for that procedure.

- 4. OpenClaw creates GoHighLevel contact: maps all form fields. Tags contact "Inquiry — Web Form." Populates last_contacted with current timestamp.

- 5. OpenClaw sends management email alert via SendGrid to whitelisted management address within 60 seconds: patient name, procedure, inquiry timestamp, GHL record link.

- 6. NemoClaw audit log: records webhook receipt, GHL API call, SendGrid calls (patient + management). No other outbound connections logged.

VERIFY: Submit test form at 11 PM. Confirm all 5 outputs within stated time limits. Check audit log.

WF2 — Inbound Call: Business Hours (Human First, AI on Ring 3)

- 1. Patient calls clinic number (unchanged from patient perspective — number is ported to Twilio).

- 2. Twilio SIP trunk detects call during business hours. Routes to clinic's existing phone system. Staff have 3 rings (~15 seconds) to answer.

- 3. If staff answer: normal call. No AI involvement.

- 4. If staff do not answer in 15 seconds: Twilio TwiML transfers call to Retell AI. Patient hears no gap — seamless handoff.

- 5. Retell AI greets patient and conducts qualifying conversation. Handles financing objections. Offers available Cal.com slots.

- 6. If booked: Cal.com booking confirmed. WF4 executes immediately.

- 7. If not booked: Agent offers SMS booking link. Twilio sends SMS. GHL contact created tagged "Inquiry — Call, No Booking."

- 8. Post-call: Retell AI sends full call transcript + audio recording URL to OpenClaw webhook within 60 seconds.

- 9. OpenClaw writes transcript as GHL contact note. Attaches audio recording URL. Tags GHL contact appropriately.

- 10. Management email alert sent: patient name, call duration, outcome, GHL link, transcript summary.

VERIFY: Call clinic number during business hours. Allow 3 rings without answering. Confirm Retell AI picks up. Complete test conversation. Verify GHL, email alert, transcript note, audio URL.

WF3 — Inbound Call: After-Hours (AI Answers Immediately)

- 1. Patient calls clinic number outside business hours.

- 2. Twilio detects after-hours. Routes immediately to Retell AI — zero rings. No hold time. No voicemail.

- 3. Retell AI greets patient: "Thank you for calling [Clinic Name] after hours. I'm Alex — I can help you right now."

- 4. Full qualifying conversation, financing bridge, and booking flow — identical to steps 5–10 of WF2.

- 5. Management email alert sent immediately even though it is after hours.

- 6. Staff see the management email and GHL update the next morning with: full transcript, audio recording URL, and consultation details ready before the first patient arrives.

VERIFY: Call the number at 9 PM on a weekday. Confirm AI answers with zero delay. Complete test booking. Confirm management email, GHL contact, Cal.com booking, and audio URL all populated within 5 minutes of call end.

WF4 — Booking Confirmation & Pre-Consultation Package

- 1. Patient books consultation (via any channel).

- 2. Cal.com booking webhook fires to OpenClaw within 60 seconds.

- 3. OpenClaw updates GHL contact: status → "Consultation Booked." Booking date, time, doctor name, procedure written as structured note.

- 4. Patient receives SMS confirmation via Twilio within 60 seconds: date, time, clinic address, what to bring.

- 5. Patient receives email confirmation via SendGrid: same information plus "What to expect at your consultation" paragraph.

- 6. OpenClaw generates Pre-Consultation Brief for clinic staff. Contents: patient name, procedure of interest, qualifying answers provided, financing questions raised, full conversation transcript, audio recording URL, key concerns extracted by Claude Opus 4.7.

- 7. Pre-Consultation Brief emailed to management address AND attached as note on GHL contact.

- 8. Staff arrive at consultation already knowing: what the patient wants, what concerns they raised, whether financing is a factor, whether they are pre-qualified.

VERIFY: Complete test booking via phone. Within 60 seconds confirm: Cal.com entry, GHL status update, patient SMS, patient email, Pre-Consult Brief email with transcript and audio URL that plays.

WF5 — Consultation Reminder (48-Hour + Day-Of)

- 1. HEARTBEAT.md checks daily at 8 AM for contacts with status "Consultation Booked" where consultation_date is within next 48 hours AND reminder_48h_sent field is empty.

- 2. OpenClaw sends 48-hour reminder SMS: "Hi [Name], your [procedure] consultation at [Clinic Name] is on [Day] at [Time]. Reply CONFIRM to confirm or RESCHEDULE to find another time."

- 3. HEARTBEAT checks morning-of: sends same-day reminder SMS 2 hours before the consultation.

- 4. HEARTBEAT checks 30 minutes before: sends management email with Pre-Consultation Brief attached as reminder.

- 5. If patient replies RESCHEDULE: Twilio SMS webhook triggers OpenClaw. Agent sends patient 2 available Cal.com slots. Patient selects. Cal.com updated. GHL status → "Rescheduled." Management email alert sent.

VERIFY: Create test booking 49 hours out. Confirm 48-hr reminder SMS. Confirm 2-hour reminder SMS. Confirm 30-minute management email with brief. Simulate RESCHEDULE reply and confirm new slot offered and rebook confirmed.

WF6 — Attendance Verification + Stripe Charge (The Success Fee Trigger)

- 1. HEARTBEAT.md fires 30 minutes AFTER the scheduled consultation end time.

- 2. OpenClaw sends management email: "Attendance check: [Patient Name] had a [procedure] consultation today. Did they attend? Reply ATTENDED or NOSHOW."

- 3. If manager replies ATTENDED: GHL contact status → "Consultation Attended." Records attended_date and attended_confirmed_by (manager email address). Writes confirmation record to consultation_records table.

- 4. STRIPE CHARGE (CRITICAL — BILLING TRIGGER): The ATTENDED confirmation fires a webhook to the IntakeOS system, which immediately calls the Stripe API to charge $150 USD to the saved card on file. POC NOTE: In the POC build, this webhook is built and fully tested using STRIPE TEST MODE — Stripe-provided test card numbers, fake $150 test charges, test transaction IDs. No real money moves in the POC. In each LIVE clinic deployment, the engineer swaps test credentials for the clinic’s real Stripe connection and captures the clinic’s real card via SetupIntent. Stripe returns a unique charge ID (ch_xxxxxxxxxxxxx). The engineer writes this charge ID back to the GHL patient record and to the consultation_records table, permanently linking the charge to the specific consultation. This is the reconciliation key. NO charge occurs at booking — only at confirmed attendance.

- 5. If manager replies NOSHOW: NO Stripe charge occurs. GHL status → "No-Show." Triggers WF7 (rebooking) immediately.

- 6. If no reply within 4 hours: OpenClaw sends follow-up reminder to management. HEARTBEAT checks every 2 hours until confirmed. No charge occurs until explicit ATTENDED confirmation.

- 7. Failed Stripe charge handling: if the card on file fails (expired/insufficient funds), Stripe Smart Retries attempts up to 4 times over 8 days. IntakeOS flags the consultation_records row as "billing_pending" and alerts both Arbitrage Claw and the clinic to update the card.

- 8. NemoClaw logs: confirmation request sent, manager reply received, GHL update made, Stripe charge attempted and result (success/failure/charge ID). All attendance confirmations and charges written to compliance log with timestamp, manager identifier, and Stripe charge ID.

- 9. GHL mobile app "Attended / No-Show" button — engineer sets up GHL webhook that fires when the status field is manually updated, providing a second confirmation path that also triggers the Stripe charge.

- VERIFY (POC — Stripe Test Mode): Create test booking with a Stripe TEST card on file. Simulate consultation end time. Confirm attendance check email arrives. Reply ATTENDED. Confirm: (a) GHL update, (b) Stripe processes a $150 USD TEST charge, (c) test charge ID written back to GHL and consultation_records, (d) compliance log records the charge ID. Repeat with NOSHOW reply and confirm NO charge occurs and WF7 triggers. Test a failing test card and confirm billing_pending flag and retry behaviour. NOTE: All POC verification uses Stripe test mode — no live account, no real money.

WF7 — No-Show Recovery & Re-Booking

- 1. Triggered immediately when manager confirms NOSHOW in WF6.

- 2. OpenClaw sends patient SMS via Twilio within 10 minutes: "Hi [Name], we missed you today for your [procedure] consultation. Here are two available times: [Slot 1] / [Slot 2]. Reply 1 or 2 to book."

- 3. Simultaneously sends patient email via SendGrid with warmer message and same booking options.

- 4. If patient re-books: Cal.com records new booking. GHL status → "Consultation Re-Booked (No-Show Recovery)." Management alert sent. Full WF4 re-executes.

- 5. If no response in 48 hours: HEARTBEAT triggers second outreach — SMS only: "We still have your consultation slot available. Would you like to reschedule?"

- 6. If no response in 7 days: GHL status → "No-Show — Unresponsive." OpenClaw removes from active follow-up. Records in compliance log. Leaves contact in GHL for manual staff outreach.

VERIFY: Trigger a NOSHOW confirmation. Confirm SMS arrives within 10 minutes at test number. Reply to re-book. Confirm Cal.com booking, GHL status update, management alert, and new Pre-Consultation Brief generated.

WF8 — Ghost Lead Heartbeat Recovery

- 1. HEARTBEAT.md fires every 90 minutes.

- 2. OpenClaw queries GHL API: all contacts tagged "Inquiry — Web Form" OR "Inquiry — Call, No Booking" AND last_contacted timestamp is more than 2 hours ago AND status is not "Consultation Booked" or later.

- 3. For each matching contact: OpenClaw sends follow-up email via SendGrid (financing bridge message). Updates GHL last_contacted to current timestamp.

- 4. At 24-hour mark: if status unchanged, sends a second and final follow-up via SMS.

- 5. At 72 hours: if still no booking, tags GHL contact "Inquiry — Cold." Removes from active Heartbeat cycle. Records in compliance log.

- 6. DUPLICATE PREVENTION IS MANDATORY: HEARTBEAT checks last_contacted field before every send. No contact receives more than one follow-up per 2-hour cycle.

VERIFY: Create 3 test contacts at different stages. Run Heartbeat. Confirm correct sends. Create contact with populated last_contacted — confirm NO duplicate send.

WF9 — Monthly Performance & Success Fee Report

- 1. HEARTBEAT.md triggers on the 1st of each month at 8:00 AM clinic timezone.

- 2. OpenClaw queries GHL: all contacts created in the prior calendar month. Counts: total inquiries (web + call), qualified leads, consultations booked, consultations attended (manager-confirmed only), no-shows, no-show recoveries, ghost lead conversions.

- 3. OpenClaw queries Cal.com: all completed consultations in the same period.

- 4. OpenClaw generates Monthly Summary Report Email to management address: all counts, comparison to prior month if available, system uptime (from UptimeRobot), any NemoClaw security flags from the period.

- 5. OpenClaw generates the Success Fee Reconciliation CSV: one row per manager-confirmed attended consultation. Columns: confirmation_id, patient_first_name, consultation_date, consultation_time, procedure_type, booking_channel, manager_confirmed_by, manager_confirmed_at.

- 6. Both files attached to the management email. Full compliance log exported to encrypted cloud storage.

VERIFY: Manually trigger report. Confirm email + CSV received. Open CSV — confirm correct columns, at least 3 test records, unique IDs, manager confirmation data present. Confirm cloud storage export.

WF10 — Compliance Logs (HIPAA US + PIPA/PIPEDA Canada)

- US HIPAA Compliance Log — Required Fields: Timestamp (ISO 8601 UTC), Action type (read/write/transmit/delete), Data category (patient name/contact info/medical inquiry/consultation record), System actor, Target system, Outcome (success/failure/blocked). Retention: 6 years.

- Canada PIPA/PIPEDA Compliance Log — Required Fields: Same 6 HIPAA fields PLUS: Whether express consent was captured (CASL requirement), Data location confirmation (no data left Canadian soil), Jurisdiction tag set to "BC-PIPA" or "PIPEDA". Retention: minimum 1 year, maximum 5 years for medical inquiry records in BC.

- The engineer configures NemoClaw to tag every log entry with the appropriate jurisdiction flag based on VPS location: OVH Montreal = CA-PIPA, LiquidWeb US = US-HIPAA.

- Weekly automated export to encrypted cloud storage. Canadian S3 or Sync.com for Canada clients. US S3 HIPAA bucket for US clients. Separate folders for HIPAA vs. PIPA logs.

- The compliance_events table is APPEND-ONLY. PostgreSQL rules enforce: no UPDATE, no DELETE. Retention periods are enforced programmatically.

VERIFY: Export compliance log. Verify all required fields for jurisdiction. Confirm cloud storage upload. Attempt UPDATE and DELETE on compliance_events table — both must be silently rejected.

🔒 ENGINEER-FACING SECTION — RESTRICTED ACCESS Section 8: Complete PostgreSQL schema. Share only with the engineer.

# SECTION 8 — POSTGRESQL DATABASE SCHEMA

Four tables. All timestamps stored in UTC. All tables use UUID primary keys. The compliance_events table is append-only — never updated or deleted. Run the CREATE TABLE script after the PostgreSQL container is confirmed running.

## 8A — Table Overview

| Table | Primary Purpose | Key Relationship |
| --- | --- | --- |
| contacts | Stores every patient inquiry from all channels. The Heartbeat polls this table every 90 minutes using the last_contacted field. | Parent table. ghl_contact_id is join key for consultation_records. |
| heartbeat_log | Audit trail of every Heartbeat cycle. Records contacts checked and messages sent per run. | Standalone. No foreign keys. |
| consultation_records | Source of truth for success fee billing. Only manager-confirmed attended consultations appear here. | Foreign key: ghl_contact_id → contacts.ghl_contact_id |
| compliance_events | Append-only audit log of every agent action. Exported in HIPAA (US) or PIPA/PIPEDA (Canada) format. | Standalone. Append-only — NEVER UPDATE or DELETE. |

## 8B — contacts Table (Core Table)

| Column | Data Type | Constraint | Purpose / Notes |
| --- | --- | --- | --- |
| id | UUID | PK, gen_random_uuid() | System-generated unique identifier. |
| ghl_contact_id | VARCHAR(100) | UNIQUE, NOT NULL | GoHighLevel contact ID. The join key between this table and GHL. All GHL API calls use this value. INDEX THIS COLUMN. |
| first_name | VARCHAR(100) | nullable | Patient first name as provided in inquiry form or captured by Retell AI. |
| last_name | VARCHAR(100) | nullable | Patient last name. |
| email | VARCHAR(255) | nullable | Patient email. Used by SendGrid. |
| phone | VARCHAR(50) | nullable | Patient phone. Used by Twilio for SMS. |
| procedure_of_interest | VARCHAR(100) | nullable | Values: LASIK / IVF / CoolSculpting / Rhinoplasty / FUE Hair Transplant etc. |
| inquiry_channel | VARCHAR(50) | nullable | Values: web_form / phone_call / sms |
| status | VARCHAR(100) | nullable | Values: Inquiry_Awaiting_Response / Qualified / Consultation_Booked / Consultation_Attended / No_Show / No_Show_Recovered / Cold |
| last_contacted | TIMESTAMP WITH TIME ZONE | nullable ⚠ INDEX REQUIRED | THE MOST IMPORTANT FIELD. Heartbeat queries this every 90 min to find contacts that need follow-up. Must be NULL for new contacts. Updated after every outbound send. |
| booking_channel | VARCHAR(50) | nullable | Values: web_form / phone_ai / sms_link / direct |
| consultation_date | TIMESTAMP WITH TIME ZONE | nullable | Scheduled consultation date and time. Set when Cal.com confirms booking. |
| attended_confirmed_by | VARCHAR(255) | nullable | Email address of Practice Manager who replied ATTENDED. Populated by WF6. |
| attended_confirmed_at | TIMESTAMP WITH TIME ZONE | nullable | Timestamp of manager attendance confirmation. Used in compliance log and success fee CSV. |
| reminder_48h_sent | BOOLEAN | default FALSE | Prevents duplicate 48-hour reminder SMS. Set TRUE when WF5 sends. |
| reminder_2h_sent | BOOLEAN | default FALSE | Prevents duplicate day-of reminder SMS. |
| noshow_sms_sent | BOOLEAN | default FALSE | Prevents duplicate no-show recovery SMS. |
| created_at | TIMESTAMP WITH TIME ZONE | default NOW() | Set once on INSERT, never updated. |
| updated_at | TIMESTAMP WITH TIME ZONE | default NOW() | Updated on every row change via PostgreSQL trigger. |

## 8C — Complete CREATE TABLE Script

-- IntakeOS Medical — PostgreSQL Schema v1.0 -- Run in order. All tables use UTC timestamps. -- 1. contacts CREATE TABLE contacts ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), ghl_contact_id VARCHAR(100) UNIQUE NOT NULL, first_name VARCHAR(100), last_name VARCHAR(100), email VARCHAR(255), phone VARCHAR(50), procedure_of_interest VARCHAR(100), inquiry_channel VARCHAR(50), status VARCHAR(100), last_contacted TIMESTAMP WITH TIME ZONE, -- INDEX THIS booking_channel VARCHAR(50), consultation_date TIMESTAMP WITH TIME ZONE, attended_confirmed_by VARCHAR(255), attended_confirmed_at TIMESTAMP WITH TIME ZONE, reminder_48h_sent BOOLEAN DEFAULT FALSE, reminder_2h_sent BOOLEAN DEFAULT FALSE, noshow_sms_sent BOOLEAN DEFAULT FALSE, created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(), updated_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() ); CREATE INDEX idx_contacts_last_contacted ON contacts (last_contacted); CREATE INDEX idx_contacts_ghl_id ON contacts (ghl_contact_id); CREATE INDEX idx_contacts_status ON contacts (status); -- updated_at trigger CREATE OR REPLACE FUNCTION update_updated_at_column() RETURNS TRIGGER AS $$ BEGIN NEW.updated_at = NOW(); RETURN NEW; END; $$ language plpgsql; CREATE TRIGGER update_contacts_updated_at BEFORE UPDATE ON contacts FOR EACH ROW EXECUTE PROCEDURE update_updated_at_column(); -- 2. heartbeat_log CREATE TABLE heartbeat_log ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), run_at TIMESTAMP WITH TIME ZONE NOT NULL, contacts_checked INTEGER NOT NULL DEFAULT 0, contacts_messaged INTEGER NOT NULL DEFAULT 0, workflow VARCHAR(100) NOT NULL, -- ghost_lead_followup / reminder_48h / etc. outcome_notes TEXT, created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() ); -- 3. consultation_records CREATE TABLE consultation_records ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), confirmation_id VARCHAR(100) UNIQUE NOT NULL, -- format: [ghl_contact_id]-[YYYYMMDD] ghl_contact_id VARCHAR(100) NOT NULL REFERENCES contacts(ghl_contact_id), patient_first_name VARCHAR(100), consultation_date DATE NOT NULL, consultation_time TIME NOT NULL, procedure_type VARCHAR(100), booking_channel VARCHAR(50), manager_confirmed_by VARCHAR(255) NOT NULL, -- MUST be populated to appear on invoice CSV manager_confirmed_at TIMESTAMP WITH TIME ZONE NOT NULL, created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() ); CREATE INDEX idx_consult_ghl_id ON consultation_records (ghl_contact_id); -- 4. compliance_events (APPEND-ONLY) CREATE TABLE compliance_events ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), event_timestamp TIMESTAMP WITH TIME ZONE NOT NULL, action_type VARCHAR(50) NOT NULL, -- read / write / transmit / block data_category VARCHAR(100) NOT NULL, -- patient_name / contact_info / etc. system_actor VARCHAR(100) NOT NULL, -- openclaw_agent / retell_ai / etc. target_system VARCHAR(100) NOT NULL, outcome VARCHAR(50) NOT NULL, -- success / failure / blocked jurisdiction VARCHAR(20) NOT NULL, -- US-HIPAA or CA-PIPA express_consent_captured BOOLEAN, -- Canada/CASL only policy_rule_cited VARCHAR(200), -- blocked events only created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() ); -- Enforce append-only: CREATE RULE no_update_compliance AS ON UPDATE TO compliance_events DO INSTEAD NOTHING; CREATE RULE no_delete_compliance AS ON DELETE TO compliance_events DO INSTEAD NOTHING; -- Retention: US-HIPAA = 6 years minimum. CA-PIPA = 5 years minimum.

## 8D — Key Heartbeat Query (Ghost Lead Check)

-- Contacts that need a ghost lead follow-up (runs every 90 minutes): SELECT id, ghl_contact_id, first_name, email, phone, procedure_of_interest, created_at FROM contacts WHERE status IN ('Inquiry_Awaiting_Response') AND last_contacted IS NULL AND created_at <= NOW() - INTERVAL '2 hours' ORDER BY created_at ASC; -- After sending the follow-up, IMMEDIATELY update last_contacted to prevent duplicates: UPDATE contacts SET last_contacted = NOW() WHERE ghl_contact_id = $1;

🔒 ENGINEER-FACING SECTION — RESTRICTED ACCESS Section 9: Full legal engineer agreement. Share only when engaging a specific engineer candidate.

# SECTION 9 — ENGINEER WORKING AGREEMENT v3

## Parties

| Client | Phil Kaye, operating as 1008275 B.C. Ltd. DBA Arbitrage Claw, Cowichan Valley, BC, Canada. |
| --- | --- |
| Engineer | [Engineer Full Legal Name], [City, Country]. Email: [Engineer Email]. |
| Date of Agreement | [Date] |
| Status | The Engineer is an independent contractor. No employment relationship, partnership, or joint venture is created by this Agreement. |

## What Is Being Built

IntakeOS Medical is a 24/7 AI-powered patient intake and consultation booking system deployed for elective medical clinics. The Engineer is hired to build one Proof of Concept (POC) — a fully working, live-connected, tested, and documented version of this system.

Once the POC is complete, it becomes the permanent template. For every new clinic client, the Engineer receives $100 CAD per deployment. The Engineer's documentation must be clear enough that the Operations Coordinator can handle most onboardings independently.

## Milestone Payment Schedule

Each milestone is funded as a separate Escrow.com transaction BEFORE work on that milestone begins. The Engineer sees the funds are secured before starting. Funds are released ONLY on written approval from the Client after all verification tests pass.

| Milestone | Amount (CAD) | Key Deliverables | Escrow Released When |
| --- | --- | --- | --- |
| M1 — Infrastructure Core | $500 CAD | VPS (OVH Montreal), Node.js 24, OpenClaw OS, NemoClaw, Docker stack, Caddy SSL, PostgreSQL schema, UFW, Git repo, UptimeRobot | Operations Coordinator runs every M1 verification test. Posts all evidence to #verification-log. Client sends written approval. Escrow releases within 24 hours. |
| M2 — All Integrations | $500 CAD | Twilio SIP trunk, Retell AI inbound agent, ElevenLabs voice, Cal.com self-hosted, GoHighLevel API, SendGrid domain auth, Stripe API in TEST MODE (saved card + charge-on-confirmation webhook tested with Stripe test cards), NemoClaw egress whitelist (7 endpoints incl. Stripe), Bitwarden vault | All integrations confirmed working end-to-end with live platform connections. Written approval from Client. Escrow releases within 24 hours. |
| M3 — All 10 Workflows | $500 CAD | WF1–WF10 all passing with timestamps and screenshots. Compliance logs in HIPAA and PIPA/PIPEDA format. Cloud storage export confirmed. | Operations Coordinator runs every workflow test. All 10 workflows produce all expected outputs within stated time limits. Written approval from Client. |
| M4 — Docs & Handover | $300 CAD | Master Configuration Log, Client Deployment Template, all API keys rotated, NemoClaw security audit clean, maintenance retainer agreement signed in writing | Client reads the Master Configuration Log and answers 5 specific technical questions using the document alone. Engineer written confirmation of no retained copies received. |

## Intellectual Property — Ownership

EVERYTHING the Engineer builds belongs to the Client from the moment it is created. IP rights transfer on creation, not on payment. If any payment dispute arises, all work already produced remains the Client's property.

- Every deliverable — VPS configurations, Docker files, OpenClaw workspace files (SOUL.md, AGENTS.md, HEARTBEAT.md, MEMORY.md, TOOLS.md), PostgreSQL schema scripts, NemoClaw policy files, Twilio and Retell AI configurations, GoHighLevel and SendGrid integration code, Cal.com deployment files, all shell scripts, all documentation — is a Work for Hire and is the exclusive intellectual property of the Client.

- NO COPIES: After Milestone 4 handover, the Engineer must not keep any copy of any deliverable in any format, on any device or cloud service. Engineer confirms this in writing as a condition of Milestone 4 payment.

- NO REPLICATION: The Engineer must not build, configure, or help any third party build a system that replicates the functional architecture of IntakeOS for any party other than the Client, without written consent.

- NO DISTRIBUTION: The Engineer must not sell, license, share, publish, or distribute any portion of the deliverables to any third party.

- CONFIDENTIALITY: The Engineer must not disclose the project's existence, architecture, operator names, pricing, or any other detail to any third party, during or after this engagement. This obligation lasts 5 years.

- REPOSITORY: The Engineer is granted read/write access to a private Git repository owned by the Client for the duration of the build. After Milestone 4, the Client removes this access. The Engineer must not fork, clone to personal accounts, or retain local copies.

## Governing Law & Signatures

This Agreement is governed by the laws of the Province of British Columbia, Canada. Any dispute shall first be submitted to mediation. If mediation fails, binding arbitration under the Arbitration Act (BC) applies.

| CLIENT — Phil Kaye ¦ 1008275 B.C. Ltd. DBA Arbitrage Claw Signature: ___________________________ Date: ___________________________ Email: phil@arbitrageclaw.net | ENGINEER (Contractor) Signature: ___________________________ Full Legal Name (print): ___________________________ Date: ___________________________ ¦ Email: ___________________________ |
| --- | --- |

SECTION 10 — OPERATIONS COORDINATOR ROLE & TASK FRAMEWORK

## 10A — Role Summary

| THIS ROLE IS - Front of house: website, outreach, client communication, intake - POC monitoring: verification checklist runner alongside the engineer - Client onboarding coordinator: questionnaire, account setup guides, escrow management - Admin and P&L: invoicing, expense tracking, monthly reporting - Content: LinkedIn posts, blog drafts, cold email sequences — all Claude-assisted | THIS ROLE IS NOT - Not the engineer — never touches VPS, OpenClaw, or NemoClaw - Not a sales closer — Phill closes clients, Coordinator manages admin before and after - Not a technical support agent — escalates all technical issues to engineer - Not a strategist — follows documented processes, flags exceptions to Phill - Not full-time in Phase 1 — starts at 15 hrs/week, scales with client count |
| --- | --- |

ONE-SENTENCE JOB DESCRIPTION: Keep everything running between the Architect, the engineer, and the clients — so the Architect can focus entirely on selling, strategy, and SOUL.md writing.

## 10B — Complete Task List by Phase

| When | Task | Tool | Reports To |
| --- | --- | --- | --- |
| Wk1 D1 | Set up Google Workspace. Create phil@arbitrageclaw.net. Configure DNS MX records in Cloudflare. Send test email. | Google Workspace + Cloudflare | Phill |
| Wk1 D1 | Set up OpenPhone business number. Configure voicemail. Forward calls to Phill's mobile. Confirm test call received. | OpenPhone | Phill |
| Wk1 D1 | Set up Escrow.com business account. Complete identity verification. Create milestone template. | Escrow.com | Phill |
| Wk1 D2 | Set up Bonsai. Build service agreement template + monthly invoice template (retainer line + success fee line with quantity field). Send to Phill for review. | Bonsai | Phill |
| Wk1 D2 | Set up Wave accounting. Connect business bank. Create expense categories. Log all Phase 1 expenses as incurred. | Wave Accounting | Phill |
| Wk1 D2 | Set up Claude Pro Project "IntakeOS Operations." Upload Master Engineer Brief, Onboarding Questionnaire, Service Agreement. Test: ask Claude to draft a cold email using project documents. | Claude Pro | Phill |
| Wk1 D3 | Build website using Wix AI builder and approved content. Homepage, IntakeOS Medical page, How It Works, Pricing, Compliance section. Embed Tally.so form on all pages. | Wix + Tally.so | Phill |
| Wk1 D4 | Configure Wix SEO: page titles, meta descriptions, SEO slugs for each page. Target keywords: "AI patient intake LASIK clinic," "medical consultation booking automation Canada." | Wix SEO + Claude | Phill |
| Wk1 D5 | Set up Google Business Profile. Category: Technology Consulting. Add website, phone, 150-word description (Claude drafts). | Google Business Profile | Phill |
| Wk2 D1 | Build Apollo.io search: Practice Manager / Clinic Director / Owner. Industry = Medical. Keywords = LASIK / fertility / aesthetics. Geography = BC + WA + CA. Export 50 contacts to Google Sheet "Prospect Pipeline." | Apollo.io + Google Sheets | Phill |
| Wk2 D2 | Draft 3 cold email variants using Claude: (A) 47-hour stat hook, (B) cost math hook, (C) PIPA compliance hook. Send to Phill for review. | Claude Pro + Google Docs | Phill |
| Wk2 D3 | Send first 5 personalized cold emails from Google Workspace email (personal, not automated). Log each in tracking sheet. | Gmail + Tracking Sheet | Phill |
| Wk2 Daily | Each morning: check tracking sheet. Any contact with no reply after 5 business days: draft and send follow-up using Claude. Escalate any interested replies to Phill immediately via text. | Gmail + Claude + Sheets | Phill |
| Wk2 Friday | Weekly outreach summary to Phill: emails sent, total replies, calls booked, pipeline status. Claude drafts from tracking sheet data. | Claude + Gmail | Phill |
| Wk2 Setup | Set up Slack workspace. Three channels: #engineer-updates, #verification-log, #client-admin. Invite Phill, engineer, and Coordinator. | Slack | Phill |
| Wk2-4 Daily | Each morning: check #engineer-updates. If no update by 10 AM, send one-line check-in. Log response. Escalate to Phill if engineer silent 24+ hours. | Slack | Phill |
| Per milestone | Run every verification test from the Master Engineer Brief checklist. Post all screenshots to #verification-log with PASS or FAIL label on each item. | Engineer Brief + Slack | Phill |
| Per milestone | Compile all PASS screenshots into Google Drive folder (M1 Evidence, M2 Evidence etc.). Share folder link with Phill for approval before any escrow release. | Google Drive | Phill |
| Per milestone | When Phill approves: log into Escrow.com and initiate the milestone payment release. Log the payment date and amount in Wave. | Escrow.com + Wave | Phill |
| On client yes | Send Bonsai service agreement. Follow up if not signed within 48 hours. Once signed, send Wix Payments link for deposit. Log deposit receipt in Wave. Notify Phill immediately when both received. | Bonsai + Gmail + Wave | Phill |
| On deposit | Send client the Clinic Onboarding Form (Tally.so, Section 6). Follow up every 48 hours on missing sections. Export completed form to Google Doc "[Clinic Name] — Intake Inputs." Share with Phill. | Tally.so + Google Docs + Gmail | Phill |
| Platform setup | Send client step-by-step platform setup guides (OVH, Anthropic API, Twilio, Retell AI, GHL, SendGrid). Follow up on each until all API keys received. | Claude + Canva + Gmail | Phill |
| Keys received | Compile all client API keys into Bitwarden shared vault. Share with engineer via secure link — NEVER via email. Brief engineer with Intake Inputs doc and API keys. | Bitwarden + Google Docs | Phill + Engineer |
| Go-live | Confirm all platform accounts in client's name. Send go-live confirmation email to Practice Manager. Log go-live date in all tracking documents. | Gmail + Google Sheets | Phill |
| Every Monday AM | Log into GoHighLevel for each active client. Check: contacts with no response >24 hrs, Retell AI call transcripts with outcome "Not Booked" (>3 per client = flag), GHL pipeline stages not moved in 7+ days. One-paragraph status note per client to Phill by noon. | GoHighLevel + Gmail | Phill |
| Every Monday AM | Check UptimeRobot for all active client VPS instances. Any downtime >10 minutes: include in Monday status note to Phill and alert engineer via Slack. | UptimeRobot + Slack | Phill + Engineer |
| Every Wednesday | Check NemoClaw audit log export for each client. Scan for: blocked entries, unusual outbound volume, entries missing required compliance fields. Flag anomalies to Phill and engineer. | NemoClaw audit log + Slack | Phill + Engineer |
| 1st of every month | For each client: pull GHL contact report (inquiries, qualified, booked, attended). Pull Cal.com attended consultations. Generate Success Fee Reconciliation CSV. Use Claude to write monthly performance summary email. Send Phill draft for approval before sending to client. | GHL + Cal.com + Claude + Sheets | Phill |
| 1st of every month | For each client: create Bonsai invoice. Line 1: monthly minimum $100 USD (or success fees if greater). Line 2: $150 USD × attended consultations from CSV. Attach CSV. Send. Log expected payment date in Wave. | Bonsai + Wave + Gmail | Phill |
| 3rd of every month | Run P&L update in Wave. Categorize all income and expenses. Generate monthly P&L summary. Send to Phill. | Wave Accounting | Phill |
| Every Tuesday | Draft one LinkedIn post for Phill's account using Claude. Topics rotate: 47-hr stat / case study framing / compliance explainer / cost math. Claude drafts in Phill's voice. Send for 2-min approval. Publish or send final text. | Claude + LinkedIn | Phill |
| Monthly per vertical | Draft one 600-word SEO blog post per active vertical using Claude. Format in Wix, add Unsplash image, publish. Submit URL to Google Search Console. Log in SEO tracking sheet. | Claude + Wix + Search Console | Phill |

## 10C — Claude Pro as Daily Work Assistant

The Coordinator uses Claude Pro for every content and drafting task. This is not optional — it is how one part-time person handles the output volume of a three-person team.

| Task | Prompt to Use | Output |
| --- | --- | --- |
| Cold outreach email | "Write a personalized cold email to [Name], Practice Manager at [Clinic Name] in Vancouver. They offer LASIK and CoolSculpting. Use the 47-hour stat hook. Keep it under 100 words. Use brand voice from my project files." | Personalized, on-brand cold email ready to send in under 60 seconds |
| Follow-up email | "[Prospect] has not replied to my first email in 6 days. Write a 2-sentence follow-up. Reference the demo video we can send. Stay warm, not pushy." | Brief, human-sounding follow-up that does not feel automated |
| Client onboarding reminder | "[Client] has not submitted their Twilio credentials. They are on day 4 of onboarding. Write a friendly reminder referencing the setup guide I sent." | Friendly but clear nudge that keeps onboarding on track |
| LinkedIn post | "Write a LinkedIn post about the 47-hour stat in elective medicine. Audience: Practice Managers. Tone: knowledgeable but not salesy. End with one question. Under 200 words." | Ready-to-publish LinkedIn post matching brand voice |
| Blog post | "Write a 600-word SEO blog post targeting: AI patient intake for LASIK clinics Canada. Include: the problem, the solution in plain terms, PIPA compliance point, and a CTA. Do not mention OpenClaw." | Complete, publication-ready blog post for Wix |
| Monthly report email | "Using this data: [paste GHL summary numbers], write the monthly performance email for [Clinic Name]'s Practice Manager. Include: total inquiries, booked, attended, no-shows recovered, and one 1-sentence observation." | Ready-to-send client performance email |
| Verification test log | "I am testing M2 Item 5: SendGrid email delivered within 60 seconds. Delivery time was 47 seconds. Write a PASS report entry for our Slack #verification-log channel." | Correctly formatted verification log entry |
| P&L summary | "Here is the Wave export for [month] [paste CSV data]. Write a one-paragraph P&L summary covering: total income by type, total expenses, net profit, and one notable trend." | Clear executive summary of monthly financials |

## 10D — Wage Recommendation

| Scenario | Rate (USD/hr) | Hours/Week | Monthly Cost (CAD est.) | Recommendation |
| --- | --- | --- | --- | --- |
| Philippines-based VA (OnlineJobs.ph) | $6–9 USD/hr | 15 hrs/wk Phase 1 | $520–$780 CAD/mo | RECOMMENDED for Phase 1 |
| Eastern Europe VA (Upwork) | $10–$15 USD/hr | 15 hrs/wk Phase 1 | $860–$1,290 CAD/mo | Alternative |
| Canada-based VA (Upwork) | $18–$25 USD/hr | 10 hrs/wk Phase 1 | $1,100–$1,550 CAD/mo | Phase 2 only |
| 5 clients, same person, more hours | $10–$14 USD/hr | 25 hrs/wk | $1,500–$2,100 CAD/mo | Scale naturally |

COORDINATOR INTERVIEW TEST: Give them a live Claude task: "Draft a cold email to a LASIK clinic owner about AI patient intake. Include the 47-hour stat." If they produce a coherent, concise email in under 5 minutes using Claude, they are proficient.

SECTION 11 — AGENCY PARTNER LIST & CLINIC TARGET LIST

## 11A — Tier 1: Specialist Elective Medical Agencies (Highest Priority)

These 5 agencies specialise exclusively in private, non-insured, cash-pay medical services. They understand the intake conversion problem at a structural level. Approach these first — the IntakeOS value proposition maps directly to the problem they already articulate to their own clients.

| Agency | Geography | Their Edge | IntakeOS Pitch |
| --- | --- | --- | --- |
| MINA Medical Marketing | Canada & USA | Navigates Canada-specific cash-pay friction. Educational full-funnel systems that break down the private care barrier. Google Ads, Meta Ads, automated CRM lead-nurturing. | MINA builds the top of funnel and CRM follow-up. IntakeOS is the missing middle: the 15-second response that converts a CRM lead before the patient cools off. They refer, they earn $22.50 per attended consult. |
| NKP Medical | USA & Canada | Nearly two decades exclusively in cash-pay aesthetics and surgical. Custom data-driven patient journeys. Transparent consult-conversion tracking. | NKP already tracks consult conversions for clients. IntakeOS improves that conversion metric directly, which improves NKP's own performance story. They look better. Their clients earn more. They earn 15%. |
| Intrepy Healthcare Marketing | USA (Canada capability) | Tracks entire patient journey from first ad click to EHR booking. Proprietary analytics dashboards connecting marketing leads to clinic intake. | Intrepy's entire value proposition is that leads must flow into a rigorous intake pipeline. IntakeOS IS that pipeline. Not a complement — the operational layer that makes their analytics show the numbers clients want. |
| Onspire Health / ABM Division | USA & Canada | ABM (Aesthetic Business Advisors) acts as strategic growth partner. Explicitly ensures clinic operational intake aligns with inbound ad volume. | ABM explicitly focuses on aligning operations with ad volume. A clinic running $10,000/month in ads that cannot respond after 5pm is misaligned. IntakeOS is the operational fix their clients need. |
| Fast-Track Marketing | USA & Canada | Specialises in the consideration phase: months of online research before a high-ticket decision. Educational hubs and local SEO for high-intent patients. | Fast-Track captures high-intent patients mid-research. IntakeOS ensures that when that patient submits a form at 9pm, they receive a response in 15 seconds before they continue comparing. |

## 11B — Extended Agency Target List

| Agency | Location | Clinic Types | IntakeOS Fit |
| --- | --- | --- | --- |
| Snaptech Marketing | Vancouver, BC | Aesthetics, Dermatology, Cosmetic Surgery | BC-based. PIPA compliance angle is immediate. Clients are exactly the IntakeOS target vertical. |
| Stigan Media | Vancouver, BC | Dental Implants, Aesthetics, LASIK | Local BC agency. Strong fit for first Canadian agency partnership. |
| Vovia | Calgary, AB | Body Contouring, Hair Transplant, Aesthetics | High ad spend Western Canada clients. Intake speed is a known conversion problem. |
| Propeller Digital | Vancouver, BC | Cosmetic Surgery, Fertility, LASIK | Boutique agency with premium clinic clients. $150/consult is trivial vs. procedure values. |
| Healthcare Success | Irvine, CA | LASIK, Fertility, Cosmetic Surgery, Aesthetics | Premier US elective medical agency. Large client roster = large referral potential. |
| Rosemont Media | San Diego, CA | Cosmetic Surgery, Rhinoplasty, Body Contouring | Elite cosmetic surgery agency. Beverly Hills and San Diego clientele. |
| Cardinal Digital Marketing | Atlanta / West Coast | Multi-clinic LASIK chains, Fertility groups | Scales multi-location practices. One agency partnership = multiple clinic deployments. |
| Sagapixel | Philadelphia / LA, CA | Fertility, LASIK, Cosmetic Surgery | Top-ranked medical SEO agency. Large US footprint. |
| Intrigue Media | Guelph, ON | Aesthetics, Hair Restoration, Cosmetic Surgery | National Canadian reach. Compliance-aware. Good for Ontario expansion. |
| Evolvous | Los Angeles, CA | CoolSculpting, Botox, Body Contouring | MedSpa specialist. High volume lead generation. Intake speed is critical. |
| Mediative | Toronto / Vancouver, BC | Multi-specialty, Fertility, LASIK | Large Canadian agency. Healthcare division. Good for enterprise clinic referrals. |
| Digital Shift | Calgary / Edmonton, AB | Dental Implants, Aesthetics, Hair Restoration | Alberta base. Expanding nationally. Good Western Canada coverage. |

## 11C — Clinic Target List

| Clinic Name | Location | Type | Consult Value | Notes / Fit Signal |
| --- | --- | --- | --- | --- |
| LASIK MD — BC Locations | Vancouver, BC | LASIK / PRK | $4,500–6,000 CAD | Chain — multi-location. Practice managers are decision makers. |
| Pacific Centre for Reproductive Medicine | Burnaby, BC | Fertility / IVF | $12,000–18,000 CAD | BC fertility leader. Consultation booking is the primary conversion gate. |
| Olive Fertility Centre | Vancouver, BC | Fertility / IVF / IUI | $12,000–20,000 CAD | Premium brand — highly competitive. Lost leads are enormously costly. |
| Dermapure | Vancouver / Victoria, BC | Medical Aesthetics | $800–3,000 CAD | Chain model — volume of leads is high, response time critical. |
| The Plastic Surgery Clinic | Mississauga / Toronto, ON | Cosmetic Surgery | $8,000–20,000 CAD | Premier Canadian cosmetic surgery — consultations are gate to major revenue. |
| Bosley Medical — Vancouver | Vancouver, BC | Hair Transplant / FUE | $8,000–18,000 CAD | National chain with local offices — high lead volume, slow local follow-up. |
| Pacific Eye Doctors | Burnaby / Surrey, BC | LASIK / Cataract / PRK | $4,000–5,500 CAD | Multi-location — lead volume is high, response time a known issue. |
| Genesis Fertility Centre | Vancouver, BC | Fertility / IVF | $12,000–18,000 CAD | Active ad spend. Consultation funnel is the revenue driver. |
| Seattle Reproductive Medicine | Seattle, WA | Fertility / IVF | $12,000–18,000 USD | Top WA fertility clinic — intake speed directly impacts revenue. |
| Bellevue Plastic Surgery | Bellevue, WA | Cosmetic Surgery | $8,000–25,000 USD | Premium Seattle suburb cosmetic practice. |
| CCRM Fertility — Los Angeles | Los Angeles, CA | Fertility / IVF | $15,000–22,000 USD | US fertility leader. Every lost consultation is enormous revenue loss. |
| Beverly Hills Hair Restoration | Beverly Hills, CA | Hair Transplant / FUE | $10,000–20,000 USD | Premium brand. Patient acquisition cost is high — intake quality matters. |
| California Skin Institute | San Jose / Bay Area, CA | Dermatology / Medical Aesthetics | $1,000–5,000 USD | Multi-location aesthetics group. Volume play. |

SECTION 12 — WEBSITE AUDIT & AI REBUILD PROMPT

## 12A — What Is Broken on arbitrageclaw.net Right Now

CRITICAL: The current pricing on the site is wrong. It says $100/consult and $500 setup fee. The correct model is $0 setup, $150/consult, $100/month minimum. Fix this before any outreach goes out.

| Issue | Detail | Priority |
| --- | --- | --- |
| Pricing is wrong | Site says "$100 USD per attended consultation" and "$500 USD setup fee." Correct model: $0 setup, $150 USD per attended consultation, $100 USD/month minimum. Must be fixed immediately. | CRITICAL |
| Human-in-the-loop message is missing | The site implies full AI automation, which triggers compliance anxiety in any serious clinic owner. The message that the face-to-face consultation is 100% human and IntakeOS only handles qualification and booking is not stated anywhere. | HIGH |
| No differentiation from chatbots | There is a card that says "Not another chatbot" but it doesn't explain why. The site needs to address what a substandard AI intake solution looks like and costs. | HIGH |
| Compliance section is a nav link only | For medical clinics, PIPA compliance is not a feature — it is a pre-qualification. US AI tools being non-compliant in BC is a buying trigger that needs a full body section. | HIGH |
| CTA is email-only (mailto link) | Every CTA sends an email to a mailto link. No embedded form, no calendar link. A clinic owner researching at 10pm will bounce. Replace with embedded Tally.so form. | MEDIUM |
| Lost patient cost is understated | The site mentions "$15,000 to a competitor" once. The full cost calculus — ad spend per lead + response time data + revenue per procedure — should be visualised as a simple 3-line calculation. | MEDIUM |
| No agency partner section | Marketing agencies are a primary acquisition channel. The site has no partner page, no agency CTA, no mention of the 15% referral program. | MEDIUM |
| No social proof | No testimonials, no case study, no before/after intake metrics. A POC case study with projected numbers would be more persuasive than the current feature grid. | MEDIUM |

## 12B — Core Messaging Framework

| Core Message | Why It Matters |
| --- | --- |
| $0 to start. $150 only when a patient walks through your door. | Eliminates the #1 objection before it's raised. Zero financial risk. |
| Your staff are experts. They shouldn't spend time on people who won't qualify. | Reframes the product: IntakeOS protects staff time for high-value, face-to-face work. |
| The consultation is human. Always. We only qualify and book. | Removes compliance anxiety. Addresses the "AI replacing doctors" fear directly. |
| 47 hours. Your competitor answered in 15 seconds. | Makes the competitive threat visceral, not abstract. |
| Every ad click last month — how many led to an attended consultation? | Forces the clinic owner to calculate their conversion loss. The answer is uncomfortable. |
| Not HIPAA? Not compliant in BC. Know what you're signing before you sign. | Calls out US-based competitors. Positions IntakeOS as the only Canadian-safe option. |
| Full audit trail. Every patient interaction logged and reported on demand. | Directly addresses the regulated healthcare environment concern. |

## 12C — Complete AI Website Builder Prompt

Copy and paste the prompt below directly into the Wix AI website builder. This is a complete rebuild instruction.

// INTAKEOS WEBSITE REBUILD — COMPLETE PROMPT FOR AI BUILDER Rebuild this website completely. Single-page. Maximum impact, minimum clutter. Dark, confident, medical-grade aesthetic. Every section has one job. No filler. Every word earns its place. === HERO SECTION === Headline: "Your clinic spent $125 to get that lead. It's been 47 hours. They already booked somewhere else." Sub-headline: "IntakeOS responds in 15 seconds. Qualifies the patient. Books the consultation. Your staff focus on the consultation itself — never on chasing leads." CTA primary: "See How It Works" — scrolls down. CTA secondary: "Request a Private Demo" — opens embedded Tally.so form. Compliance badges: HIPAA Compliant ¦ PIPA Compliant ¦ Full Audit Trail ¦ Canadian-Hosted Note below badges (small italic): "Zero setup fee. $150 USD per attended consultation. Nothing more." === REAL COST SECTION === Title: "What a 47-hour response time actually costs you" Three-column layout: Col 1 — "The Lead" / $125 CAD / "Average cost to generate one elective medical inquiry via Google Ads" Col 2 — "The Gap" / 47 hours / "Industry average response time. A patient contacted within 5 minutes is 10x more likely to book." Col 3 — "The Loss" / $4,000–$20,000 / "Revenue per consultation your competitor just collected. From your ad budget." Bold line below: "This happens dozens of times per month at every clinic without an intake system." === WHAT INTAKEOS IS (AND IS NOT) SECTION === Title: "The consultation is human. Always. We only handle what happens before." Body: "Your specialists spent years developing clinical expertise to evaluate patients face-to-face. That judgment is irreplaceable. IntakeOS handles the step before: answers the inquiry, asks the qualifying questions your clinic defines, handles financing questions, and books the time slot. By the time a patient sits across from your doctor, they are qualified, confirmed, and ready to move forward." Two-column comparison: WITHOUT INTAKEOS: Inquiry arrives at 9pm. Nobody responds. ¦ Staff calls next morning — patient already booked elsewhere. ¦ Staff spends 40 min/day on unqualified leads. ¦ No-shows with no recovery. ¦ No record of why a consultation didn't happen. WITH INTAKEOS: Response in 15 seconds. ¦ Patient qualified and booked before staff arrives in the morning. ¦ Staff time reserved for consultations only. ¦ 48-hr and day-of reminders reduce no-shows. ¦ Full audit trail of every patient interaction. === DO NOT ACCEPT A SUBSTANDARD SOLUTION SECTION === Title: "Not all AI intake tools are equal. Some will cost you more than the problem." Body: "Generic AI chatbots and US-based SaaS intake platforms are not PIPA compliant in British Columbia. If patient data is processed on US-based servers, you are in breach of BC's Personal Information Protection Act before you send the first automated message." Three "Watch out for" cards: Card 1 — "US-hosted patient data": "Most AI tools store data on US servers. PIPA requires Canadian-resident data to be stored in Canada. Ask your vendor where the server is. If they hesitate, you have your answer." Card 2 — "Flat monthly fees with no outcome tie": "A $500–$3,000/month subscription charges you whether the system works or not. IntakeOS charges $150 only when a patient attends a consultation booked by the system. If it doesn't work, you pay $100. That's the monthly minimum." Card 3 — "Generic chatbots that can't qualify": "A chatbot that can't ask your specific qualifying questions, handle your financing objections, or speak in your clinic's voice isn't an intake system. It's a FAQ page with a form." === COMPLIANCE SECTION === Title: "Built for regulated healthcare. Every interaction documented." Body: "IntakeOS runs on your clinic's own private server hosted in Canada. Patient data never leaves a Canadian jurisdiction. Every agent action is logged by NemoClaw in HIPAA-format (US clinics) or PIPA/PIPEDA-format (Canadian clinics) audit logs. Compliance reports are generated automatically and available on demand. You will never be in a position where you cannot answer a regulator's question about how patient data was handled." Four compliance badges: Canadian-Hosted Server ¦ PIPA / PIPEDA Compliant ¦ HIPAA Compliant (US) ¦ Full NemoClaw Audit Logging Line below: "Compliance documentation available to your legal counsel on request." === PRICING SECTION === Title: "Simple. Transparent. Tied entirely to outcomes." Box 1 — "Setup Fee" / $0 / "Zero upfront cost. No deposit. No risk. The system is configured, tested, and verified before you pay anything." Box 2 — "Per Attended Consultation" / $150 USD / "Charged only when a patient attends the consultation IntakeOS booked. Not when they inquire. Not when they book. When they walk in." Note: "Minimum $100 USD/month to maintain an active system with zero bookings." Below: "The math: 5 additional attended consultations per month that you would have lost = $750. Against $150/consult, that's 5x return before any procedure revenue is counted." === AGENCY PARTNER SECTION === Title: "Are you a marketing agency managing elective medical clinics?" Body: "If you manage ads or websites for LASIK, fertility, cosmetic surgery, or aesthetics clinics, your clients' intake process is limiting the results you can show them. IntakeOS closes the gap between the leads your campaigns generate and the consultations that actually happen. Partner agencies earn 15% of every $150 success fee — $22.50 USD per attended consultation, paid monthly." CTA: "Request the Agency Partner Brief — email phil@arbitrageclaw.net" === FINAL CTA SECTION === Title: "Stop losing qualified patients to a process problem." Body: "Request a 20-minute private demo. We will walk through exactly how IntakeOS would work for your specialty and patient volume. No commitment required. No setup cost ever." Embedded Tally.so form: Clinic name ¦ Specialty (LASIK / Fertility / Cosmetic Surgery / Hair Restoration / Aesthetics / Other) ¦ Monthly inquiry volume (under 30 / 30–100 / 100+) ¦ Name ¦ Email ¦ Best time to connect === DESIGN === Colours: Deep navy (#0D1B2A) for hero and CTA sections. White for body sections. Electric blue (#2979FF) for CTAs and highlights. Typography: Bold, large headlines. Generous white space. No decorative elements. No stock photos of smiling doctors. Mobile-first: All stat callouts (47 hours, $125, $4,000–$20,000) oversized on mobile. No carousels, animations, video backgrounds, or hero images of call centres.

## 12D — Post-Rebuild Checklist

- Fix pricing: $0 setup, $150 USD per attended consultation, $100 USD/month minimum

- Replace all mailto CTAs with embedded Tally.so form

- Add the "The consultation is human. Always." section with before/after comparison

- Add the Compliance section as a full body section (not just nav link)

- Add the "Don't accept a substandard solution" section with three warning cards

- Add the Agency Partner section

- Test on mobile: all stat numbers must be oversized and readable

- Submit sitemap to Google Search Console after rebuild

- Update SEO meta description to: "IntakeOS responds to elective medical clinic inquiries in 15 seconds, qualifies patients, and books consultations 24/7. $0 setup. HIPAA & PIPA compliant. Pay only per attended consultation."

SECTION 13 — INTEGRATION POLICY, RECOMMENDED STACK & CRM OBJECTION HANDLING

This section is the standing policy for handling clinic questions about technology requirements. It covers why the recommended stack is non-negotiable for standard deployments, how to handle alternative platform requests, and the exact scripts to use in discovery calls and onboarding conversations when a clinic pushes back on adopting new platforms.

## 13A — The Recommended Stack & Why Each Platform Was Chosen

The recommended stack is not arbitrary. Every platform was selected because it has a documented, tested REST API that OpenClaw has already been configured to use. Substituting any platform creates a custom build — which changes the pricing, timeline, and warranty on the deployment.

| Platform | Cost / Month | Why This One Specifically | What It Replaces for the Clinic | Substitutable? |
| --- | --- | --- | --- | --- |
| GoHighLevel (CRM) | $97 USD/mo (clinic pays) | Built for high-volume appointment-based businesses. REST API already integrated into OpenClaw workflows. Pipeline stages, contact fields, conversation threading, and webhook triggers all pre-configured. No comparable alternative at this price point for intake workflows. | Generic CRM (Salesforce, HubSpot), spreadsheets, or no CRM at all. GHL handles intake only — clinical records stay in the clinic's existing system. | No — standard. Custom = extra fee. |
| Twilio Elastic SIP Trunk | ~$20–60 USD/mo (clinic pays) | The ONLY telephony layer that supports Elastic SIP Trunking, which is what allows the clinic's existing phone number to be ported seamlessly. The patient never notices any change. Retell AI requires a Twilio SIP trunk for this configuration — not a Twilio-native number. | The clinic's existing phone line. Patients call the same number they always have. Nothing changes for them. | No — technically required for SIP trunk + Retell AI integration. |
| Cal.com (self-hosted) | $0 (runs on clinic's own VPS) | Self-hosted means the clinic owns their calendar data. No per-seat licensing. No vendor dependency. API-native and pre-integrated with OpenClaw booking webhooks. Booking confirmation fires to OpenClaw within 60 seconds — tested and verified. | Calendly, Acuity, or manual booking. Cal.com is an upgrade in data ownership and cost. | No — standard. Custom = extra fee. |
| SendGrid (email) | ~$20 USD/mo (clinic pays) | Compliance-grade transactional email with DKIM/DMARC authentication. Required to ensure system emails (confirmations, reminders, Pre-Consultation Briefs, attendance checks) are not flagged as spam by clinic staff inboxes. Marketing email tools (Mailchimp, Constant Contact) are not suitable for transactional use. | Ad hoc clinic emails or no automated email. SendGrid is infrastructure, not marketing. | No — standard. Custom = extra fee. |
| Retell AI (voice agent) | ~$14 USD/mo est. (clinic pays) | The voice AI layer. Connected to Twilio via SIP trunk. Supports ElevenLabs voice models, post-call webhooks, call recording, and real-time Cal.com API calls during conversation. No other voice AI platform offers this specific combination at this price point. | A human receptionist answering after hours, or voicemail. Retell AI is the 24/7 coverage the clinic currently doesn't have. | No — technically required for SIP + ElevenLabs + OpenClaw integration. |
| OVH Montreal VPS (hosting) | ~$25–40 USD/mo (clinic pays) | Canadian data residency. Required for PIPA/PIPEDA compliance for BC and Canadian clients. The clinic owns the server — not IntakeOS. Patient data never leaves Canadian soil. For US clients: LiquidWeb HIPAA-compliant hosting is used instead. | Cloud-based SaaS tools where data location is unknown or US-based. This is a compliance requirement, not a preference. | LiquidWeb for US clients only. No other substitutions. |
| Anthropic Claude API | ~$25–100 USD/mo est. (clinic pays) | Powers the intelligent reasoning in the system: extracting patient concerns from call transcripts, generating Pre-Consultation Briefs, routing complex conversations. Claude Opus 4.7 for complex reasoning, Claude Sonnet 4.6 for routine tasks. BAA available for US clients. | A human coordinator manually reviewing call recordings. Claude does this automatically within 60 seconds of each call ending. | No — technically required. OpenClaw OS is built on Anthropic API. |

## 13B — The Parallel Architecture (How Clinics Keep Their Existing Systems)

The most important thing to communicate: IntakeOS does not replace the clinic's existing clinical software. It runs alongside it. The clinic's EMR, practice management system, and existing patient records are completely untouched.

| INTAKEOS LANE — Before the Consultation Patient inquiry arrives (web / phone / SMS) ↓ OpenClaw qualifies patient ↓ Cal.com books consultation slot ↓ GHL tracks lead through intake pipeline ↓ Pre-Consultation Brief emailed to staff ↓ ⭐ PATIENT WALKS IN | CLINIC'S EXISTING SYSTEMS — After the Consultation Patient is seen by the doctor / specialist ↓ Clinical notes entered in Jane App / Cliniko / Accuro / EMR ↓ Procedure booking, billing, clinical records — all in existing system ↓ Manager replies ATTENDED or NOSHOW to IntakeOS email ↓ Success fee triggered. Monthly CSV generated. ✅ EXISTING SYSTEM UNTOUCHED |
| --- | --- |

The handoff point is the consultation itself. Everything before it is IntakeOS. Everything during and after it is the clinic's existing operation. The two lanes never conflict.

## 13C — Objection Scripts for Discovery Calls

These are word-for-word responses for the most common platform objections. Ale should have these available during any discovery call prep. Phill uses these on the call itself.

OBJECTION 1: "We already use [Jane App / Cliniko / Accuro / another EMR]"

RESPONSE (use this verbatim or close to it): "Perfect — and you keep using it for exactly what it's designed for: clinical records, billing, and patient management after they've been seen. IntakeOS runs in a completely separate lane and handles everything before the patient walks in. Your staff won't notice any change to their daily workflow. The only new thing is that qualified, booked patients show up with a Pre-Consultation Brief already in their inbox — so the clinical conversation starts better. Jane App and IntakeOS never touch the same data." WHY THIS WORKS: You're removing the either/or framing. The clinic keeps what they know. IntakeOS adds a new capability without disrupting anything.

OBJECTION 2: "We already have a CRM — we don't want to pay for another one"

RESPONSE: "Completely fair. The $97/month for GoHighLevel is the intake pipeline — it's where the AI tracks every lead from the moment they inquire to the moment they book. Think of it less as a second CRM and more as the front-of-house system for unbooked leads. Your existing CRM is for patients. GHL is for prospects who haven't become patients yet. Most clinics don't have anything managing that gap — that's exactly where the revenue is being lost. To put it in perspective: one additional attended consultation per month covers five months of GHL at $97." WHY THIS WORKS: You're reframing GHL as a prospect management tool, not a duplicate of what they have. And you're anchoring the cost against the revenue of a single consultation.

OBJECTION 3: "Can't you just integrate with our existing booking system?"

RESPONSE: "Potentially — but here's what that means in practice. The system we've built and tested uses Cal.com because it has a real-time API that the AI can query mid-conversation to offer live slots. If your existing booking system has a comparable API, we can look at it. But any custom integration is scoped separately — it adds build time and carries a custom integration fee. The fastest path to going live, and the one with the lowest risk, is the stack we've already verified end-to-end. Cal.com runs on your own server, so you own the data and there's no additional monthly cost." WHY THIS WORKS: You're not saying no. You're telling the truth about the cost of customisation, and making the standard path look more attractive by comparison.

OBJECTION 4: "We're not comfortable with our patient data going through all these platforms"

RESPONSE: "That concern is exactly why we built the system the way we did. Your patient data lives on your server — a Canadian VPS that your clinic owns and controls. The AI system is a tenant on your server, not the other way around. GoHighLevel, SendGrid, and Twilio each receive only the minimum data required to do their job — a first name, a phone number, an email address. Nothing clinical. Nothing diagnostic. Every data transfer is logged by NemoClaw in a PIPA-compliant audit trail that you can produce for any regulator at any time. We'd be happy to have your legal counsel review the data flow documentation before you commit to anything." WHY THIS WORKS: You're validating the concern, demonstrating that you anticipated it, and offering a concrete trust-building step (legal counsel review). This objection, handled well, often becomes a reason they choose you over alternatives.

OBJECTION 5: "This seems like a lot of new software to manage"

RESPONSE: "Your staff manages exactly two things: the GoHighLevel mobile app to confirm attendance with a single reply — either ATTENDED or NOSHOW — and their existing email inbox where the Pre-Consultation Briefs land before each appointment. That is the entire staff-facing change. Everything else — the VPS, the AI agent, the booking system, the compliance logging, the monthly reporting — is managed by us. You don't log into a server. You don't monitor anything technical. You reply to one email per consultation and we handle the rest." WHY THIS WORKS: You're collapsing a complex system into a single, concrete staff behaviour. Two touchpoints: one email reply and one GHL notification. That's it for clinic staff.

## 13D — When Custom Integration Is Appropriate (And How to Price It)

Custom integrations are legitimate — but they must be scoped, priced, and governed separately from the standard deployment. Never absorb a custom integration into the standard $100 CAD deployment fee.

| Scenario | Approach | Pricing Guidance |
| --- | --- | --- |
| Clinic wants data pushed into Jane App or Cliniko after booking | Option A (recommended): Run parallel. GHL handles intake. Jane/Cliniko handles clinical records. No integration needed. Option B: Custom webhook from GHL to Jane/Cliniko API if they insist. | Option A: $0 additional. Option B: Quote as custom scope. Minimum $800–$1,200 CAD. Released from separate Escrow transaction. Does not affect M1–M4 timeline. |
| Clinic uses Salesforce or HubSpot as their CRM | Strong recommendation: still run GHL for intake pipeline. The intake data volume and workflow logic is not suited to enterprise CRMs. If Salesforce/HubSpot integration is non-negotiable, scope separately. | Custom integration: $1,500–$2,500 CAD depending on API complexity. Requires engineer scoping call. Timeline adds 2–3 weeks to deployment. Not recommended for first deployments. |
| Clinic has existing booking system with a documented REST API | Request API documentation. Engineer assesses whether Cal.com can be replaced. If API supports real-time slot availability queries (as Cal.com does), substitution may be feasible. | Engineer assessment: $150 CAD (2-hour assessment). If feasible: custom integration $600–$1,000 CAD additional. If not feasible: default to Cal.com. |
| Clinic wants SMS via their existing telecom provider instead of Twilio | Not supported. Twilio is required for SIP trunking (the existing phone number port) and for Retell AI integration. The SMS capability is a byproduct of the Twilio account that already exists. There is no cost or workflow reason to use an alternative. | Not negotiable. Twilio is technically required. Explain and move on. |
| US clinic needs HIPAA Business Associate Agreements with all vendors | All recommended platforms offer BAAs for US healthcare clients: Anthropic (Claude API), Twilio, SendGrid, GoHighLevel, LiquidWeb (HIPAA hosting). Engineer coordinates BAA signing during M2. Clinic signs each BAA directly with the vendor. | $0 additional. BAA coordination is included in the standard M2 deliverables. Clinic signs each agreement in their own name. |

## 13E — The One-Line Positioning Statement

USE THIS IN EVERY SALES CONVERSATION AND ON THE WEBSITE "We specify the stack because we guarantee the outcome. Every platform on our recommended list has been integrated, tested, and verified end-to-end. The moment we build on a platform we haven't tested, we can no longer guarantee the 15-second response time, the compliance logging, or the workflow reliability that you're paying for."

This framing shifts the conversation from "you have to buy new software" to "this is how we guarantee what we promised you." It positions the recommended stack as a feature — the evidence of a professional system — not a restriction.

## 13F — Total Clinic Technology Cost Summary (What to Share in Discovery Calls)

Present this as a complete picture during discovery calls. Transparency about the total cost builds trust. The math always works in IntakeOS's favour when a clinic sees it laid out.

| Platform | Who Pays | Monthly Cost | What the Clinic Gets |
| --- | --- | --- | --- |
| OVH Montreal VPS (Canada) or LiquidWeb HIPAA (US) | Clinic pays directly | ~$25–40 USD/mo | Their own private server. Full data ownership. PIPA/HIPAA compliant by design. |
| GoHighLevel CRM | Clinic pays directly | $97 USD/mo | Intake pipeline, lead tracking, attendance confirmation, conversation history. |
| Twilio (phone + SMS) | Clinic pays directly | ~$20–60 USD/mo | Their existing phone number ported. After-hours AI answering. SMS reminders. |
| Retell AI (voice agent) | Clinic pays directly | ~$14 USD/mo est. | 24/7 AI voice agent answering calls. Natural-sounding. Configurable to their brand. |
| Anthropic Claude API | Clinic pays directly | ~$25–100 USD/mo | Intelligence layer: Pre-Consultation Briefs, concern extraction, complex conversation handling. |
| SendGrid (email) | Clinic pays directly | ~$20 USD/mo | Transactional email: confirmations, reminders, briefs, attendance checks, monthly reports. |
| Cal.com (self-hosted) | Clinic pays directly | $0 (runs on their VPS) | Calendar booking engine. No per-seat fees. Clinic owns the data. |
| TOTAL — Clinic Infrastructure | Clinic pays directly | ~$200–$330 USD/mo | Everything required to run IntakeOS. Clinic controls all accounts and owns all data. |
| IntakeOS Management Fee | Clinic pays to Arbitrage Claw | $100 USD/mo minimum OR $150 per attended consultation (whichever is greater) | System management, compliance monitoring, Heartbeat oversight, monthly reporting, escalation handling. |

THE COST MATH IN PLAIN LANGUAGE — USE THIS IN DISCOVERY CALLS Total monthly investment for a clinic (infrastructure + IntakeOS management): approximately $300–$430 USD/month. A single LASIK consultation is worth $4,000–$6,000 CAD. A single IVF consultation cycle is worth $12,000–$20,000 CAD. IntakeOS needs to recover ONE consultation per month that the clinic would otherwise have lost to a slow response time. That's it. One inquiry that came in at 9pm and got answered in 15 seconds instead of 13 hours. Every additional recovered consultation after that is pure margin.

SECTION 14 — PAYMENT FLOWS, ESCROW SCOPE & STRIPE SETUP

This section documents the complete money flow for IntakeOS Medical: who pays whom, how, and when. It also clarifies the exact and limited scope of Escrow.com, and provides step-by-step Stripe setup instructions for collecting clinic payments.

BILLING MODEL UPDATE (supersedes earlier references in this section): Clinics are NOT invoiced monthly. The billing model is per-confirmation auto-charge. When the clinic’s office manager confirms a patient ATTENDED a booked consultation, Stripe immediately charges $150 USD to the card on file. There is no monthly invoice, no Bonsai invoice, and no batch billing. See Section 20 for the complete per-confirmation billing and client portal model. Where this section references "monthly invoicing" or "1st of the month" clinic billing, defer to Section 20.

## 14A — Escrow.com Scope: Engineer Only

CRITICAL CLARIFICATION: Escrow.com is used EXCLUSIVELY for the relationship between Arbitrage Claw and the engineer. It is never used in clinic transactions. Medical clinics pay Arbitrage Claw directly via Stripe. This is a firm policy with no exceptions.

| Transaction | Payment Method | Rationale |
| --- | --- | --- |
| Arbitrage Claw → Engineer (POC milestones M1–M4) | Escrow.com ONLY — 4 separate milestone transactions | Engineer is an independent contractor performing technical work. Escrow protects both parties: engineer sees funds secured before starting, Phill releases only on verified delivery. |
| Arbitrage Claw → Engineer (per-client deployment fee, $100 CAD) | Direct payment — e-transfer or wire. NOT via Escrow. | Small, recurring, post-verified payment. Escrow is not appropriate or necessary for this transaction. |
| Arbitrage Claw → Engineer (monthly retainer, $150 CAD/client) | Direct payment on 1st of month — e-transfer or wire. NOT via Escrow. | Ongoing retainer. Paid monthly via Wave accounting record and direct transfer. |
| Medical Clinic → Arbitrage Claw (monthly management fee + success fees) | Stripe — direct card or bank payment. NEVER via Escrow. | Clinics are business clients paying for a managed service. Standard B2B payment via Stripe. Simple, professional, recurring-billing capable. |
| Arbitrage Claw → Marketing Agency (15% referral fee) | Direct payment monthly — PayPal, wire, or e-transfer. NOT via Escrow or Stripe. | Agency is a referral partner, not a contractor or client. Simple monthly bank transfer on the 1st of each month after clinic billing is collected. |

## 14B — Complete Money Flow Diagram

MONEY FLOW — HOW EVERY DOLLAR MOVES MEDICAL CLINIC Pays Arbitrage Claw: $100 USD/mo minimum + $150 USD per attended consultation Method: Stripe (credit card or bank debit) ¦ Billed on 1st of every month ↓ ↓ ↓ ARBITRAGE CLAW (1008275 B.C. Ltd.) Receives full clinic payment into business bank account via Stripe Then distributes: → 85% retained: $127.50 USD per attended consultation ¦ $100 USD floor ¦ Arbitrage Claw net revenue → 15% to agency: $22.50 USD per attended consultation ¦ Paid on 1st of month ¦ Direct bank transfer → Engineer retainer: $150 CAD per active client per month ¦ Paid on 1st of month ¦ Direct transfer ↓ (separate stream) ENGINEER (POC build only) Receives POC milestone payments from Arbitrage Claw via Escrow.com (M1–M4, $1,800 CAD total) This is the ONLY use of Escrow.com in the entire business. All other payments are direct.

## 14C — Agency Referral Payment Process

Agencies are referral partners. They introduce a clinic client. The clinic pays Arbitrage Claw directly. Arbitrage Claw pays the agency 15% monthly. The agency never invoices the clinic and never handles clinic money.

| # | Step | Detail |
| --- | --- | --- |
| 1 | Agency introduces a clinic to Arbitrage Claw | The agency connects Phill with a clinic owner or Practice Manager. This can be a warm email introduction, a referral call, or a direct recommendation. The agency's job ends here — Phill handles the discovery call and close. |
| 2 | Clinic signs service agreement with Arbitrage Claw | The agreement is between the clinic and Arbitrage Claw only. The agency is not a party to the agreement. The agency's referral is documented internally in the agency tracking sheet. |
| 3 | Clinic pays Arbitrage Claw monthly via Stripe | On the 1st of each month, the clinic's Stripe payment is processed: $100 USD minimum or $150 USD per attended consultation (whichever is greater). Ale generates the invoice in Bonsai and logs receipt in Wave. |
| 4 | Arbitrage Claw calculates agency share | From the clinic's total success fee payment that month: 15% is the agency share. Example: clinic pays $1,500 USD (10 attended consultations at $150 each) → agency receives $225 USD → Arbitrage Claw retains $1,275 USD. |
| 5 | Arbitrage Claw pays agency on the 1st of each month | Payment is made directly to the agency by wire transfer, PayPal, or e-transfer — whichever the agency prefers. A simple payment summary is emailed to the agency: clinic name, number of attended consultations, amount owing, payment confirmation. |
| 6 | Monthly floor note | In months where a referred clinic pays only the $100 USD minimum (zero attended consultations), the agency receives $0 for that month. The 15% applies only to success fees, not to the monthly minimum retainer. This is stated clearly in the Agency Partner Agreement. |

## 14D — Stripe Setup: Step-by-Step

Stripe is how Arbitrage Claw collects all clinic payments. It supports credit card, debit card, and direct bank debit (ACH for US, Pre-Authorized Debit for Canada). It integrates with Wave accounting and Bonsai invoicing. Setup takes approximately 30–45 minutes.

STEP 1 — Create Your Stripe Account (10 minutes)

- Go to stripe.com and click "Start now". - Email address: use phil@arbitrageclaw.net - Country: Canada - Business type: Company - Legal business name: 1008275 B.C. Ltd. - Business website: arbitrageclaw.net - Industry: Professional Services → Consulting - Business description: "AI-powered patient intake management services for elective medical clinics" - Estimated monthly volume: $1,000–5,000 CAD to start (update this as revenue grows)

STEP 2 — Verify Your Identity (10 minutes)

- Stripe will ask for your personal information as the business owner: full legal name, date of birth, home address, and last 4 digits of your SIN (Social Insurance Number). - Upload a government-issued ID: driver's license or passport. - This is required by Canadian financial regulations (FINTRAC). Stripe does not store your SIN — it is used for identity verification only. - Business address: your Cowichan Valley home office address is fine for a registered business. - Phone number: your OpenPhone business number.

STEP 3 — Connect Your Bank Account (5 minutes)

- In Stripe dashboard: Settings → Bank accounts and scheduling. - Click "Add bank account." Select Canada. - Enter your business chequing account details: institution number, transit number, account number. (Found on a void cheque from your bank.) - Stripe will make 2 small micro-deposits (usually under $1 CAD) to verify the account within 1–2 business days. You will need to confirm the exact amounts in Stripe. - Payout schedule: set to "Daily" or "Weekly" depending on preference. Daily means funds from clinic payments hit your bank within 2 business days.

STEP 4 — Configure Your Payment Settings (5 minutes)

| Setting | What to Set |
| --- | --- |
| Currency | Primary currency: CAD for Canadian clinic clients. USD for US clinic clients. Stripe handles both from the same account. |
| Payment methods | Enable: Credit cards (Visa, Mastercard, Amex). Enable: Pre-Authorized Debit (Canada) — this allows clinics to pay by bank debit rather than card. Enable: ACH Direct Debit (US clients). Disable: anything else unless needed. |
| Statement descriptor | Set to "ARBITRAGE CLAW" or "INTAKEOS" — this is what appears on the clinic's bank statement. Keep it recognizable so the clinic does not dispute the charge. |
| Receipt emails | Enable automatic receipt emails. Stripe sends a receipt to the clinic after every successful payment. |
| Failed payment handling | Enable Smart Retries. Stripe will automatically retry a failed payment up to 4 times over 8 days before flagging it as failed. |
| Tax settings | Consult your accountant re: GST/HST collection on services. Set up tax rates in Stripe → Tax once confirmed. Do not guess on tax treatment. |

STEP 5 — Connect Stripe to Bonsai (Invoice Generation)

- In Bonsai (your invoicing tool): Settings → Integrations → Stripe. Click Connect. - Authorize Bonsai to access your Stripe account. - Once connected: every Bonsai invoice you send to a clinic will include a "Pay Now" button that links directly to a Stripe payment page. - The clinic clicks Pay Now, enters their card details once, and payment is processed automatically. - Bonsai marks the invoice as paid automatically when Stripe confirms the transaction. - Ale's monthly workflow: generate invoice in Bonsai → send to clinic → Stripe processes payment → funds arrive in your bank account → Ale logs in Wave.

STEP 6 — Connect Stripe to Wave (Accounting)

- In Wave: Accounting → Integrations → Connect Stripe. - Once connected, every Stripe transaction (clinic payment received, refund issued) automatically appears in Wave as a transaction. - Ale categorizes each transaction in Wave: income type = "Success Fee Revenue" or "Monthly Retainer Revenue." - At month end, Wave generates a P&L automatically. Ale sends Phill the one-paragraph summary by the 3rd of each month.

STEP 7 — Create the Standard Clinic Invoice Template in Bonsai

| Invoice Line Item | How to Set It Up in Bonsai |
| --- | --- |
| Line 1: Monthly Minimum | Item name: "IntakeOS Medical — Monthly Minimum Retainer." Quantity: 1. Unit price: $100.00 USD. Note: "Applied in months where attended consultations total less than $100 USD in success fees." |
| Line 2: Success Fees | Item name: "IntakeOS Medical — Attended Consultation Success Fee." Quantity: [number of attended consultations that month, from Success Fee CSV]. Unit price: $150.00 USD. Note: "Per manager-confirmed attended consultation. See attached Success Fee CSV for verification details." |
| Billing logic note | The invoice should show EITHER the $100 minimum OR the success fees — whichever is greater. If the clinic had 0 attended consultations: Line 1 only = $100 USD. If the clinic had 5 attended consultations: Line 2 only = $750 USD. Bonsai does not automate this logic — Ale applies it manually each month based on the CSV. |
| Attachment | Always attach the Success Fee Reconciliation CSV to the invoice. Each row on the CSV = one attended consultation with the manager's confirmation timestamp and email. This is the audit trail that makes the invoice undisputable. |
| Currency | USD for all clinic invoices regardless of clinic location. All IntakeOS fees are denominated in USD. Stripe handles currency conversion automatically for clinics paying from non-USD bank accounts. |

## 14E — Payment Flow Summary (One-Page Reference)

| From | To | Method | Timing |
| --- | --- | --- | --- |
| Medical Clinic | Arbitrage Claw | Stripe (card or bank debit) | 1st of each month — Bonsai invoice + Stripe Pay Now button |
| Arbitrage Claw | Marketing Agency (15%) | Direct bank transfer, PayPal, or e-transfer | 1st of each month — after clinic payment confirmed in Stripe |
| Arbitrage Claw | Engineer (monthly retainer, $150 CAD/client) | Direct e-transfer or wire | 1st of each month — after clinic payment confirmed |
| Arbitrage Claw | Engineer (POC milestones M1–M4) | Escrow.com ONLY | On written approval of each milestone by Phill — within 24 hrs of approval |
| Arbitrage Claw | Engineer ($100 CAD per new clinic deployment) | Direct e-transfer | Within 7 days of verified clinic go-live |
| Medical Clinic | OVH / LiquidWeb / GHL / Twilio / Retell / SendGrid / Anthropic / ElevenLabs | Direct — each vendor charges the clinic's own card | Monthly — each vendor bills the clinic independently. Arbitrage Claw is not involved in these transactions. |

ESCROW.COM IS USED ONLY FOR: Arbitrage Claw → Engineer POC milestones (M1, M2, M3, M4). That is the only use case in the entire business. Every other payment is direct.

SECTION 15 — INSURANCE, LIABILITY & INDEMNIFICATION FRAMEWORK

This section documents the insurance coverage required to operate IntakeOS Medical, the indemnification position of Arbitrage Claw, and the specific reason why Arbitrage Claw's liability exposure is structurally lower than a typical healthcare IT vendor. It also addresses Canadian vs. US coverage requirements and provides cost estimates and recommended providers.

## 15A — Arbitrage Claw's Liability Position (Why It Is Lower Than It Appears)

IMPORTANT: Arbitrage Claw does not hold, store, process, or access patient data. The clinic's private server is the data custodian. This structural fact significantly limits liability exposure compared to a typical healthcare SaaS vendor.

| What Arbitrage Claw IS | What This Means for Liability |
| --- | --- |
| A managed technology services provider | Arbitrage Claw configures, deploys, and manages software on infrastructure the clinic owns. The legal category is closer to an IT consultant than a SaaS vendor. |
| A system integrator using open-source components | OpenClaw OS is an open-source framework. Arbitrage Claw is not the publisher of the underlying AI models or telephony infrastructure. Liability for platform failures sits with each vendor (Twilio, Retell AI, Anthropic, GoHighLevel) through their own terms of service. |
| Not a data custodian or data processor | Patient data resides on the clinic's own private server, in the clinic's own GoHighLevel account, and in the clinic's own Twilio and SendGrid accounts. Arbitrage Claw has no access to patient records. The clinic is the data controller under PIPA and the covered entity under HIPAA. |
| Not a clinical decision-maker | IntakeOS qualifies and books. Every clinical decision is made by the doctor. The consultation is 100% human. No AI output constitutes medical advice. This is stated explicitly in the service agreement. |

| What Arbitrage Claw Is NOT | Why This Matters |
| --- | --- |
| Not a health information custodian | Arbitrage Claw never holds a patient's name, health information, or contact details on its own servers. There is no Arbitrage Claw database of patient records. |
| Not a medical device manufacturer | IntakeOS is an administrative intake and booking tool. It is not a diagnostic tool, clinical decision support system, or medical device as defined by Health Canada or the FDA. |
| Not liable for clinical outcomes | If a patient attends a consultation and has a poor clinical outcome, that is entirely within the clinic's scope of practice and professional liability. IntakeOS's role ended when the patient walked in. |
| Not liable for individual platform outages | If Twilio goes down, if Retell AI has an outage, if Anthropic has a service interruption, each of those vendors carries their own liability. Arbitrage Claw's service agreement should include reasonable uptime SLAs and force majeure provisions for third-party platform failures. |

## 15B — Required Insurance Policies

Arbitrage Claw needs three policies. They can be bundled into one package from a single insurer (recommended). A fourth — cyber liability — is strongly recommended given the healthcare-adjacent nature of the work.

| Policy Type | What It Covers | Recommended Limit | Est. Monthly Cost |
| --- | --- | --- | --- |
| Technology Errors & Omissions (Tech E&O)AKA Professional Liability | A clinic claims IntakeOS failed to perform as promised: system downtime that caused missed leads, a workflow malfunction that lost a booking, a misconfigured qualifying question that allowed an unqualified patient through. Covers legal defence costs and any settlement. This is your primary exposure as a managed technology services provider. | $1,000,000 per occurrence / $2,000,000 aggregate | $50–$120 CAD/month(home-based BC tech company, <$300K revenue) |
| General Liability (GL) | Third-party bodily injury or property damage claims. Lower risk for a fully remote, home-based technology business with no physical client premises. Required by some enterprise clinic contracts as a baseline. | $1,000,000 per occurrence / $2,000,000 aggregate | $30–$60 CAD/month |
| Cyber Liability | Even though Arbitrage Claw does not hold patient data, the system operates in a healthcare-adjacent environment. Cyber liability covers: a breach of Arbitrage Claw's own business systems (email, documents, admin tools), regulatory investigation costs, and notification obligations if a configuration error contributed to a data incident on a clinic's server. | $500,000 per occurrence minimum. Upgrade to $1,000,000 when serving US HIPAA clients. | $40–$90 CAD/month |
| Business Owner's Policy (BOP)(Optional bundle) | Combines General Liability + property coverage for business equipment (laptop, home office). Efficient way to cover GL and property in a single policy. Does not include Tech E&O or Cyber — those are added separately. | As above for GL component | $50–$80 CAD/month(replaces standalone GL) |
| TOTAL ESTIMATED | Tech E&O + Cyber + GL bundled | $1M / $2M limits | $120–$250 CAD/month($1,440–$3,000 CAD/year) |

## 15C — Canada vs. US: Do You Need Separate Policies?

| Canadian Clinics | US Clinics |
| --- | --- |
| One Canadian policy covers you. Providers like Hiscox, Zensurance, and BOXX Insurance issue Canadian-based Tech E&O policies that cover worldwide work as long as any legal action is filed in Canada or the US. This means a single Canadian policy from Hiscox or Zensurance covers Arbitrage Claw's work for both Canadian and US clinic clients — because the business entity (1008275 B.C. Ltd.) is Canadian and any claim would be filed in a Canadian or US court. Recommended for Phase 1: Start with a Canadian policy. It covers all geographies you are currently serving. | No separate US policy needed initially. You do NOT need a separate US-incorporated entity or a US insurance policy to serve US clinics while operating as a Canadian company. The worldwide coverage clause in a Canadian Tech E&O policy handles this. HOWEVER: If revenue from US clinics exceeds approximately $500,000 USD/year, or if a US enterprise clinic requires a US-issued Certificate of Insurance, you should consult an insurance broker about adding a US endorsement or obtaining a US policy. For Phase 1 and Phase 2: one Canadian policy is sufficient. |

## 15D — Recommended Insurance Providers

| Provider | Geography | Best For | Notes |
| --- | --- | --- | --- |
| Hiscox | Canada + US (one policy) | Tech E&O + GL bundle. Online quote in 10 minutes. | hiscox.com — Canadian operations, worldwide coverage clause. Covers work performed anywhere; claims must be filed in US or Canada. Recommended first quote. Policies start at ~$22.50 USD/month for E&O. Bundled Tech E&O + GL typically $100–$180 CAD/month for a home-based tech consultancy. |
| Zensurance | Canada only | Canadian tech startup bundle (E&O + Cyber + GL in one policy). | zensurance.com — specifically markets to Canadian SaaS and AI companies. Can bundle all three coverages in one annual policy. Fast online quote. Good for Phase 1. |
| BOXX Insurance | Canada (Tech E&O + Cyber specialist) | AI and tech companies needing E&O with AI-specific coverage language. | boxx.ai — launched Tech E&O by BOXX in February 2026 specifically for SaaS, AI, and digital infrastructure companies. Relevant because IntakeOS involves AI automation in a regulated environment. |
| Summit Cover | Canada | Tech startup E&O + Cyber bundle. | summitcover.ca — BC-based broker specializing in tech and media companies. Worth a quote for local expertise and understanding of BC PIPA environment. |
| The Hartford | US clients (if needed later) | US Tech E&O when US clinic revenue scales. | thehartford.com — one of the most affordable US professional liability providers per 2026 benchmarks. Use only if a US clinic requires a US-issued COI. |

## 15E — Service Agreement Indemnification Language

The service agreement (Section 9) should include indemnification clauses that clearly define each party's liability. The language below should be reviewed by a BC lawyer before use but represents the correct intent based on Arbitrage Claw's actual role.

| Clause | Intended Language (for lawyer review) |
| --- | --- |
| Arbitrage Claw Indemnification Scope | Arbitrage Claw is liable for: system configuration errors directly attributable to its own negligence, failure to deliver the contracted service specifications, and security breaches originating from Arbitrage Claw's own business systems. Maximum liability is capped at the total fees paid by the clinic in the preceding 12 months. |
| Clinic Indemnification Scope | The Clinic is responsible for: accuracy of all information provided in the onboarding questionnaire, the clinical decisions made during face-to-face consultations, compliance with applicable healthcare regulations in their jurisdiction, maintenance of their own platform accounts (GHL, Twilio, OVH, etc.), and any clinical outcomes arising from consultations booked through IntakeOS. |
| Data Ownership & Custody | All patient data is stored on server infrastructure owned and controlled by the Clinic. Arbitrage Claw does not have access to, custody of, or responsibility for patient personal health information. The Clinic is the data controller (Canada) and covered entity (US) for all regulatory purposes. |
| Third-Party Platform Liability | Arbitrage Claw is not liable for service interruptions, data incidents, or failures attributable to third-party platforms including but not limited to Twilio, Retell AI, GoHighLevel, SendGrid, Anthropic, OVH, LiquidWeb, or Cal.com. Each platform's own terms of service govern their liability. |
| No Medical Advice Disclaimer | IntakeOS is an administrative intake and scheduling tool. No output of the IntakeOS system constitutes medical advice, clinical assessment, or diagnosis. All clinical determinations are made exclusively by qualified healthcare professionals employed by or contracted to the Clinic. |
| Liability Cap | In no event shall Arbitrage Claw's aggregate liability to the Clinic exceed the total fees paid by the Clinic to Arbitrage Claw in the twelve (12) months preceding the event giving rise to the claim. |

## 15F — Insurance Action Checklist

Get insurance in place BEFORE onboarding the first clinic. A Certificate of Insurance (COI) may be requested by clinics as part of their vendor due diligence. Having it ready signals professionalism.

| # | Action | Owner | Done? |
| --- | --- | --- | --- |
| 1 | Get a quote from Zensurance (zensurance.com) — bundle Tech E&O + Cyber + GL in one policy. Takes 10 minutes online. Target: <$200 CAD/month total. | Phill | □ |
| 2 | Get a second quote from Hiscox (hiscox.com) for comparison. Tech E&O + GL bundle. Online quote, instant result. | Phill | □ |
| 3 | Get a quote from BOXX Insurance (boxx.ai) specifically for their Tech E&O by BOXX product — relevant for AI company classification. | Phill | □ |
| 4 | Select the best quote. Confirm: (a) worldwide coverage clause included, (b) US claims covered, (c) tech/AI services explicitly listed as covered business activities. | Phill | □ |
| 5 | Purchase the policy. Download the Certificate of Insurance (COI). Save to Google Drive / Bitwarden shared vault. | Phill | □ |
| 6 | Log the monthly premium in Wave accounting under expense category: "Professional Insurance." | Ale | □ |
| 7 | Set a calendar reminder for 60 days before policy renewal date to review and renew. Update limits upward as revenue grows. | Ale | □ |
| 8 | When first US clinic is onboarded: confirm with broker that existing policy covers US healthcare-adjacent AI services. If not, add US endorsement. | Phill | □ |
| 9 | Have a BC lawyer review the indemnification and liability cap language in the service agreement before it is sent to any clinic. | Phill | □ |

SECTION 16 — TRADEMARK: IntakeOS NAME CLEARANCE & REGISTRATION PLAN

This section documents the trademark search findings for the name IntakeOS Medical, the current risk assessment, and the step-by-step registration plan for Canada (CIPO) and the United States (USPTO).

## 16A — Search Findings: Is IntakeOS Already Taken?

Search conducted June 2026 across USPTO trademark database (via Justia), web-wide product search, and Canadian trademark landscape. Result: no registered or pending trademark for "IntakeOS" exists in any jurisdiction.

| What Was Searched | Result | Risk Level |
| --- | --- | --- |
| "IntakeOS" — exact match, USPTO trademark database | No registered trademark. No pending application. The exact mark IntakeOS does not exist in the USPTO system. | No risk — name is clear in the US |
| "IntakeOS" — exact match, CIPO (Canada) | No registered trademark found. No pending application. | No risk — name is clear in Canada |
| "IntakeOS" — web-wide product search | No company or product using this name found anywhere on the public web. Search returns only Arbitrage Claw's own pages. | No risk — no common law conflict |
| "IntakeQ" — closest phonetic match | IntakeQ is an existing healthcare patient forms product. Different name, different product category, different market positioning. Not a conflict. | Negligible — distinct enough name and product |
| "INTAKE" alone — as a standalone word | USPTO has treated the word "intake" as descriptive and required disclaimers on it in prior registrations (e.g., INTAKE ZEN registration included a disclaimer on "INTAKE"). Nobody owns the word alone. | No risk — descriptive terms cannot be owned in isolation |
| "IntakeOS Medical" — full product name | No registration, application, or common law use found anywhere. | No risk — completely clear |

## 16B — Current Legal Standing (Before Registration)

You already have common law trademark rights in Canada from the date you first used the name IntakeOS publicly on arbitrageclaw.net. Registration strengthens and formalises those rights — it does not create them from scratch.

| Right / Status | Current Position |
| --- | --- |
| Common law trademark rights (Canada) | Established from the date IntakeOS was first used publicly on arbitrageclaw.net. These rights are real and enforceable in Canada even without a registered trademark. However, they are limited to the geographic area where you have been operating and are harder to enforce than a registered mark. |
| Domain name ownership | arbitrageclaw.net is registered and controlled by you. Domain registration is not trademark protection, but it is supporting evidence of first use and brand establishment. |
| Business registration | 1008275 B.C. Ltd. DBA Arbitrage Claw is registered in BC. This protects the company name in BC but does not protect the product name IntakeOS. |
| Copyright in documents and code | All written materials, SOUL.md files, AGENTS.md files, workflow documentation, and any original code written by Arbitrage Claw are automatically protected by copyright from creation. No registration is required. This is separate from trademark protection. |
| What registration adds | A CIPO trademark registration gives you: (1) nationwide rights across all of Canada, (2) the legal presumption that you are the rightful owner, (3) the right to use the ® symbol, (4) a searchable public record that deters others from using the name, and (5) a stronger position in any future dispute. |

## 16C — What to Register and Which Classes

Trademark applications must specify the exact goods or services covered. IntakeOS Medical is a managed technology service — not downloadable software. This distinction determines which trademark class applies.

| Class | Priority | Description & Why It Applies |
| --- | --- | --- |
| Class 42 | PRIMARY — file this first | Software as a Service (SaaS); technology consulting; AI-powered patient intake and consultation booking services for medical clinics; managed technology services for healthcare providers. This is the core class for IntakeOS because it is a managed service — clinics do not download or purchase software, they subscribe to a delivered service. |
| Class 44 | SECONDARY — optional but recommended | Medical and healthcare technology services; providing automated systems for patient intake and appointment scheduling for medical practices. This class covers the healthcare-specific application of the service and adds a layer of protection against competitors entering the medical intake space specifically. |
| Class 35 | LOW PRIORITY — defer | Business management and administration services. Only relevant if IntakeOS later offers standalone business consulting or analytics services. Not needed at launch. |

File at minimum in Class 42. Add Class 44 for an additional $100 CAD at CIPO (or $225 USD at USPTO). The two-class combined filing is the recommended approach and costs under $500 CAD in government fees.

## 16D — CIPO Filing: Step-by-Step (Canada)

What to Register

| Trademark (word mark) | IntakeOS Medical |
| --- | --- |
| Trademark type | Word mark (standard characters — no logo or design required at this stage. A word mark protects the name regardless of font or style.) |
| Applicant | 1008275 B.C. Ltd. DBA Arbitrage Claw |
| Applicant address | Your Cowichan Valley, BC home business address |
| Basis for filing | Use in Canada (you have already been using the mark publicly) |
| Date of first use | The date IntakeOS first appeared on arbitrageclaw.net — check your Cloudflare/Wix records for the exact date |
| Classes | Class 42 + Class 44 (recommended) |
| CIPO filing fee | $330 CAD for first class + $100 CAD for second class = $430 CAD total government fee |
| Processing time | 18–24 months to full registration. Your priority date is locked in on the day you file — this is what matters most. |

How to File at CIPO

| # | Step | Where | Done? |
| --- | --- | --- | --- |
| 1 | Go to ised-isde.canada.ca/site/canadian-intellectual-property-office. Create a My Canada Business Account if you do not have one. This is the same account system used for federal government services. | CIPO website | □ |
| 2 | Run a preliminary search in the CIPO trademark database (free). Search for "IntakeOS" and "Intake OS" to confirm nothing is pending. This is a self-check before filing — not a substitute for a professional clearance search. | CIPO trademark database | □ |
| 3 | Begin a new trademark application through CIPO's Trademarks Online system (TM-Online). Select "Word mark." Enter the trademark exactly as: IntakeOS Medical | TM-Online | □ |
| 4 | Select International Class 42. Enter the goods/services description: "Software as a service (SaaS) featuring AI-powered patient intake automation, consultation booking, and follow-up management services for elective medical clinics; technology consulting services in the field of healthcare patient intake management." | TM-Online | □ |
| 5 | Add International Class 44 (optional but recommended). Enter: "Providing automated technology services for patient intake, qualification, and appointment scheduling for medical healthcare providers." | TM-Online | □ |
| 6 | Enter the date of first use in Canada. This is the date IntakeOS was first used publicly (website launch date or date of first client interaction under the IntakeOS name). | TM-Online | □ |
| 7 | Pay the filing fee online by credit card: $330 CAD (Class 42) + $100 CAD (Class 44) = $430 CAD total. | TM-Online payment | □ |
| 8 | Save your application number and confirmation. CIPO will send an acknowledgement email. Your priority date is now locked in. | Email / records | □ |
| 9 | Wait for examination (typically 12–18 months). CIPO will either approve the application or send an examiner's report with objections. Respond to any objections within the stated deadline. | CIPO correspondence | □ |
| 10 | After examination approval: the mark is published in the Trademarks Journal for a 2-month opposition period. If no one opposes, CIPO issues the registration certificate. Pay the registration fee when invoiced (~$200 CAD). | CIPO | □ |

## 16E — USPTO Filing: Step-by-Step (United States)

File the US application within 6 months of the CIPO filing to claim the Canadian priority date in the US. This means your US application is treated as if it was filed on the same day as your Canadian application — protecting you against anyone who filed in the US in between.

| Filing basis | "Intent to Use" (1(b)) if you do not yet have a US clinic client, OR "Use in Commerce" (1(a)) if you have already served a US clinic client. |
| --- | --- |
| Applicant | 1008275 B.C. Ltd. DBA Arbitrage Claw (Canadian entities can file at the USPTO directly) |
| Class 42 description (US) | "Software as a service (SAAS) featuring artificial intelligence software for patient intake management, consultation booking, and automated follow-up services for elective medical clinics" |
| Class 44 description (US) | "Providing technology services for automated patient intake screening and appointment scheduling for healthcare providers" |
| USPTO filing fee | $250 USD per class (TEAS Plus application, the most affordable tier) = $500 USD for two classes |
| Processing time | 12–18 months to registration. Priority date from Canadian filing applies if filed within 6 months. |
| Canadian priority claim | On the USPTO application, reference your CIPO application number and filing date to claim the Canadian priority date. |

| # | Step | Where | Done? |
| --- | --- | --- | --- |
| 1 | Create an account at USPTO.gov. Go to Trademarks → Apply for a trademark → TEAS Plus application (lowest fee tier). | USPTO.gov | □ |
| 2 | Search the USPTO TESS database for "IntakeOS" to confirm it remains clear at time of filing. | USPTO TESS | □ |
| 3 | Complete the TEAS Plus application. Select the correct filing basis (Intent to Use or Use in Commerce). Enter the mark: IntakeOS Medical. Enter the class descriptions above. | USPTO TEAS Plus | □ |
| 4 | On the application, enter your CIPO application number and the CIPO filing date to claim Canadian priority. This locks in the earlier priority date. | USPTO TEAS Plus | □ |
| 5 | Pay the filing fee: $250 USD per class. $500 USD for two classes. Credit card accepted. | USPTO payment | □ |
| 6 | Save the confirmation. USPTO will assign a serial number. If filing basis is "Intent to Use," you will need to file a Statement of Use when you have your first US clinic client actively using the service. | Email / records | □ |

## 16F — Should You Use a Trademark Lawyer?

| Option | Assessment |
| --- | --- |
| File yourself (DIY) at CIPO | Completely viable for a straightforward word mark application. CIPO's TM-Online system is designed for self-filers. The class descriptions above are written to be usable directly. Recommended approach for Phase 1 given the low risk profile and clear name. Saves $500–$800 CAD in lawyer fees. |
| Use a Canadian trademark agent (CIPO) | Worth considering if CIPO sends an examiner's report with objections (common if the description is too broad or too narrow). Trademark agents charge $500–$1,500 CAD for a full application. Zensurance and CIPO's website both list licensed agents. Trademarkengine.com also offers affordable agent-reviewed applications. |
| Use a lawyer for both CIPO + USPTO simultaneously | Recommended once you have 3+ active US clients or if a US clinic requests proof of trademark registration. A combined CIPO + USPTO filing through a Canadian IP law firm costs approximately $2,500–$4,000 CAD all-in including government fees. Mills & Mills LLP (Toronto) and Smart & Biggar (Vancouver) both handle tech trademark filings. |

## 16G — Total Cost Summary & Timeline

| Filing | Government Fee | Agent/Lawyer | Recommended Timing |
| --- | --- | --- | --- |
| CIPO — Canada (Class 42 + 44) | $430 CAD | $0 (DIY) or $500–800 CAD (agent) | File within the next 30 days. Priority date is what matters. |
| USPTO — United States (Class 42 + 44) | $500 USD (~$685 CAD) | $0 (DIY) or $500–800 USD (agent) | File within 6 months of CIPO filing to claim Canadian priority date. |
| CIPO registration fee (when approved, ~18–24 months) | ~$200 CAD | N/A | Pay when CIPO invoices after examination approval. |
| USPTO Statement of Use (if Intent to Use basis) | $150 USD | N/A | File when first US clinic is actively using IntakeOS. |
| TOTAL — both jurisdictions, DIY | ~$1,330 CAD all-in | $0 | Protects you in Canada and the US for 10 years. |
| TOTAL — both jurisdictions, with lawyer | ~$1,330 CAD in fees | ~$2,000–3,500 CAD | Recommended if US revenue becomes significant. |

## 16H — Trademark Action Checklist

| # | Action | Owner | Done? |
| --- | --- | --- | --- |
| 1 | Confirm the exact date IntakeOS was first used publicly (check Wix/Cloudflare launch date or first client email referencing IntakeOS). Record this date in writing — it is your "date of first use" for CIPO filing. | Phill | □ |
| 2 | Run a free self-check in the CIPO trademark database (ised-isde.canada.ca) searching for "IntakeOS" and "Intake OS." Screenshot the results showing no conflict. Save to Google Drive. | Ale | □ |
| 3 | Run a free self-check in USPTO TESS (tess.uspto.gov) for the same search terms. Screenshot and save. | Ale | □ |
| 4 | File the CIPO application online (TM-Online). Word mark: "IntakeOS Medical." Classes 42 and 44. Use the class descriptions from Section 16D above. Pay the $430 CAD government fee. | Phill | □ |
| 5 | Save the CIPO application number, confirmation email, and filing date. This is your priority date. Add to Bitwarden vault and Google Drive legal folder. | Ale | □ |
| 6 | Within 6 months of CIPO filing: file the USPTO TEAS Plus application. Reference the CIPO application number for priority claim. Pay $500 USD. | Phill | □ |
| 7 | Set a calendar reminder: CIPO examination response — if you receive an examiner’s report, you typically have 4 months to respond. Missing this deadline abandons the application. | Ale | □ |
| 8 | Once registered (18–24 months): update the website footer and all client-facing documents to include the ® symbol next to IntakeOS Medical. Until registered, use ™ (TM) to signal trademark claim without misrepresenting registration status. | Ale | □ |
| 9 | Set a renewal reminder for 10 years from registration date (Canadian trademarks renew every 10 years, US every 10 years with a required declaration of use between years 5–10). | Ale | □ |

START NOW: The most important action is filing the CIPO application. Your priority date is established the day you file. Until you file, anyone else could register IntakeOS first. The government fee is $430 CAD and the application can be completed in under an hour using the instructions above.

SECTION 17 — TIER 1 AGENCY PRINCIPALS: CONTACT RESEARCH & OUTREACH EMAILS

This section contains the verified principals of all five Tier 1 marketing agencies, contact details sourced from public records, and a personalised outreach email for each. The goal of the email is one thing: generate enough interest for a 20-minute call. Nothing is sold over email.

NOTE ON CONTACT DATA: Direct emails and phone numbers for agency owners are not universally public. Where a verified direct email was found it is listed. Where it was not found, the best available contact method is listed with a LinkedIn approach as the recommended first step. Do NOT use email finder tools that scrape unverified data — a wrong email to the wrong person damages credibility before the relationship starts.

## 17.1 — MINA Medical Marketing

| Principal | Noor Murad — Founder & CEO |
| --- | --- |
| Company | MINA Medical Marketing (The Murad Group) |
| Location | Hamilton, Ontario, Canada (75 Ascoli Dr, Hamilton, ON L9B 0H9) |
| Phone | (905) 906-8077 — main company line |
| Email | noor@minamedical.ca (sourced from ContactOut, 2025 — verify before sending) |
| LinkedIn | Search: "Noor Murad MINA Medical Marketing" — CEO at The Murad Group |
| Website | minamedical.ca |
| Founded | 2020 |
| Why a strong fit | Canada-based. Focuses exclusively on healthcare marketing including private surgery clinics and medical spas. Arbitrage Claw is PIPA-compliant — a compliance story that resonates immediately with a Canadian agency serving Canadian clinic clients. |

Outreach Email — Noor Murad / MINA Medical Marketing

Subject: Your clinic clients’ intake pipeline — a revenue share that works alongside your campaigns Hi Noor, I’ve been following MINA’s work — the focus on full-funnel patient acquisition for Canadian healthcare practices is exactly the right positioning for this market. I want to raise something you’re probably already thinking about: your campaigns generate the inquiry. But what happens in the 6 hours after a patient submits that form at 9pm? For most independent clinics, the answer is nothing — until someone arrives at the office the next morning. I run IntakeOS Medical, a 24/7 AI intake system deployed on the clinic’s own private Canadian server. It responds to every inquiry in under 15 seconds, qualifies the patient using the clinic’s own criteria, and books the consultation. PIPA-compliant by design — all data stays on Canadian soil. The reason I’m reaching out to you specifically: I’m building a small group of agency partners who earn 15% of every attended consultation fee from clinics they refer. For a clinic generating 10 attended consultations per month, that’s $225 USD/month to your agency — passively, from work you’ve already done. Would you have 20 minutes in the next week or two? I’m not looking to replace anything you do — just close the gap between the leads your campaigns generate and the consultations that actually happen. Phil Kaye Arbitrage Claw — IntakeOS Medical phil@arbitrageclaw.net — arbitrageclaw.net

## 17.2 — NKP Medical Marketing

| Principal | Paul Phillips — CEO (assumed role from founder David Phillips in 2017) |
| --- | --- |
| Company | NKP Medical Marketing, Inc. |
| Location | 1334 Park View Avenue, Suite 100, Manhattan Beach, CA 90266 |
| Phone | (866) 539-2201 — main company line |
| Email | Not publicly listed. Recommended approach: LinkedIn direct message first, then follow up by email to paul@nkpmedical.com (common format — verify before sending) |
| LinkedIn | linkedin.com/in/nkpmedicalmarketing/ — Paul Phillips, CEO at NKP Medical Marketing |
| Website | nkpmedical.com |
| Founded | 2006 by David Phillips. Paul Phillips became CEO in 2017. |
| Why a strong fit | Nearly two decades in cash-pay aesthetics and surgical practices. Their explicit focus on consult-conversion tracking means they already understand the problem IntakeOS solves. They have 400+ clinic clients across the US and Canada. |

Outreach Email — Paul Phillips / NKP Medical

Subject: NKP clients’ consult conversion rates — a system that closes the gap after the click Hi Paul, NKP’s reputation in aesthetic and surgical marketing is well-earned — the depth of experience across plastic surgery and medspa practices is hard to replicate. I want to raise a specific problem I suspect you see in your client data: the gap between the lead a campaign generates and the consultation that actually gets attended. Average industry response time to a patient inquiry is 47 hours. Your campaigns are generating the inquiry. The clinic’s intake process is losing the patient. I built IntakeOS Medical to close that gap. It’s a 24/7 AI intake system deployed on the clinic’s own private server that responds to every inquiry in under 15 seconds, qualifies the patient, and books the consultation. The face-to-face consultation stays entirely human. We just handle the step before it. I’m building a small group of agency partners who earn 15% of every attended consultation fee ($22.50 USD per consultation) from clinics they refer. Given the size of NKP’s client roster, even a handful of referrals creates meaningful monthly passive income for your agency — and makes your campaigns look better because more of those leads actually convert. Would you have 20 minutes for a call? I can show you the system and explain exactly how the referral structure works. Phil Kaye Arbitrage Claw — IntakeOS Medical phil@arbitrageclaw.net — arbitrageclaw.net

## 17.3 — Intrepy Healthcare Marketing

| Principal | Justin Knott — CEO & Co-Founder |
| --- | --- |
| Co-Founder | Kelley Knott — Co-Founder & CEO (listed as separate CEO in some records; both are active leaders) |
| Company | Intrepy Healthcare Marketing |
| Location | Orlando, Florida (also listed as Atlanta, GA in some records) |
| Phone | Available via intrepy.com contact form |
| Email | justin@intrepy.com (common format — verify before sending). Or contact via intrepy.com/contact |
| LinkedIn | linkedin.com/in/justindknott/ — Justin Knott, CEO & Co-Founder at Intrepy Healthcare Marketing |
| LinkedIn (Kelley) | linkedin.com/in/kdknott/ — Kelley Knott, Co-Founder at Intrepy Healthcare Marketing |
| Website | intrepy.com |
| Founded | 2014 |
| Why a strong fit | Their entire value proposition is tracking the patient journey from ad click to EHR booking. They explicitly say a lead does not equal revenue without a rigorous intake pipeline. IntakeOS IS that pipeline. This is the most conceptually aligned agency on the list. |

Outreach Email — Justin Knott / Intrepy Healthcare Marketing

Subject: The operational layer between your patient journey analytics and the booked consultation Hi Justin, Your positioning at Intrepy is unusually specific — tracking the entire patient journey from first ad click to the EHR. Most agencies stop at the click. You go further and actually connect marketing leads to clinic intake outcomes. That framing is exactly why I’m reaching out to you specifically. The gap I want to talk about is the moment between a qualified lead and a booked consultation — what happens at 8pm when a patient submits a form and nobody is there to respond. Your analytics show the inquiry arrived. The clinic’s calendar shows the consultation never happened. The gap between those two events is where your clients are losing revenue from campaigns that already worked. IntakeOS Medical deploys a 24/7 AI intake system on the clinic’s own server that closes that gap: 15-second response time, qualifying conversation, direct calendar booking, Pre-Consultation Brief to staff. The consultation stays 100% human. We handle the intake step before it. I’m reaching out because I’m building a small group of agency partners who earn 15% of every attended consultation fee from clinics they refer. For Intrepy clients, this would mean your patient journey analytics show a higher close rate — because more of those tracked leads actually become attended consultations. 20 minutes to show you the system? I think you’ll find it fits directly into the operational model you already sell. Phil Kaye Arbitrage Claw — IntakeOS Medical phil@arbitrageclaw.net — arbitrageclaw.net

## 17.4 — Onspire Health Marketing / ABM Division

| Principal — Onspire | Brock Fay — Chief Executive Officer, Onspire Health Marketing |
| --- | --- |
| Principal — ABM Division | Timour Haider — CEO of ABM (now VP/Division Head within Onspire post-acquisition, October 2024) |
| ABM Account Lead | Mark Scholtemeyer — VP of Aesthetics at Onspire/ABM (client relations and marketing services) |
| Company | Onspire Health Marketing (parent) / ABM — Aesthetic Brand Marketing (division) |
| Location | 8720 Red Oak Blvd., Charlotte, NC (Onspire HQ). ABM was originally San Diego, CA. |
| Phone | Available via onspirehealthmarketing.com |
| Email | brock@onspirehealthmarketing.com or bfay@onspirehealthmarketing.com (common formats — verify). ABM: contact via aestheticbrandmarketing.com or onspirehealthmarketing.com/abm |
| LinkedIn | Search: "Brock Fay Onspire Health Marketing" and "Timour Haider ABM Onspire" |
| Website | onspirehealthmarketing.com ¦ aestheticbrandmarketing.com (ABM division) |
| Founded | Onspire founded 2024 (via acquisition of Dobies Health Marketing + ABM). ABM was an established San Diego agency prior to acquisition. |
| Why a strong fit | ABM explicitly serves cosmetic surgery, dermatology, and medical spas — the exact clinic types IntakeOS targets. Onspire acquired ABM in October 2024 specifically to expand elective healthcare capabilities. Brock Fay’s stated mission is increasing patient volume for elective healthcare. IntakeOS does exactly that. |

Outreach Email — Brock Fay / Onspire Health Marketing

Subject: Increasing patient volume for elective clinics — the intake layer your campaigns are missing Hi Brock, Congratulations on the ABM acquisition — bringing a specialist aesthetics and cosmetic surgery agency into Onspire makes a lot of sense given the elective healthcare focus. I run IntakeOS Medical and I want to raise one specific problem that I suspect you see in your combined client base: the gap between the patient inquiry a campaign generates and the consultation that actually gets attended. The average response time to a patient inquiry at an independent elective clinic is 47 hours. Your campaigns are generating the inquiry at 9pm. Nobody is responding until 9am. IntakeOS deploys a 24/7 AI intake system on the clinic’s own private server. It responds in 15 seconds, qualifies the patient, and books the consultation directly into the doctor’s calendar. The clinical consultation stays entirely human — we only handle the qualification and booking step before it. I’m building a small group of agency partners who earn 15% of every attended consultation fee from clinics they refer. Given the size of Onspire’s client roster across aesthetics and elective healthcare, I think there’s a meaningful revenue share opportunity here that also makes your campaigns look better — because more of those qualified leads actually become attended consultations. Would you or someone on your team have 20 minutes in the next couple of weeks? Happy to show you the system and walk through how the partnership would work. Phil Kaye Arbitrage Claw — IntakeOS Medical phil@arbitrageclaw.net — arbitrageclaw.net

## 17.5 — Fast-Track Marketing

| Principal | Patricia A. Hess — Owner (sourced from Prospeo business directory, 2024) |
| --- | --- |
| Company | Fast-Track Marketing |
| Location | 11001 West 120th Avenue, Suite 400, Broomfield, Colorado 80021 |
| Phone | (303) 731-2634 — direct company line (listed publicly on LinkedIn and website) |
| Email | Available via fast-trackmarketing.com contact form. Direct email format: phess@fast-trackmarketing.com or patricia@fast-trackmarketing.com (common formats — verify before sending) |
| LinkedIn | Search: "Patricia Hess Fast-Track Marketing" or "Fast Track Marketing Broomfield Colorado" |
| Website | fast-trackmarketing.com |
| Founded | 2004 |
| Why a strong fit | Fast-Track has served elective surgery practices (LASIK, bariatrics, cosmetic surgery) for over 20 years. They explicitly mention that consultation-to-surgery conversion rates depend on what happens after the lead is generated. Their sales training service for clinic staff addresses the same problem IntakeOS solves — they are primed for this conversation. |

Outreach Email — Patricia Hess / Fast-Track Marketing

Subject: LASIK and elective surgery intake — closing the gap before your clients’ staff even pick up the phone Hi Patricia, 20 years in elective surgery marketing is a long track record — and I noticed that Fast-Track specifically trains clinic staff on consultation conversion rates. That tells me you already understand that the marketing part and the intake part are two separate problems. I want to talk about the intake part. The average elective surgery clinic receives an inquiry at 8pm and responds the next morning. That patient called the next clinic on their list at 8:05pm. The campaign worked. The intake process lost the patient. IntakeOS Medical deploys a 24/7 AI intake system on the clinic’s own server. It responds in 15 seconds, asks the qualifying questions the clinic defines, handles financing objections, and books the consultation directly into the calendar. By the time staff arrive in the morning, there’s a new booked consultation and a Pre-Consultation Brief already in their inbox. The consultation itself stays 100% human — we only handle what happens before the patient walks in. I’m offering a referral partnership to a small number of agencies: 15% of every attended consultation fee from clinics you refer ($22.50 USD per consultation). For a clinic with 10 attended consultations per month, that’s $225 USD/month to Fast-Track — from work you’ve already done. Would you have 20 minutes for a call? Given Fast-Track’s focus on LASIK and cosmetic surgery practices specifically, I think there are clinic relationships in your portfolio where this would land immediately. Phil Kaye Arbitrage Claw — IntakeOS Medical phil@arbitrageclaw.net — arbitrageclaw.net

## 17.6 — Outreach Tracking Sheet

Ale logs every send and follow-up here. One row per agency. Update status after every touchpoint. Flag any reply to Phill immediately via text.

| Agency | Contact | Email Sent | LI DM Sent | Reply? | Call Booked? | Status |
| --- | --- | --- | --- | --- | --- | --- |
| MINA Medical Marketing |  |  |  |  |  | Not started |
| NKP Medical Marketing |  |  |  |  |  | Not started |
| Intrepy Healthcare Marketing |  |  |  |  |  | Not started |
| Onspire / ABM |  |  |  |  |  | Not started |
| Fast-Track Marketing |  |  |  |  |  | Not started |

FOLLOW-UP RULE: If no reply after 5 business days, Ale sends one follow-up: "Just checking this landed — happy to send a 2-minute overview video if easier than reading." One follow-up only. Do not persist beyond two touchpoints without a response.

APPENDIX A — CLINIC ONBOARDING GUIDE CLINIC-FACING DOCUMENT — Extracted and sent to each new clinic client on agreement signing This section is included in the master document so Ale has the complete picture of what every clinic receives and what information they are asked to provide.

INTAKEOS MEDICAL 2014 CLINIC ONBOARDING GUIDE

Prepared by Arbitrage Claw ¦ 1008275 B.C. Ltd. ¦ arbitrageclaw.net FOR: [CLINIC NAME] ¦ Prepared: [DATE] Complete the intake questionnaire in Part 4 and return it to begin your IntakeOS configuration.

BEFORE YOU READ ANYTHING ELSE IntakeOS does not change anything your clinic does today. Your existing clinical software, your patient records, your billing system, your staff workflows — all untouched. IntakeOS adds one new capability: a 24/7 virtual patient coordinator that answers inquiries, qualifies patients, and books consultations when your staff are unavailable or occupied. The face-to-face consultation is always human. IntakeOS only handles what happens before the patient walks in. This guide explains every platform your clinic will subscribe to, why each one was chosen, what it costs, and exactly what information you need to provide to get your system live.

# PART 1 — HOW INTAKEOS WORKS: THE TWO-LANE MODEL

| INTAKEOS LANE — Before the Consultation | YOUR EXISTING SYSTEMS — During & After |
| --- | --- |
| Patient inquiry arrives (web, phone, or SMS) IntakeOS responds in under 15 seconds AI asks your clinic's qualifying questions Financing questions answered instantly Consultation booked into your calendar Patient SMS + email confirmation sent Staff receive Pre-Consultation Brief by email 48-hour and day-of reminders sent automatically PATIENT WALKS IN → HANDOFF TO YOUR TEAM | Your clinical team conducts the consultation Clinical notes entered in your existing EMR (Jane App / Cliniko / Accuro / your system) Billing in your existing system Patient records managed as always Manager replies ATTENDED or NOSHOW to one email (Triggers billing record) No-show? IntakeOS automatically offers to rebook YOUR EXISTING SYSTEMS COMPLETELY UNCHANGED |

The only new staff task: reply to one email per attended consultation with ATTENDED or NOSHOW. Everything else is automatic.

# PART 2 — SOUL.md AND HEARTBEAT.md: THE BRAIN OF YOUR SYSTEM

SOUL.md — Your Clinic's Voice, Personality & Qualifying Logic Contains: agent name and identity, approved greeting script, full procedure list, qualifying questions per procedure, disqualifying answers, pricing guidance, financing options, hard escalation rules, brand language, and voice tone. Written by your setup team from your questionnaire answers. You approve before anything goes live.

HEARTBEAT.md — Your Follow-Up Rules & Timing Controls: business hours, after-hours definition, lead follow-up window, maximum follow-up attempts, follow-up channel sequence, after-hours send permissions, 48-hour and day-of reminder schedules, attendance check timing, and compliance jurisdiction. Runs every 90 minutes automatically.

# PART 3 — PLATFORM SETUP & COMPLETE COST TRANSPARENCY

Seven platforms. All accounts created by your clinic, paid directly to each vendor, in your clinic's name. Arbitrage Claw never holds your credentials or pays your platform bills.

| Platform | USD/mo | CA | US | What It Does & Why Chosen |
| --- | --- | --- | --- | --- |
| OVH Montreal VPS | ~$26 USD (~$35 CAD) | YES | — | Your private Canadian server. Patient data stays on Canadian soil. Required for PIPA compliance. You own the server. |
| LiquidWeb HIPAA VPS | ~$59 USD (~$81 CAD) | — | YES | HIPAA-compliant hosting for US clinics. BAAs signed before any patient data is processed. |
| GoHighLevel CRM | $97 USD (~$133 CAD) | YES | YES | The intake pipeline. Tracks every patient inquiry from first contact to attended consultation. Does NOT replace your clinical software. |
| Twilio (phone + SMS) | $20–60 USD variable | YES | YES | Your existing phone number ported here. Patients call the same number. Business hours: staff first, AI after 3 rings. After hours: AI immediately. |
| Retell AI (voice agent) | ~$14 USD (~$19 CAD) | YES | YES | The AI voice agent. Natural-sounding. Asks your qualifying questions. Books consultations. Connected to your phone number. |
| ElevenLabs (voice model) | $5–22 USD | YES | YES | The voice used by the AI agent. Configured inside Retell AI. Starter plan ($5) is sufficient for most clinics. |
| Anthropic Claude API | $25–100 USD variable | YES | YES | Reads call transcripts and generates Pre-Consultation Briefs for your staff before each appointment. |
| SendGrid (email) | ~$20 USD (~$27 CAD) | YES | YES | Sends all automated emails from your own clinic domain: confirmations, reminders, briefs, attendance checks, monthly reports. |
| Cal.com (calendar) | $0 | YES | YES | The booking engine. Self-hosted on your own server. No subscription. No per-seat fee. You own all calendar data. |
| TOTAL — Canadian clinic | $181–$333 USD/mo ($248–$456 CAD) | ✔ |  | All paid directly to each vendor. Arbitrage Claw never invoices platform fees. |
| TOTAL — US clinic | $214–$372 USD/mo |  | ✔ | LiquidWeb HIPAA replaces OVH Montreal. All other platforms identical. |
| IntakeOS Management Fee | $100 USD/mo min OR $150 USD per attended consultation | ✔ | ✔ | Charged only when a patient attends a consultation. $100/month minimum applies when zero consultations attended. |

THE COST IN PERSPECTIVE IntakeOS needs to recover ONE consultation per month that your clinic would have lost to a slow response time to cover its full cost. One patient inquiry that arrived at 9pm and was answered in 15 seconds instead of going to voicemail. Every consultation beyond the first is pure additional margin. A LASIK consultation is worth $4,000–$6,000 CAD. An IVF cycle is worth $12,000–$20,000 CAD. The IntakeOS success fee of $150 USD per attended consultation is under 4% of the lowest-value procedure on this list.

# PART 4 — CLINIC INTAKE QUESTIONNAIRE

Complete every section and return to phil@arbitrageclaw.net. Your answers are used to write SOUL.md and HEARTBEAT.md. Incomplete answers delay your go-live date.

SECTION A — BUSINESS IDENTITY

| Question | Your Answer |
| --- | --- |
| Legal clinic name (exactly as registered) | Write your answer here |
| Trading / brand name your patients know you by (if different) | Write your answer here |
| Physical address — all clinic locations | Write your answer here |
| Province / State of incorporation | Write your answer here |
| Clinic Owner name | Write your answer here |
| Practice Manager name (the person who manages bookings day-to-day) | Write your answer here |
| Management email address for all system alerts (must have 2FA enabled) | Write your answer here |
| Existing clinic phone number(s) — the number patients currently call | Write your answer here |
| Business hours: exact days and times staff answer the phone | Write your answer here |
| After-hours definition: exact days and times AI should answer all calls immediately | Write your answer here |

SECTION B — PROCEDURES & QUALIFYING CRITERIA

| Question | Your Answer |
| --- | --- |
| List every procedure your clinic offers (be complete — unlisted procedures will not be handled) | Write your answer here |
| For EACH procedure: what are the 3–5 qualifying questions your staff always ask? | Write your answer here |
| For EACH procedure: what answer means the patient is NOT a candidate (route to clinical team)? | Write your answer here |
| For EACH procedure: typical price range patients should expect | Write your answer here |
| Financing options available (CareCredit, Alphaeon, in-house, none) | Write your answer here |
| Procedures where AI must NEVER discuss pricing and must route to staff immediately | Write your answer here |
| Contraindications where AI must stop and route to a human | Write your answer here |
| Topics the AI must never discuss under any circumstances | Write your answer here |
| Competitor names the AI must never mention | Write your answer here |

SECTION C — CALENDAR & SCHEDULING

| Question | Your Answer |
| --- | --- |
| Name of each consulting doctor or specialist | Write your answer here |
| For each doctor: availability (days and hours) | Write your answer here |
| For each doctor: maximum consultations per day | Write your answer here |
| Consultation duration by procedure type (e.g., LASIK = 45 min, IVF = 60 min) | Write your answer here |
| Blackout dates in the next 6 months | Write your answer here |
| Minimum booking lead time (e.g., earliest slot is 48 hours from inquiry) | Write your answer here |
| Do you currently use a booking system? Yes/No — if yes, which one? | Write your answer here |
| "What to bring" information for patients (per procedure) | Write your answer here |
| "What to expect at your consultation" — 1–2 sentences per procedure | Write your answer here |

SECTION D — VOICE AGENT BRANDING

| Question | Your Answer |
| --- | --- |
| Preferred agent name (e.g., Alex — gender-neutral recommended) | Write your answer here |
| Voice tone preference: Warm & conversational / Professional & precise / Friendly & energetic | Write your answer here |
| Approved opening greeting (leave blank and we will draft for your approval) | Write your answer here |
| Specific phrases or language your clinic always uses | Write your answer here |
| Specific phrases or language your clinic never uses | Write your answer here |

SECTION E — HEARTBEAT FOLLOW-UP CONFIGURATION

| Question | Your Answer |
| --- | --- |
| How many days before a lead is considered cold? (Recommended: 72 hours) | Write your answer here |
| Maximum follow-up attempts before stopping: 1 / 2 / 3 (Recommended: 2) | Write your answer here |
| Follow-up channel: Email only / SMS only / Email then SMS / SMS then Email | Write your answer here |
| Is automated after-hours follow-up acceptable? Yes / No | Write your answer here |
| Any leads that should NEVER receive automated follow-up? | Write your answer here |
| Compliance jurisdiction: Canada (PIPA/PIPEDA) / United States (HIPAA) / Both | Write your answer here |

SECTION F — COMPLIANCE & LEGAL

| Question | Your Answer |
| --- | --- |
| Canada only: Do you have a published Privacy Policy covering automated digital communications? | Write your answer here |
| Canada only: Do your web inquiry forms include CASL express consent language? | Write your answer here |
| US only: Are you prepared to sign Business Associate Agreements (BAAs) with each platform vendor? | Write your answer here |
| Who is the designated Privacy Officer or compliance contact at your clinic? | Write your answer here |
| Does your clinic have legal counsel who should review data flow documentation before go-live? If yes, provide name and email. | Write your answer here |

# PART 5 — ONBOARDING STEPS: FROM AGREEMENT TO GO-LIVE

| # | Step | What Happens |
| --- | --- | --- |
| 1 | Agreement Signed + Questionnaire Returned | Service agreement signed. Questionnaire returned. No upfront payment — setup is held in escrow and released only when you confirm the system works. |
| 2 | Platform Account Setup (Days 1–3) | Your clinic creates accounts on each of the 9 platforms. Setup guides provided for each. Estimated time: 90 minutes for a non-technical staff member. |
| 3 | Server Provisioned (Days 3–5) | Your IntakeOS engineer sets up your private server. OpenClaw OS, NemoClaw security, all databases, SSL certificate installed and verified. |
| 4 | SOUL.md and HEARTBEAT.md Written (Days 4–6) | Setup team writes both configuration files from your questionnaire answers. You receive and approve both before anything goes live. |
| 5 | All Integrations Connected (Days 5–10) | Phone number ported, Retell AI agent configured with your script, GoHighLevel pipeline set up, Cal.com loaded with your calendar, SendGrid authenticated to your domain. |
| 6 | Full System Test with You (Days 10–12) | You test every workflow personally: submit a test inquiry after hours, call your clinic number at 9pm, check the booking in your calendar, receive the Pre-Consultation Brief by email. You sign off on every item. |
| 7 | Go Live (Day 12–15) | System is live. Arbitrage Claw monitors weekly. Monthly performance report emailed to you automatically on the 1st of each month. |

# PART 6 — CUSTOM INTEGRATIONS (REQUEST A QUOTE)

The standard IntakeOS deployment runs in parallel with your existing systems — no integration needed in most cases. If you need intake data to flow directly into your existing system, a custom integration is possible and is quoted separately.

| Your System | Standard (No Extra Cost) | Custom Option (Request Quote) |
| --- | --- | --- |
| Jane App | Parallel operation. IntakeOS runs alongside Jane App with no conflict. | Custom webhook to auto-push confirmed bookings into Jane App. Email for quote. |
| Cliniko | Parallel operation. Cliniko handles clinical records. IntakeOS handles intake. | Cliniko REST API integration available. Email for quote. |
| Accuro EMR | IntakeOS does not touch Accuro. Staff enter notes as usual. | Feasibility depends on Accuro configuration. Email for quote. |
| HubSpot / Salesforce | GoHighLevel handles intake pipeline only. Your CRM is untouched. | Custom sync integration available. Typically $1,500–$2,500 CAD. Email for quote. |
| Any other booking system | Cal.com handles AI-booked appointments alongside your system. | If your system has a REST API, substitution may be possible after assessment. Email for quote. |

To request a custom integration quote: phil@arbitrageclaw.net — Subject: "Custom Integration Request — [Your Clinic Name]"

# PART 7 — COMPLIANCE & DATA PROTECTION

| Feature | What It Means for Your Clinic |
| --- | --- |
| Canadian VPS (OVH Montreal) | Server is physically in Montreal. Patient data never leaves Canadian soil. Satisfies BC PIPA data residency and federal PIPEDA requirements. |
| US HIPAA hosting (LiquidWeb) | HIPAA-compliant hosting. Business Associate Agreements signed with every applicable vendor before any patient data is processed. |
| NemoClaw security layer | Every outbound connection restricted to 7 approved endpoints. Every agent action logged in an append-only audit trail. |
| Full audit trail | Every patient interaction and data transfer recorded. HIPAA-format (US) or PIPA-format (Canada). Available on demand for regulators or legal counsel. |
| CASL consent (Canada) | All web inquiry forms include express consent language as required by Canada's Anti-Spam Legislation. |
| Clinic data ownership | You own your server, your GoHighLevel account, and your API keys. Arbitrage Claw has no access to patient data and cannot access your server. |

YOUR NEXT STEP Complete Part 4 (the intake questionnaire) and return it to your Arbitrage Claw contact. Questions about any section? Email phil@arbitrageclaw.net Arbitrage Claw ¦ 1008275 B.C. Ltd. ¦ Cowichan Valley, BC, Canada ¦ arbitrageclaw.net

SECTION 18 — TAX, INVOICING & CROSS-BORDER COMPLIANCE

This section documents the tax and invoicing obligations for Arbitrage Claw (1008275 B.C. Ltd.) when billing Canadian clinic clients and US clinic clients. It reflects the specific corporate structure of this business: a 14-year-old BC numbered company with an existing GST registration, operating under the Arbitrage Claw DBA, collecting payments via Stripe.

DISCLAIMER: This section is a factual reference framework, not tax advice. Confirm all treatment with a Canadian accountant who handles cross-border technology services before filing any returns. The framework below reflects the Canada-US Tax Treaty and CRA rules as of 2026.

## 18A — Corporate Identity for Tax & Invoicing Purposes

| Legal registered name | 1008275 B.C. Ltd. |
| --- | --- |
| Trading / operating name (DBA) | Arbitrage Claw |
| Product brand | IntakeOS Medical |
| Province of incorporation | British Columbia, Canada |
| Years in operation | 14 years (corporation established approximately 2011) |
| GST/HST Registration | Active — registered with CRA. GST number to be inserted: [INSERT GST NUMBER HERE] |
| W-8BEN-E status | Entity form (not individual). Filed previously as a corporation. Canada-US Tax Treaty claim: Article 7 (Business Profits), 0% rate. |
| Stripe account currency | USD primary for US clinic invoices. CAD for Canadian clinic invoices. |

## 18B — Canadian Clinic Invoicing (GST/HST Required)

You are a GST-registered business. Every invoice to a Canadian clinic must include your GST number and the applicable GST/HST amount. The rate depends on the province of the clinic, not your location in BC.

| Province | Rate | Tax Type | Example on $150 USD invoice (at 1.37 CAD) |
| --- | --- | --- | --- |
| British Columbia | 5% | GST only | $150 USD ≈ $205.50 CAD + $10.28 GST = $215.78 CAD total |
| Alberta | 5% | GST only (no PST) | $205.50 CAD + $10.28 GST = $215.78 CAD total |
| Ontario | 13% | HST | $205.50 CAD + $26.72 HST = $232.22 CAD total |
| Saskatchewan | 5% + 6% PST | GST + PST (PST on services — confirm with accountant) | GST portion: $10.28. PST applicability to digital services: confirm. |
| Manitoba | 5% + 7% RST | GST + RST (RST on digital services — confirm) | GST portion: $10.28. RST applicability: confirm with accountant. |
| Quebec | 5% GST + 9.975% QST | GST + QST. Must register for QST separately if serving QC clients. | Requires separate QST registration if billing QC clinics regularly. |

NOTE ON CURRENCY: All IntakeOS fees are denominated in USD. When invoicing Canadian clinics, show the USD amount and the CAD equivalent at the spot rate on the invoice date. Charge GST/HST on the CAD equivalent amount. Your accountant confirms this treatment.

## 18C — US Clinic Invoicing (Zero-Rated — No GST, No US Tax)

| Tax Question | Answer & Why |
| --- | --- |
| Do I charge GST/HST to US clinics? | No. Services exported to non-Canadian clients are zero-rated under the Excise Tax Act (Canada). The GST rate is technically 0% — not exempt. Your invoice shows your GST number and "GST: $0.00 — Exported Services (Zero-Rated)." You still claim input tax credits on your Canadian expenses. |
| Do I collect US sales tax? | No. US sales tax is collected by businesses with nexus — a physical or significant economic presence in a US state. As a BC corporation with no US office, no US employees, and no US physical presence, you have no nexus in any US state. Zero obligation to collect or remit US state sales tax. |
| Does the IRS have any claim on my revenue? | Almost certainly no. Under the Canada-US Tax Treaty (Article 7), business profits of a Canadian resident company are only taxable in the US if earned through a Permanent Establishment — a fixed place of business in the US. A BC corporation invoicing US clinics remotely, with no US office, employees, or agents, does not have a US permanent establishment. Your $150 USD per consultation fee is Canadian business income, reported on your Canadian T2 corporate return, and not subject to US taxation. |
| Will US clinics withhold tax from my payments? | They should not. If a US clinic asks whether they should withhold, the answer is no — because of the Canada-US Tax Treaty. If they ask for documentation to support this, you provide a completed W-8BEN-E (see Section 18D). Some US clinics, particularly larger ones with active finance departments, will request this before processing any foreign vendor payment. |
| Do I need to file a US tax return? | No, provided you maintain no US permanent establishment. No US office, no US employees or agents acting on your behalf, no US bank account used for operations. Your current model (BC company, Canadian VPS, remote service delivery) keeps you cleanly outside US tax jurisdiction. |
| What if the IRS contacts me? | Extremely unlikely given your structure. If it ever happened, your response is straightforward: you are a Canadian corporation with no US nexus, claiming treaty protection under Article 7 of the Canada-US Tax Treaty. Your accountant and a completed W-8BEN-E on file are the documentation. This is a routine, well-established cross-border structure. |

## 18D — The W-8BEN-E: When and How to Use It

You have completed W-8BEN-E forms before as a consultant. In the IntakeOS context, the form is completed as a corporation (entity), not as an individual. It is filed once per client relationship, not per transaction. Valid for 3 years unless your circumstances change.

| W-8BEN-E Field | What to Enter for 1008275 B.C. Ltd. |
| --- | --- |
| Line 1 — Name of organization | 1008275 B.C. Ltd. |
| Line 2 — Country of incorporation | Canada |
| Line 3 — Name of disregarded entity (if applicable) | Arbitrage Claw (DBA — enter here if the form asks for a trading name or disregarded entity name) |
| Chapter 3 Status (Part III) | Corporation |
| Line 9 — GIIN | Leave blank if not a financial institution (you are not) |
| Part III — Claim of Tax Treaty Benefits | Check this box. Country: Canada. Article: Article 7 (Business Profits). Rate: 0%. |
| Part IV — Permanent Establishment | No permanent establishment in the US. Leave PE box unchecked. |
| Signature | Phil Kaye, as authorized representative of 1008275 B.C. Ltd. Date of signature. |
| When to provide it | When a US clinic asks for it before processing your first payment. Send it once — it covers all subsequent payments to that client for 3 years. Keep a copy on file in Bitwarden and Google Drive. |

## 18E — Standard Invoice Templates

Template 1: US Clinic Invoice (Success Fee)

FROM: Arbitrage Claw — IntakeOS Medical LEGAL ENTITY: 1008275 B.C. Ltd., Cowichan Valley, BC, Canada GST/HST REGISTRATION: [INSERT GST NUMBER] EMAIL: phil@arbitrageclaw.net ¦ arbitrageclaw.net INVOICE TO: [Clinic Legal Name], [City, State] INVOICE DATE: [Date] ¦ INVOICE #: [Number] ¦ PERIOD: [Month Year] ──────────────────────────────────────────────────────────── DESCRIPTION: IntakeOS Medical — Attended Consultation Success Fee QUANTITY: [X] attended and confirmed consultations (see attached Success Fee CSV) UNIT PRICE: $150.00 USD per attended consultation SUBTOTAL: $[amount] USD GST/HST: $0.00 — Exported Services (Zero-Rated) — Reg. No. [INSERT GST NUMBER] TOTAL DUE: $[amount] USD PAYMENT: Stripe — payment link attached ¦ Due within 14 days NOTE: 1008275 B.C. Ltd. is a Canadian corporation. No US withholding tax applies under Article 7 of the Canada-US Tax Treaty. W-8BEN-E available on request.

Template 2: Canadian Clinic Invoice (GST Applies)

FROM: Arbitrage Claw — IntakeOS Medical LEGAL ENTITY: 1008275 B.C. Ltd., Cowichan Valley, BC, Canada GST/HST REGISTRATION: [INSERT GST NUMBER] INVOICE TO: [Clinic Legal Name], [City, Province] INVOICE DATE: [Date] ¦ INVOICE #: [Number] ¦ PERIOD: [Month Year] ──────────────────────────────────────────────────────────── LINE 1 — Monthly Minimum Retainer: $100.00 USD (≈ $137.00 CAD at [exchange rate on invoice date]) (Applied only when attended consultations total less than $100 USD in success fees) LINE 2 — Success Fee: [X] attended consultations × $150.00 USD = $[amount] USD (≈ $[CAD] CAD) (Invoice shows greater of Line 1 or Line 2) SUBTOTAL (CAD): $[CAD amount] GST/HST ([rate]% — [Province]): $[tax amount] CAD — Reg. No. [INSERT GST NUMBER] TOTAL DUE (CAD): $[total] CAD PAYMENT: Stripe — payment link attached ¦ Due within 14 days ATTACHMENT: Success Fee Reconciliation CSV (one row per manager-confirmed attended consultation)

## 18F — Stripe Setup for Tax Compliance

| Stripe Setting | How to Configure for Tax Compliance |
| --- | --- |
| Business name on receipts | Set to "Arbitrage Claw — IntakeOS Medical" in Stripe Settings → Business Details. Stripe receipts will show this name to clinic payers. |
| Legal entity name | Enter "1008275 B.C. Ltd." in the Legal Name field. This appears on tax documents and Stripe payouts. |
| GST/HST number on receipts | In Stripe → Settings → Tax → Tax Registrations: add your Canadian GST number. Stripe can auto-apply it to Canadian invoices. |
| Currency per client | Set US clinic invoices to USD. Set Canadian clinic invoices to CAD. Stripe handles both from one account. Stripe converts payouts to CAD automatically at the daily rate. |
| Tax rate for US clinics | In Stripe Tax, set US invoices to 0% with the label "Exported Services — Zero Rated." No US tax IDs or state registrations required. |
| Tax rate for Canadian clinics | In Stripe Tax, create a 5% GST rate for BC/AB clients and a 13% HST rate for ON clients. Stripe can auto-apply based on the billing address the clinic enters. |
| Invoice footer note | Add a footer in Stripe → Settings → Customer emails: "1008275 B.C. Ltd. is a Canadian corporation. GST/HST Reg: [INSERT NUMBER]. W-8BEN-E available on request." |
| Stripe payout currency | CAD — funds arrive in your Canadian business bank account. Stripe converts USD payments at the daily exchange rate. Exchange rate and conversion are documented in Stripe dashboard for your accountant. |

## 18G — Annual Tax Compliance Checklist

| # | Task | Frequency | Owner | Done? |
| --- | --- | --- | --- | --- |
| 1 | Insert GST registration number into all invoice templates, Stripe settings, and master document (placeholder [INSERT GST NUMBER] throughout). Do this as soon as GST number is confirmed. | One-time | Ale + Phill | □ |
| 2 | Complete W-8BEN-E for 1008275 B.C. Ltd. Keep signed copy in Bitwarden vault and Google Drive — Legal folder. Valid for 3 years. | Every 3 years | Phill | □ |
| 3 | File GST/HST return with CRA. Quarterly filing recommended once revenue is consistent. Report: GST collected from Canadian clinics (remit to CRA), GST paid on Canadian business expenses (input tax credits), net GST owing. | Quarterly | Accountant | □ |
| 4 | Confirm USD-to-CAD exchange rates used on all invoices are documented. Stripe dashboard exports this automatically. Forward to accountant with each quarterly GST filing. | Quarterly | Ale | □ |
| 5 | Corporate T2 tax return filed for 1008275 B.C. Ltd. All USD revenue converted to CAD at invoice-date exchange rates. US revenue included as Canadian business income (not US taxable). | Annual | Accountant | □ |
| 6 | Review whether any new US state has enacted "economic nexus" rules that could affect Canadian companies with no physical US presence. Currently no such rules apply to your model, but the landscape evolves. | Annual | Accountant | □ |
| 7 | If any US clinic requests W-8BEN-E: provide it, note the date provided, and log the clinic name and date in Google Drive — Legal folder. Track expiry dates. | As needed | Ale + Phill | □ |
| 8 | If revenue grows to include Quebec-based clinic clients: assess QST registration requirement with accountant. QST (9.975%) applies to digital services supplied to Quebec consumers above the $30,000 CAD registration threshold. | When first QC client onboards | Accountant | □ |

ACTION REQUIRED: Insert your GST registration number everywhere it appears as [INSERT GST NUMBER] in this document and in Stripe before sending the first invoice to any client — Canadian or US.

SECTION 19 — AGENCY OUTREACH: PERSONALISED EMAILS, EXTENDED LIST & EMAIL WARM-UP

This section contains: (1) the confirmed referral fee structure, (2) five personalised outreach emails for the Tier 1 agencies, (3) a universal template for the extended 50-agency list, (4) the 50-agency extended list overview, and (5) the email domain warm-up guide for phil@arbitrageclaw.net before first send.

## 19A — Confirmed Referral Fee Structure

REFERRAL FEE: $22.50 USD per attended consultation 15% of the $150 USD IntakeOS success fee per manager-confirmed attended consultation Paid monthly on the 1st. No cap. Applies only to attended consultations — not inquiries or bookings. Example: Agency refers 1 clinic with 10 attended consults/month = $225 USD/month passive income to the agency.

## 19B — Tier 1 Personalised Outreach Emails (5 Agencies)

These emails are written to generate one outcome: a 20-minute call. Nothing is sold over email. Each email references something specific about the agency’s own positioning to signal this is not a mass send.

Email 1 — Noor Murad / MINA Medical Marketing

| To | Noor Murad, Founder — noor@minamedical.ca |
| --- | --- |
| Subject | Your clinic clients’ intake pipeline — $22.50 per attended consultation, every month |

Hi Noor, I’ve been following MINA’s work — the full-funnel approach to patient acquisition for Canadian healthcare practices is the right way to build this. One gap I suspect your data shows: you build the funnel and the CRM follow-up sequence, but what happens between 9pm and 9am when a patient submits a form and nobody responds? For most of your clinic clients, that lead quietly disappears. I run IntakeOS Medical — a 24/7 AI intake system deployed on the clinic’s own private Canadian server (PIPA/PIPEDA compliant by design, all data stays on Canadian soil). It responds to every inquiry in under 15 seconds, qualifies the patient, and books the consultation. Your client’s existing software is untouched — IntakeOS only handles the step before the patient walks in. I’m building a small group of agency referral partners. For every attended consultation your referred clinic generates through IntakeOS, you receive $22.50 USD — paid monthly, no cap. 10 attended consultations at a single clinic = $225 USD/month to MINA, passively, from campaigns you’ve already run. Would you have 20 minutes in the next week or two? Happy to show you the system and walk through the referral structure. Phil Kaye Arbitrage Claw — IntakeOS Medical ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net

Email 2 — Paul Phillips / NKP Medical Marketing

| To | Paul Phillips, CEO — paul@nkpmedical.com (verify) or via LinkedIn |
| --- | --- |
| Subject | NKP clients’ consult conversion rates — closing the 47-hour gap |

Hi Paul, NKP’s focus on transparent consult-conversion tracking puts you closer to this problem than most agencies: your clients’ campaigns generate the inquiry, but the industry average response time is 47 hours. A patient contacted within 5 minutes is 10x more likely to book. I built IntakeOS Medical to close that gap. It’s a 24/7 AI intake system deployed on the clinic’s own private server — responds in 15 seconds, qualifies the patient using the clinic’s own criteria, books directly into the calendar. The face-to-face consultation is 100% human. We only handle the step before it. The reason I’m reaching out: for every attended consultation a clinic you refer generates through IntakeOS, you receive $22.50 USD — monthly, no cap. IntakeOS improves your clients’ consult-conversion numbers. Your performance story gets better. You earn $22.50 per attended consultation from work you’ve already done. 10 attended consultations per referred clinic = $225 USD/month to NKP. 5 referred clinics at that rate = $1,125 USD/month. 20 minutes for a call? I’ll show you the system and how the referral tracking works. Phil Kaye Arbitrage Claw — IntakeOS Medical ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net

Email 3 — Justin Knott / Intrepy Healthcare Marketing

| To | Justin Knott, CEO — justin@intrepy.com (verify) or via linkedin.com/in/justindknott/ |
| --- | --- |
| Subject | The operational layer your patient journey analytics is missing |

Hi Justin, Intrepy’s positioning — tracking the complete patient journey from first ad click to EHR booking — is exactly right. Most agencies stop at the click. You go further. The gap I want to raise: your analytics show the inquiry arrived. Your client’s calendar shows the consultation never happened. The 47-hour window between those two events is where your clients are losing revenue from campaigns that already worked. IntakeOS Medical closes that gap. It deploys a 24/7 AI intake system on the clinic’s own server — 15-second response, qualifying conversation, direct calendar booking, Pre-Consultation Brief to staff. The clinical consultation stays 100% human. IntakeOS handles the intake step before it. For every attended consultation a referred clinic generates through IntakeOS: you receive $22.50 USD per consultation, monthly, no cap. For Intrepy’s clients, this also means your patient journey analytics show a better close rate — because more tracked leads become attended consultations. 20 minutes to show you the system? I think you’ll find it fits directly into the operational model you already sell. Phil Kaye Arbitrage Claw — IntakeOS Medical ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net

Email 4 — Brock Fay / Onspire Health Marketing

| To | Brock Fay, CEO — brock@onspirehealthmarketing.com (verify) or via onspirehealthmarketing.com |
| --- | --- |
| Subject | Increasing patient volume for elective clinics — the intake layer after the ad click |

Hi Brock, Congratulations on the ABM integration — adding a specialist aesthetics and cosmetic surgery team to Onspire’s platform is a strong move for the elective healthcare vertical. One specific problem I suspect you see across your combined client base: the gap between the patient inquiry your campaigns generate and the consultation that actually gets attended. The industry average response time is 47 hours. Your campaigns generate the inquiry at 9pm. Nobody responds until 9am. That patient called the next clinic at 9:05pm. IntakeOS Medical deploys a 24/7 AI intake system on the clinic’s own private server. Responds in 15 seconds, qualifies the patient, books the consultation. The clinical consultation stays entirely human — IntakeOS only handles qualification and booking. For every attended consultation a clinic you refer generates: $22.50 USD to Onspire per consultation, monthly, no cap. Your campaigns look better because more qualified leads convert. Your clients earn more. Your agency earns passively. Would you or someone on your team have 20 minutes? Happy to walk through the system and the referral structure. Phil Kaye Arbitrage Claw — IntakeOS Medical ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net

Email 5 — Patricia Hess / Fast-Track Marketing

| To | Patricia Hess, Owner — phess@fast-trackmarketing.com (verify) or (303) 731-2634 |
| --- | --- |
| Subject | LASIK and elective surgery intake — closing the gap your campaigns open |

Hi Patricia, 20 years serving elective surgery practices — LASIK, bariatrics, cosmetic surgery — means you’ve seen the same pattern hundreds of times: the campaign generates the inquiry, and the clinic’s intake process loses the patient. Fast-Track even trains clinic staff on consultation conversion rates — which tells me you already understand that the marketing part and the intake part are two separate problems. I want to talk about the intake part. IntakeOS Medical deploys a 24/7 AI intake system on the clinic’s own server. It responds to every inquiry in 15 seconds, asks the qualifying questions the clinic defines, handles financing objections, and books the consultation. By the time staff arrive in the morning, there’s a new booked consultation and a Pre-Consultation Brief already in their inbox. The consultation stays 100% human. For every attended consultation at a clinic you refer: $22.50 USD to Fast-Track per consultation, monthly, no cap. For a LASIK or cosmetic surgery clinic with 10 attended consults per month, that’s $225 USD/month to your agency from referrals you’ve already made. 20 minutes? I’d like to show you the system. Given Fast-Track’s LASIK and cosmetic surgery focus, I think there are clinic relationships in your portfolio where this lands immediately. Phil Kaye Arbitrage Claw — IntakeOS Medical ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net

## 19C — Universal Template for Extended 50-Agency List

Use this template as the starting point for each of the 50 agencies. Ale personalises the [AGENCY NAME], [OWNER NAME], [SPECIFIC HOOK], and [VERTICAL] fields. The hook should reference something specific from the agency’s website — a vertical they serve, a claim they make, or a service they offer. Do not send identical emails. One personalised sentence is enough to differentiate.

Subject: Your [VERTICAL] clinic clients’ intake pipeline — $22.50 per attended consultation Hi [FIRST NAME], [SPECIFIC HOOK — one sentence referencing something specific about their agency: a vertical they serve, a client type they list, a claim they make on their website. Example: "I noticed [Agency] works specifically with [vertical] practices in [geography] — exactly the clinics I’m focused on."] One problem I suspect your data shows: your campaigns generate the inquiry, but the industry average response time to that inquiry is 47 hours. A patient contacted within 5 minutes is 10x more likely to book. Most of your clinic clients have no system responding after 5pm. I run IntakeOS Medical — a 24/7 AI intake system deployed on the clinic’s own private server. It responds to every inquiry in under 15 seconds, qualifies the patient using the clinic’s own criteria, and books the consultation. The face-to-face consultation stays 100% human — IntakeOS only handles the step before the patient walks in. I’m building a small group of agency referral partners. For every attended consultation a clinic you refer generates, you receive $22.50 USD — paid monthly, no cap. 10 attended consultations at one referred clinic = $225 USD/month to your agency. Would you have 20 minutes for a call? I’ll show you the system and walk through how the referral structure works. Phil Kaye Arbitrage Claw — IntakeOS Medical ¦ phil@arbitrageclaw.net ¦ arbitrageclaw.net [PERSONALISATION GUIDE FOR ALE:] • Replace [FIRST NAME] with the owner/founder first name from the agency list • Replace [VERTICAL] in subject line with their primary specialty (e.g., LASIK, cosmetic surgery, aesthetics) • Write one specific hook sentence. Visit their website for 60 seconds. Use something real: a client type, a geography, a service claim. • Do NOT use the word "spam", "bulk", "broadcast" or anything that implies mass outreach • Send from phil@arbitrageclaw.net — not an automation tool. Manual send only for all 55 agencies.

## 19D — Extended 50-Agency List Overview

Full contact details, outreach tracking columns, and personalisation notes are in the companion CSV file: intakeos-agency-outreach-50.csv — import into Google Sheets for Ale to manage.

| # | Agency Name | Location | Primary Verticals | IntakeOS Fit Signal |
| --- | --- | --- | --- | --- |
| 1 | Influx Marketing | Houston, TX | Plastic Surgery, Med Spa | Custom websites + integrated campaigns for surgeons. High-volume practice focus. |
| 2 | Studio III Marketing | LA / Austin / FL | Plastic Surgery, Aesthetics | Premium luxury aesthetic brands. Beverly Hills clientele. High consult values. |
| 3 | Etna Interactive | Fresno, CA | Plastic Surgery, Dermatology | Full-service aesthetic. Long-term surgeon partnerships. Consult conversion focused. |
| 4 | Rosemont Media | San Diego, CA | Cosmetic Surgery, Body Contouring | Exclusivity model. Elite cosmetic surgery. One practice per market. |
| 5 | HipCreative | USA National | Plastic Surgery, Med Spa | PARF framework. CRM + patient journey automation. Explicitly tracks post-lead intake. |
| 6 | Doctor Logic | Dallas, TX | Plastic Surgery, Ophthalmology | Patient acquisition platform. Tracks leads to consultations. LASIK vertical. |
| 7 | Plastic Surgery Studios | USA National | Plastic Surgery, Cosmetic | Dedicated to aesthetic industry since 1999. Procedure-specific deep expertise. |
| 8 | Incredible Marketing | USA / Global | Plastic Surgery, Dermatology, Med Spa | 1,000+ aesthetic practices served. Strong US presence. |
| 9 | Medstar Media | USA National | Hair Transplant, Aesthetics, Fertility | $60M+ revenue generated for clients. Hair transplant and fertility specialist. |
| 10 | GCC Consulting | USA National | Plastic Surgery, Cash-Pay Practices | Award-winning. Cash-pay practices specialty. Patient-driven marketing. |
| 11 | MM Medical Marketing Firm | USA National | Plastic Surgery, Fertility, LASIK, Med Spa | AI-native. Explicitly serves fertility, LASIK, cosmetic. 100+ medical campaigns. |
| 12 | RedSpot Interactive | USA National | Plastic Surgery, Ophthalmology | Since 2001. Lead management software + marketing. Ophthalmology/LASIK. |
| 13 | Advice Media (MyAdvice) | Salt Lake City, UT | Aesthetics, Plastic Surgery | Full-service. Website + SEO + paid. Strong aesthetics vertical. |
| 14 | Turbo Medical | USA National | Plastic Surgery, Dermatology, Med Spa | Since 2009. Lead generation focused. Aesthetic healthcare specialist. |
| 15 | Healthcare Success | Irvine, CA | LASIK, Fertility, Cosmetic Surgery | Premier US elective medical agency. LASIK + fertility + cosmetic surgery. |
| 16 | InboundMD | USA National | Plastic Surgery, Aesthetics | Automation specialist. Appointment scheduling integration. Intake focus. |
| 17 | Optimized360 (O360) | USA National | Plastic Surgery, Ophthalmology | 15+ years. HIPAA-compliant. Custom design + SEO. LASIK vertical. |
| 18 | PilotPractice | USA National | Plastic Surgery, Aesthetics | KloudMD lead management. AI-powered. Consultation scheduling + intake. |
| 19 | PBHS (ProSites) | USA National | Med Spa, Plastic Surgery, Dermatology | Decades of medical marketing. Elective patient acquisition. SEO + PPC. |
| 20 | Firm Media | USA National | Plastic Surgery, Medical, Dental | Data-driven. Branding + SEO + video. Healthcare practice focus. |
| 21 | Growth Med | USA National | Plastic Surgery, Aesthetic Medicine | Custom web + SEO + paid ads + reputation. High-ticket procedure focus. |
| 22 | Page 1 Solutions | USA National | Plastic Surgery, Dermatology | Full-service digital. Comprehensive multi-channel campaigns. |
| 23 | MD Logica | USA National | Plastic Surgery, Med Spa | Data-driven design + automation. Lead conversion specialist. |
| 24 | Sagapixel | Philadelphia, PA | Fertility, LASIK, Cosmetic Surgery | Top-ranked medical SEO. Explicitly serves fertility and LASIK verticals. |
| 25 | Cardinal Digital Marketing | Atlanta, GA | Multi-location LASIK, Fertility groups | Scales multi-location practices. LASIK chains + fertility groups. |
| 26 | Evolvous | Los Angeles, CA | Medical Aesthetics, Med Spa | MedSpa specialist. High volume lead generation. Intake speed critical. |
| 27 | Intrigue Media | Guelph, ON, Canada | Aesthetics, Hair Restoration, Cosmetic | National Canadian reach. Compliance-aware. Ontario market. |
| 28 | Vovia | Calgary, AB, Canada | Healthcare, Aesthetics, Body Contouring | Western Canada. High ad spend clients. PIPA compliance angle. |
| 29 | Digital Shift | Calgary / Edmonton, AB | Healthcare, Aesthetics | Alberta base. Expanding nationally. Western Canada coverage. |
| 30 | PatientSites | Toronto, ON, Canada | LASIK, Ophthalmology, Fertility | Practice websites + patient acquisition. LASIK and fertility focus. |
| 31 | Stigan Media | Vancouver, BC, Canada | Medical, Dental, Aesthetics, LASIK | BC-based. PIPA compliance immediate. Strong healthcare portfolio. |
| 32 | Propeller Digital | Vancouver, BC, Canada | Premium Healthcare, Cosmetic, Fertility | Boutique. Premium clinic clients. High consult values. |
| 33 | Mediative | Toronto / Vancouver, Canada | Healthcare, Multi-specialty | Large Canadian agency. Healthcare division. Enterprise clinics. |
| 34 | Snaptech Marketing | Vancouver, BC, Canada | Healthcare, Medical Aesthetics | BC-based. Medical aesthetics core vertical. PIPA angle. |
| 35 | MrktMade | Los Angeles, CA | Plastic Surgery, Cosmetic Medicine | Boutique. Branding + web + SEO. Strong before/after portfolio. |
| 36 | SEOversite | Miami, FL | Plastic Surgery, Aesthetics, Healthcare | Consultant + project manager model. Healthcare digital specialist. |
| 37 | The Abbi Agency | Reno, NV | Healthcare, Medical, Cosmetic | Full-service. Healthcare vertical. Western US focus. |
| 38 | Mavan Agency | USA National | Med Spa, Aesthetics, Cosmetic | Modern medspa marketing. Agile campaigns. High conversion focus. |
| 39 | Neon Ambition | Austin, TX | Healthcare, Medical, Aesthetic | Inbound marketing. Healthcare vertical. Growing national reach. |
| 40 | ReviveHealth | Nashville, TN | Healthcare, Specialty Clinics | Healthcare-focused PR + marketing. Specialty practice expertise. |
| 41 | Upward Commerce | USA National | Medical, Cash-Pay Healthcare | SEO + paid ads for medical practices. Cash-pay healthcare focus. |
| 42 | Spot On Solutions | USA National | Healthcare, Medical Aesthetics | Digital marketing + CRM for healthcare. Patient acquisition focus. |
| 43 | PatientPoint | Cincinnati, OH | Multi-specialty Healthcare, Elective | Patient engagement + marketing. Large healthcare network. |
| 44 | Practice Builders | Irvine, CA | Cosmetic Surgery, Aesthetics, Healthcare | 40+ years. Comprehensive healthcare marketing. Cosmetic + aesthetics. |
| 45 | Surgical Theater Marketing | USA National | Cosmetic Surgery, Surgical Practices | Surgical practice specialist. High-ticket procedure focus. |
| 46 | Curbside Digital | Toronto, ON, Canada | Healthcare, Medical Clinics, Aesthetics | Canadian digital marketing. Healthcare vertical. Toronto + national. |
| 47 | Thrive Agency | Dallas, TX | Healthcare, Medical, Aesthetics | Inc. 5000. Full-service digital. Healthcare active vertical. |
| 48 | Hennessey Digital | Los Angeles, CA | Healthcare, Legal, Medical | SEO-first agency. Healthcare vertical. LA base + national reach. |
| 49 | Mannix Marketing | Glens Falls, NY | Healthcare, Medical, Aesthetic | Healthcare + medical practice vertical. Northeast US focus. |
| 50 | Hatch Health Collective | British Columbia, Canada | Healthcare, Private Clinics, Aesthetics | BC-based healthcare collective. Private clinic marketing. PIPA context. |

## 19E — Email Domain Warm-Up Guide (phil@arbitrageclaw.net)

IMPORTANT: arbitrageclaw.net is a new domain with zero email sending history. Sending cold outreach before warming up the domain will result in spam folder delivery. Follow these steps tonight before sending anything tomorrow.

Step 1 — Verify Email Authentication (Do Tonight — 15 minutes)

| Record | What to Check and Where |
| --- | --- |
| SPF Record | Google Admin Console → Apps → Google Workspace → Gmail → Authenticate Email. Confirm SPF record is showing green. In Cloudflare DNS, there must be a TXT record starting with: v=spf1 include:_spf.google.com ~all |
| DKIM Record | Same Google Admin page. Click "Generate New Record" if not yet active. Copy the DKIM TXT record and add it to Cloudflare DNS. Wait 24–48 hours for propagation. Without DKIM, emails will almost certainly land in spam. |
| DMARC Record | In Cloudflare DNS, add a TXT record: Name: _dmarc.arbitrageclaw.net / Value: v=DMARC1; p=none; rua=mailto:phil@arbitrageclaw.net. This tells receiving servers you are a legitimate sender. |
| Verify all three | Go to mxtoolbox.com. Run: SPF Lookup, DKIM Lookup, DMARC Lookup for arbitrageclaw.net. All three must show PASS before sending any outreach. |

Step 2 — Manual Warm-Up (Do Tonight — 10 minutes)

- Send 5–10 personal emails from phil@arbitrageclaw.net to email addresses you personally control: your Gmail, a family member’s address, a friend. Write a few genuine sentences each. Not test emails — real words.

- Reply to those emails from the receiving addresses. Gmail and Outlook servers register two-way communication as a trust signal.

- The goal: establish that this address sends and receives real email before any cold outreach is attempted.

Step 3 — Automated Warm-Up Service (Start Tonight, Run 48–72 Hours)

| Service | How to Use It |
| --- | --- |
| Instantly.ai (Recommended) | instantly.ai — Free trial available. Connect phil@arbitrageclaw.net via Google OAuth. Enable "Warm Up" mode. Instantly automatically sends and replies to emails between warm-up network accounts, building your sender score. Set sending volume to 5–10 per day. Run for minimum 72 hours before sending any cold outreach. |
| Warmup Inbox | warmupinbox.com — Alternative to Instantly. Same mechanism. Free tier available. Connect Google Workspace account. Start the warm-up process tonight. |
| Lemwarm (by Lemlist) | lemwarm.com — Third option. Connects to Gmail. Automated warm-up. 14-day free trial. Useful if Instantly free tier is not available. |

Step 4 — Sending Protocol for Cold Outreach

| Rule | Why It Matters |
| --- | --- |
| Send manually — never via bulk tools | Mass sending tools (Mailchimp, Constant Contact) from a new domain trigger spam filters immediately. Every outreach email for this campaign must be sent manually from Gmail. Low volume, high quality. |
| Maximum 5–10 cold emails per day | For the first 2 weeks. After 2 weeks of clean sending history, you can increase to 15–20 per day. Never exceed 30 cold emails per day from a single address. |
| Send Tier 1 agencies first (tomorrow) | The 5 Tier 1 agency emails are low volume, highly personalised, and go to known principals. Send these first while the warm-up runs simultaneously for the extended list. |
| Wait 72 hours before extended list | Begin the 50-agency extended list no earlier than 72 hours after starting the warm-up service. This gives the domain enough sending history to avoid spam flags. |
| Check Google Postmaster Tools | Register arbitrageclaw.net at postmaster.google.com. This shows your domain reputation score in real time. Check it after the first 5 sends. If reputation shows "Bad," pause and extend warm-up. |
| Never use spam trigger words in subject lines | Avoid: "free", "earn money", "no obligation", "limited time", "click here", "!!!", all caps. Subject lines like the ones in Section 19B are clean and professional. |
| Personal signature only | Plain text signature: Phil Kaye / Arbitrage Claw — IntakeOS Medical / phil@arbitrageclaw.net / arbitrageclaw.net. No images, no logos, no unsubscribe links (which signal mass marketing tools). |

Step 5 — Tomorrow Morning Send Sequence

| Order | Action | Who | Timing |
| --- | --- | --- | --- |
| 1 | Confirm all three DNS records (SPF, DKIM, DMARC) are passing at mxtoolbox.com. Do NOT proceed if any are failing. | Ale + Phill | 7:00 AM |
| 2 | Confirm warm-up service has been running for at least 8 hours and shows no errors. | Ale | 7:05 AM |
| 3 | Send Email 1 to Noor Murad / MINA Medical Marketing. Log in tracking sheet. | Phill (or Ale) | 8:00 AM |
| 4 | Send Email 2 to Paul Phillips / NKP Medical. Log in tracking sheet. | Phill (or Ale) | 8:30 AM |
| 5 | Send Email 3 to Justin Knott / Intrepy. Log in tracking sheet. | Phill (or Ale) | 9:00 AM |
| 6 | Send Email 4 to Brock Fay / Onspire. Log in tracking sheet. | Phill (or Ale) | 9:30 AM |
| 7 | Send Email 5 to Patricia Hess / Fast-Track. Log in tracking sheet. | Phill (or Ale) | 10:00 AM |
| 8 | Stop. Do not send any more emails today. Let warm-up continue for 48–72 more hours. | Both | After 10 AM |
| 9 | Day 3–4: Begin extended 50-agency list. Send 5 per day. Personalise each using template in 19C. | Ale | Day 3+ |

SECTION 20 — CLIENT PORTAL, WEBSITE LOGIN & PER-CONFIRMATION BILLING

This section documents the clinic billing model, the attendance confirmation workflow that triggers each charge, and the simple client login approach for the website. It supersedes the monthly-invoicing references in Section 14.

## 20A — The Billing Model: Per-Confirmation Auto-Charge

Clinics are never invoiced monthly. A valid credit card is held on file in Stripe. Each time the clinic confirms a patient attended a booked consultation, Stripe immediately charges $150 USD. Billing happens per instance, at the moment of confirmation — not in a monthly batch.

| # | Step | What Happens |
| --- | --- | --- |
| 1 | Card on file captured during onboarding | During onboarding (before go-live), the clinic provides a valid, active credit card. It is stored securely in Stripe using Stripe’s saved payment method feature. Arbitrage Claw never sees or stores the raw card number — Stripe tokenises it. |
| 2 | IntakeOS books a consultation | A qualified patient books a consultation. It appears in the clinic’s calendar and in GoHighLevel. No charge happens at booking — only at confirmed attendance. |
| 3 | Consultation date passes | After the scheduled consultation time, IntakeOS sends the office manager an attendance confirmation request: "Did [Patient] attend? Reply ATTENDED or NOSHOW." |
| 4a | Office manager confirms ATTENDED | This is the billing trigger. Stripe immediately charges $150 USD to the card on file. Stripe generates a unique transaction ID. The charge appears instantly in both the clinic’s Stripe record and Arbitrage Claw’s. |
| 4b | Office manager confirms NOSHOW | No charge occurs. Instead, this triggers the no-show recovery workflow (WF7): IntakeOS contacts the patient to rebook at a time that works for them. |
| 5 | No response from office manager | IntakeOS follows up with the office manager every few hours until attendance is confirmed or denied. No charge occurs until explicit ATTENDED confirmation. This protects the clinic from being charged for consultations that did not happen. |
| 6 | Reconciliation | Every $150 charge carries a unique Stripe transaction ID. This ID links to the GoHighLevel record for that specific patient and consultation. Both Arbitrage Claw and the clinic can reconcile any charge back to a specific booked, attended consultation at any time. |

POC vs. LIVE — IMPORTANT DISTINCTION: The Stripe charge-on-confirmation webhook is built and fully tested during the POC using Stripe TEST MODE (test cards, test charges, no real money, no live clinic account). This proves the billing engine works before any real clinic is involved. In each LIVE clinic deployment, the engineer connects that same proven webhook to the clinic’s real Stripe account and captures their real card on file. The mechanism is built once in the POC; the real connection is made per clinic during the $100 deployment.

WHY THE ATTENDANCE CONFIRMATION MATTERS: The office manager MUST confirm or deny attendance for every booked consultation. ATTENDED triggers the $150 charge. NOSHOW (or no-answer) triggers the rebooking workflow. This single action drives both billing accuracy and patient recovery. It is explained to every clinic and to every marketing agency selling IntakeOS.

## 20B — The Client Login: Simple Reconciliation View

RECOMMENDED APPROACH: A "Client Login" link on arbitrageclaw.net points to the Stripe Customer Portal. The clinic logs in with their email (no password to manage) and sees every $150 charge, the date, and the unique Stripe transaction ID. This is the billing reconciliation view. No custom development required.

| What the clinic sees | Where |
| --- | --- |
| Billing reconciliation — every charge | Stripe Customer Portal (accessed via "Client Login" on arbitrageclaw.net). Shows: every $150 charge, date of charge, unique Stripe transaction ID, downloadable receipt. This is the source of truth for "how many attended consultations was I billed for this month/quarter/year." |
| Consultation detail — what each charge refers to | GoHighLevel (the clinic’s CRM). Each Stripe transaction ID corresponds to a GHL patient record. The clinic can unpack any charge to see which patient, which procedure, which consultation date it refers to. If the clinic keeps their own CRM instead of GHL, the Stripe transaction ID + date is still the reconciliation key. |
| Pipeline — booked vs. attended vs. closed | GoHighLevel pipeline view. Beyond billing, the clinic can see how many consultations were booked, how many were attended, and — if they update the pipeline stage — how many became actual procedures (revenue). This answers "how many booked consultations turned into a closed deal?" |

ON CLINICS KEEPING THEIR OWN CRM: If a clinic wants to keep their existing CRM instead of GoHighLevel, that is fine — the Stripe reconciliation (transaction ID + date + charge) still works as the billing record. Integrating IntakeOS booking data into the clinic’s existing CRM is a custom integration, quoted separately (see Section 13). This is explained to clinics upfront.

## 20C — Website Implementation Steps for Ale

The current site at arbitrageclaw.net has no login button. These steps add a simple "Client Login" link pointing to the Stripe Customer Portal. This is a link addition — not a custom application build.

| # | Action | Tool | Owner |
| --- | --- | --- | --- |
| 1 | In Stripe Dashboard: Settings → Billing → Customer Portal. Enable the portal. Configure it to show: invoice/charge history, downloadable receipts, and payment method on file. Save the portal configuration. | Stripe | Ale + Phill |
| 2 | In Stripe: copy the Customer Portal login link. Stripe generates a hosted login page where clinics enter their email and receive a secure one-time login link (no password required). | Stripe | Ale |
| 3 | On arbitrageclaw.net: add a "Client Login" text link in the top navigation bar, beside the existing menu items (How It Works, Specialties, Pricing, Compliance). Apply manually to index.html via Netlify Drop / Notepad workflow. | Netlify Drop + Notepad | Ale |
| 4 | Point the "Client Login" link to the Stripe Customer Portal login URL. Test: click the link, enter a test clinic email, confirm the login email arrives and the portal opens showing charge history. | Stripe + Browser | Ale |
| 5 | During each clinic onboarding: in Stripe, create the clinic as a Customer, attach their card on file, and confirm their email is set so they can access the portal. Document the clinic’s Stripe Customer ID in the client tracking sheet. | Stripe | Ale |
| 6 | Optional: add a one-line note under the login link on the website: "Existing clients: view your consultation billing and history." Keeps it clear that login is for current clients, not prospects. | Netlify Drop | Ale |

## 20D — Stripe Per-Confirmation Charge Setup

| Setting | How to Configure |
| --- | --- |
| Save card on file | During onboarding, use Stripe’s "Save payment method" / SetupIntent flow to capture and store the clinic’s card. The clinic enters card details once via a secure Stripe-hosted page. Stripe tokenises it — the raw card number is never stored by Arbitrage Claw. |
| Charge trigger | When the office manager confirms ATTENDED (via GHL pipeline update or email reply in WF6), this fires a webhook to the IntakeOS system, which calls the Stripe API to charge $150 USD to the saved card immediately. The engineer BUILDS and TESTS this webhook in the POC using Stripe test mode, then connects it to each clinic’s real Stripe account during their live deployment. |
| Transaction ID | Stripe automatically generates a unique charge ID (format: ch_xxxxxxxxxxxxx) for every $150 charge. This ID is written back to the GHL patient record so the charge is permanently linked to the specific consultation. This is the reconciliation key. |
| Currency | All charges in USD. For Canadian clinics paying from a CAD card, Stripe handles conversion automatically. |
| Receipt | Stripe automatically emails the clinic a receipt for every $150 charge. The receipt shows the charge ID, date, and amount. |
| Failed charge handling | If a card on file fails (expired, insufficient funds), Stripe Smart Retries attempts the charge up to 4 times over 8 days. IntakeOS alerts Arbitrage Claw and the clinic to update the card. The consultation record is flagged as "billing pending" until resolved. |
| Reconciliation export | Both Arbitrage Claw and the clinic can export the full charge history from Stripe at any time — per month, quarter, or year. This is the billing audit trail. Each line carries the transaction ID, date, and amount. |

## 20E — What This Means for the Clinic (Plain-Language Summary)

Explain it to clinics this way: - You provide a credit card during setup. Nothing is charged until a patient actually attends a consultation. - Your office manager confirms attendance for each booked consultation — a simple ATTENDED or NOSHOW. - When you confirm ATTENDED, you are charged $150 USD for that consultation. That is the only time you are charged. - If a patient does not show up, you are not charged — and the system automatically works to rebook them. - You can log in any time at arbitrageclaw.net to see every charge, with a unique transaction ID and date, so you always have a clear record of exactly what you paid for and when. - You only ever pay for qualified patients who attended a consultation. No setup fee. No monthly invoice. No risk.

## 20F — The Full Client Lifecycle (Get Started to Live to Billed)

| # | Stage | What Happens |
| --- | --- | --- |
| 1 | Get Started (website) | New clinic clicks "Get Started Now" on arbitrageclaw.net. Their details are captured and sent to Arbitrage Claw. |
| 2 | Onboarding Form Sent | Ale sends the Clinic Onboarding Guide and intake questionnaire (Appendix A). The clinic completes it. |
| 3 | Card on File Captured | During onboarding, the clinic provides a valid credit card, stored securely in Stripe. The clinic is created as a Stripe Customer with portal access. |
| 4 | Setup & Configuration | Engineer deploys the system. SOUL.md and HEARTBEAT.md written from the questionnaire. Clinic approves. All platforms connected. |
| 5 | Go Live | System is live. IntakeOS handles inquiries, qualifies patients, books consultations 24/7. |
| 6 | Consultation Booked | A qualified patient books a consultation. Appears in calendar and GHL. No charge yet. |
| 7 | Attendance Confirmed | Office manager confirms ATTENDED. Stripe charges $150 USD instantly. Transaction ID generated and linked to the GHL record. |
| 8 | No-Show Handled | If office manager confirms NOSHOW, no charge — rebooking workflow fires automatically. |
| 9 | Reconciliation Anytime | Clinic logs in via "Client Login" on the website to see all charges in the Stripe Customer Portal. Cross-references to GHL for consultation detail. |

SECTION 21 — LEGAL TERMS: SLA, TERMS OF USE & PRIVACY POLICY

DISCLAIMER: This is template legal language prepared as a starting point. It must be reviewed by a BC lawyer before being published or presented to any clinic. It is written to be consistent with the managed-service, no-data-custody liability position in Section 15 (Insurance). It is structured to be legally sound in both Canada and the United States.

This is the legal text that lives behind the "Terms of Use, Service Level Agreement & Privacy Policy" link on the clinic intake form (see Section 22). The clinic must check a consent box confirming they have read and agree to these terms before they can submit the form and provide their payment details.

## 21A — Service Level Agreement (SLA)

1. Nature of the Service

Arbitrage Claw (operating as 1008275 B.C. Ltd., "the Provider") offers IntakeOS Medical ("the Service") as a managed technology service. The Provider configures, deploys, and manages an automated patient intake and consultation booking system on infrastructure owned and controlled by the medical clinic ("the Client").

The Provider is a managed service provider. The Provider does not sell, license, or distribute software to the Client. The Provider does not act as a clinical decision-maker. The Service performs administrative patient intake, qualification, and consultation scheduling only. All clinical decisions, diagnoses, and treatment are made exclusively by the Client’s qualified healthcare professionals.

2. Data Custody and Access

All patient data is stored on server infrastructure owned and controlled by the Client. The Provider does not hold, store, process on its own systems, or have access to any confidential or private information belonging to the Client or the Client’s patients. The Client is the sole data custodian (Canada) and the covered entity (United States) for all patient personal information and protected health information.

The Provider manages the Service that operates on the Client’s infrastructure but does not access the patient data that the Service processes. Patient data does not reside on, pass through, or get retained by any system owned by the Provider.

3. Service Availability

| Commitment | Detail |
| --- | --- |
| Target uptime | The Provider targets 99% monthly availability of the managed Service, excluding scheduled maintenance and third-party platform outages outside the Provider’s control. |
| Critical issue response | The Provider will respond to critical issues (system down, failed workflow, broken integration) within 4 hours of notification. |
| Non-critical response | Non-critical issues will be addressed within 24 hours. |
| Third-party platforms | The Service relies on third-party platforms (Twilio, Retell AI, GoHighLevel, SendGrid, Anthropic, Stripe, OVH/LiquidWeb, Cal.com). The Provider is not liable for outages, failures, or data incidents originating from these platforms. Each platform’s own terms of service and SLA govern their availability. |
| Scheduled maintenance | The Provider will give reasonable advance notice of any planned maintenance that may affect Service availability. |

4. Fees and Billing

There is no setup fee. The Client provides a valid, active credit card, stored securely via Stripe. The Client is charged $150 USD per attended consultation, charged at the time the Client confirms a patient attended a booked consultation. A minimum monthly fee of $100 USD applies in any month where no consultations are attended. The Client authorizes the Provider to charge the card on file for these fees. The Client may view all charges, dates, and transaction identifiers at any time through the Stripe Customer Portal.

5. Limitation of Liability

The Provider’s aggregate liability to the Client for any claim arising from the Service shall not exceed the total fees paid by the Client to the Provider in the twelve (12) months preceding the event giving rise to the claim. The Provider is not liable for: clinical outcomes, decisions made during consultations, the Client’s compliance with healthcare regulations in its jurisdiction, the accuracy of information the Client provides during onboarding, or failures of third-party platforms. No output of the Service constitutes medical advice.

6. Term and Termination

Either party may terminate the Service with 30 days written notice. Upon termination, the Client retains full ownership of its server, its data, its platform accounts, and its API credentials. The Provider will provide reasonable assistance in transitioning management of the Client’s system. No patient data is held by the Provider, so no data return or destruction obligation arises on the Provider’s part.

7. Governing Law

This Agreement is governed by the laws of the Province of British Columbia, Canada, for Canadian Clients, and by the applicable laws of the Client’s state for United States Clients. Disputes shall first be submitted to good-faith mediation before any other proceeding.

## 21B — Terms of Use

- Acceptance: By checking the consent box on the intake form and submitting it, the Client agrees to these Terms of Use, the Service Level Agreement, and the Privacy Policy.

- Eligibility: The Service is offered to licensed medical clinics and their authorized representatives. The person submitting the form warrants they are authorized to bind the clinic to these terms.

- Client Responsibilities: The Client is responsible for the accuracy of all information provided during onboarding, for maintaining its own platform accounts and credentials, for confirming patient attendance honestly and promptly, and for compliance with all healthcare regulations applicable to its practice.

- Acceptable Use: The Client agrees to use the Service only for lawful patient intake and consultation booking purposes consistent with its medical practice.

- Intellectual Property: The configuration, workflows, and system design remain the intellectual property of the Provider. The Client owns its own data, server, and platform accounts. The Client is granted a non-exclusive right to use the managed Service for the duration of the engagement.

- No Warranty Beyond SLA: The Service is provided on a managed-service basis with the availability commitments in the SLA. Beyond those commitments, the Service is provided "as is" to the extent permitted by law.

- Modification: The Provider may update these terms with reasonable notice to the Client. Continued use of the Service constitutes acceptance of updated terms.

## 21C — Privacy Policy

1. Provider’s Limited Data Role

Arbitrage Claw (1008275 B.C. Ltd.) does not collect, store, or access patient personal information or protected health information. Patient data resides exclusively on the Client’s own server infrastructure. The Provider manages the Service that processes this data but does not have access to the data itself.

2. Business Information the Provider Does Hold

The Provider holds limited business information about the Client: clinic name, business address, the name and email of the authorized contact, billing card details (held securely and tokenised by Stripe — the Provider never sees the raw card number), and the configuration answers provided during onboarding. This information is used solely to provide and manage the Service.

3. Patient Data Handling (Client’s Responsibility)

| Aspect | How It Is Handled |
| --- | --- |
| Data location — Canada | Patient data for Canadian clinics is stored on a private server in Montreal, Canada. Data never leaves Canadian soil. Satisfies BC PIPA and federal PIPEDA. |
| Data location — US | Patient data for US clinics is stored on HIPAA-compliant hosting. Business Associate Agreements are signed with applicable platform vendors. |
| Consent (CASL — Canada) | The Client’s web inquiry forms include CASL-compliant express consent language. No automated communication is sent to a patient without documented consent. |
| Audit trail | Every patient interaction is logged by NemoClaw in an append-only compliance audit trail on the Client’s own server. The Client controls this data and can produce compliance reports on demand. |
| Data ownership | All patient data belongs to the Client. The Provider has no claim to, and no access to, this data at any time. |

4. Third-Party Platforms

The Service operates through third-party platforms, each with its own privacy practices and, where applicable, Business Associate Agreements. The Client maintains its own accounts with these platforms and is the controlling party for data processed through them.

5. Contact

Questions about these terms or the Provider’s limited data role may be directed to phil@arbitrageclaw.net.

SECTION 22 — INTAKE FORM: CONSENT CHECKBOX, LEGAL LINK & STRIPE CARD CAPTURE

This section documents the additions to the clinic intake form (the form in Appendix A and Section 6): a linked legal terms page, a mandatory consent checkbox, and the Stripe card capture step — all required before the clinic can submit the form. It also gives Ale the implementation steps to build this.

## 22A — What Gets Added to the Intake Form

| Form Element | Detail |
| --- | --- |
| Legal terms link | A clickable link near the bottom of the form, before the submit button: "Terms of Use, Service Level Agreement & Privacy Policy." Opens the legal text from Section 21 (hosted as a page on arbitrageclaw.net, e.g. arbitrageclaw.net/terms). |
| Consent checkbox (mandatory) | A checkbox the clinic must tick: "I have read and agree to the Terms of Use, Service Level Agreement, and Privacy Policy. I understand IntakeOS is a managed service that does not store or access patient data, and that my clinic remains the custodian of all patient information." The form cannot be submitted unless this box is checked. |
| Stripe card capture | A secure Stripe payment element embedded in the form (or a Stripe-hosted page linked at the final step). The clinic enters its credit card details, which are tokenised and saved by Stripe via SetupIntent. The form text states: "Your card is securely stored by Stripe. You are charged $150 USD only when you confirm a patient attended a booked consultation. No charge occurs until then." |
| Authorization statement | Above the card field: "By providing your card, you authorize Arbitrage Claw (1008275 B.C. Ltd.) to charge $150 USD per attended consultation you confirm, and a $100 USD monthly minimum in any month with no attended consultations, per the Service Level Agreement." |
| Submit button | Disabled until: (a) all required fields are complete, (b) the consent checkbox is ticked, and (c) the card has been successfully saved in Stripe. Only then does "Submit" become active. |

## 22B — The Complete Submit Sequence (What the Clinic Experiences)

| Step | What Happens |
| --- | --- |
| 1 | Clinic completes all intake questionnaire fields (Sections A–F: business identity, procedures, calendar, voice branding, heartbeat config, compliance). |
| 2 | Clinic reaches the legal and payment section at the bottom of the form. |
| 3 | Clinic clicks the "Terms of Use, Service Level Agreement & Privacy Policy" link, reviews the terms (Section 21 text), and closes the page. |
| 4 | Clinic ticks the mandatory consent checkbox confirming they have read and agree to the terms and understand the managed-service / no-data-custody model. |
| 5 | Clinic enters credit card details into the secure Stripe element. Stripe tokenises and saves the card via SetupIntent. Arbitrage Claw never sees the raw card number. |
| 6 | With all fields complete, consent checked, and card saved, the "Submit" button activates. Clinic clicks Submit. |
| 7 | The completed form and the saved Stripe customer reference are sent to Arbitrage Claw. Ale receives it and begins the onboarding sequence (Section 6 / Appendix A workflow). |

## 22C — Implementation Options for Ale

The form needs three capabilities: collect questionnaire answers, capture a consent checkbox with a link to legal terms, and securely capture a card via Stripe. Below are two ways to build this, simplest first.

| Option | How It Works | Best For |
| --- | --- | --- |
| Option A: Stripe Payment Link + Tally.so form (Recommended) | Build the questionnaire in Tally.so (free, supports all field types, consent checkboxes, and links). Add the legal terms link and consent checkbox in Tally. For card capture, use a Stripe-hosted "Save card" link (Stripe SetupIntent / Customer Portal) presented as the final step after form submission. Tally form feeds answers to Google Sheets; Stripe stores the card. | Fastest to build. No code. Ale can build this herself in an afternoon. |
| Option B: Custom form on arbitrageclaw.net with embedded Stripe Elements | The engineer embeds a Stripe Elements card field directly in a custom form page on the website, with the consent checkbox and legal link inline. Single seamless page. Requires the engineer to build it. | More polished single-page experience. Requires engineer time — scope as a small add-on after POC. |

Recommended Build Steps (Option A)

| # | Action | Tool | Done? |
| --- | --- | --- | --- |
| 1 | Publish the Section 21 legal text as a page on arbitrageclaw.net at /terms (e.g. arbitrageclaw.net/terms). Apply via Netlify Drop. Have a BC lawyer review the text first. | Netlify Drop | □ |
| 2 | Build the intake questionnaire in Tally.so using the fields from Section 6 / Appendix A (Sections A through F). | Tally.so | □ |
| 3 | In Tally, add a required checkbox field near the end: "I have read and agree to the Terms of Use, Service Level Agreement, and Privacy Policy..." with the /terms page linked in the field description. Mark it required. | Tally.so | □ |
| 4 | In Stripe, create a "Save card" SetupIntent link or Customer Portal flow that captures and stores a card without charging it. Configure it for $0 authorization (card-on-file only). | Stripe | □ |
| 5 | Configure the Tally form so the final step / thank-you page directs the clinic to the Stripe "Save card" link. State clearly: card is saved, not charged; $150 only on confirmed attendance. | Tally.so + Stripe | □ |
| 6 | Connect Tally to Google Sheets so each submission is logged. Note the Stripe Customer ID against each clinic in the tracking sheet. | Tally.so + Sheets | □ |
| 7 | Test the full flow end to end: complete the form, click the terms link, check consent, save a Stripe test card, submit. Confirm the submission lands in Google Sheets and the card is saved in Stripe. | All | □ |
| 8 | Update the "Get Started Now" button on arbitrageclaw.net to link to this Tally form (replacing the current contact-only modal). | Netlify Drop | □ |

LEGAL REVIEW REQUIRED BEFORE GO-LIVE: The Section 21 terms must be reviewed by a BC lawyer before being published at /terms or presented to any clinic. The language is written to match the managed-service, no-data-custody position in Section 15, but a lawyer must confirm it is enforceable in both Canada and the relevant US states.

SECTION 23 — EMAIL SETUP: phil@arbitrageclaw.net

This section documents how to create and fully configure phil@arbitrageclaw.net from scratch. It covers Google Workspace signup, Cloudflare DNS configuration, email authentication (SPF/DKIM/DMARC), domain warm-up, and the first-send checklist. Phill does Part A himself. Ale does Part B (DNS records in Cloudflare).

CONTEXT: As of the time this section was written, phil@arbitrageclaw.net had not yet been created. No one had been given the setup steps. This section provides those steps in full so the account can be created and operational within 30 minutes.

## 23A — Part A: Google Workspace Signup (Phill — 15 minutes)

Do this yourself on your phone or computer. You set your own password during this process. No one else needs to be involved for Part A.

| # | Step | Where | Done? |
| --- | --- | --- | --- |
| 1 | Open a browser and go to workspace.google.com. Click "Get Started." | Browser | □ |
| 2 | Enter business name: Arbitrage Claw. Employees: Just you (1). Country: Canada. | Google form | □ |
| 3 | Enter your current personal email address. This is used only for account recovery — it is not your new email. | Google form | □ |
| 4 | On the next screen, Google asks if you have a domain. Click "I have a domain." Enter: arbitrageclaw.net | Google form | □ |
| 5 | Choose a plan. Select Business Starter ($7.20 USD/month). This is all you need for one email address. | Google form | □ |
| 6 | Create the admin username: phil (the full address will be phil@arbitrageclaw.net). Set your password now. Write it down immediately in Bitwarden or on paper. Do not lose it. | Google form | □ |
| 7 | Enter payment details (credit card). Complete the signup. Google Workspace is now provisioned. | Google payment | □ |
| 8 | Google will now show you a domain verification code (a TXT record) and 5 MX records. Do not close this page. You need these for Part B. | Google Admin | □ |
| 9 | Screenshot or copy down all the records Google shows you and send them to Ale. She adds them in Cloudflare (Part B). | Message Ale | □ |

## 23B — Part B: DNS Configuration in Cloudflare (Ale — 10 minutes)

Ale logs into the Cloudflare account that manages arbitrageclaw.net. She adds the records Phill sends her from the Google Workspace signup screen.

| # | Step | Where | Done? |
| --- | --- | --- | --- |
| 1 | Log into the Cloudflare account at cloudflare.com. Go to the dashboard for arbitrageclaw.net. Click DNS. | Cloudflare | □ |
| 2 | Add the Google domain verification TXT record. Click "Add Record." Type: TXT. Name: @ (or arbitrageclaw.net). Value: the long string Google provided (starts with "google-site-verification=..."). Save. | Cloudflare DNS | □ |
| 3 | Add all 5 MX records Google provided. For each: click "Add Record." Type: MX. Name: @ (or arbitrageclaw.net). Enter the mail server address and priority number exactly as Google shows. Save each one. | Cloudflare DNS | □ |
| 4 | The 5 standard Google MX records are:Priority 1: ASPMX.L.GOOGLE.COMPriority 5: ALT1.ASPMX.L.GOOGLE.COMPriority 5: ALT2.ASPMX.L.GOOGLE.COMPriority 10: ALT3.ASPMX.L.GOOGLE.COMPriority 10: ALT4.ASPMX.L.GOOGLE.COM(Use exact values from Google if they differ.) | Cloudflare DNS | □ |
| 5 | Tell Phill the records are added. Phill goes back to the Google Workspace setup page and clicks "Verify domain." Google confirms within 1–5 minutes. | Google Admin | □ |

## 23C — Part C: First Login and Account Security (Phill — 5 minutes)

| # | Step | Where | Done? |
| --- | --- | --- | --- |
| 1 | Go to mail.google.com. Sign in with phil@arbitrageclaw.net and the password you set in Step 6 of Part A. | Gmail | □ |
| 2 | Set up 2-Factor Authentication immediately. Go to myaccount.google.com/security. Click "2-Step Verification." Choose Google Prompt (sends a tap-to-approve to your phone). Complete setup. This takes 3 minutes and is required before any outreach is sent. | Google Account | □ |
| 3 | Send a test email to a personal address you control (your personal Gmail or phone email). Write a few real sentences — not just "test." This is the first manual warm-up send. | Gmail | □ |
| 4 | Reply to that test email from your personal address. Then reply back from phil@arbitrageclaw.net. Confirms two-way email is working. Google and recipient servers log this as legitimate activity. | Gmail + Personal email | □ |
| 5 | Save phil@arbitrageclaw.net login and password in Bitwarden. Share access with Ale so she can assist with outreach scheduling. | Bitwarden | □ |

## 23D — Part D: Email Authentication — SPF, DKIM, DMARC (Ale — 15 minutes)

These three records tell receiving email servers (Gmail, Outlook, etc.) that mail from phil@arbitrageclaw.net is legitimate. Without all three, cold outreach emails will land in spam regardless of volume. Do this before sending any outreach.

| Record | What It Does | How to Add in Cloudflare |
| --- | --- | --- |
| SPF | Tells receiving servers that Google is authorized to send email from arbitrageclaw.net | In Cloudflare DNS: Add Record. Type: TXT. Name: @ (root domain). Value: v=spf1 include:_spf.google.com ~allSave. This may already exist if Google added it during verification — check first before adding a duplicate. |
| DKIM | Cryptographically signs every email so recipients know it genuinely came from you | In Google Admin (admin.google.com): Apps → Google Workspace → Gmail → Authenticate Email. Click "Generate New Record." Copy the TXT record Google shows. In Cloudflare DNS: Add Record. Type: TXT. Name: google._domainkey.arbitrageclaw.net. Value: paste the long key Google provided. Save. Back in Google Admin: click "Start Authentication." Wait 24–48 hours for propagation. |
| DMARC | Tells servers what to do with emails that fail SPF or DKIM checks. Required for enterprise email delivery. | In Cloudflare DNS: Add Record. Type: TXT. Name: _dmarc.arbitrageclaw.net. Value: v=DMARC1; p=none; rua=mailto:phil@arbitrageclaw.netSave. The p=none policy means failing emails are still delivered but you receive reports — this is correct for a new domain. |

| # | Verification Step | Tool | Done? |
| --- | --- | --- | --- |
| 1 | Go to mxtoolbox.com. In the search box, run "SPF Lookup" for arbitrageclaw.net. Result must show green / "SPF record found." | mxtoolbox.com | □ |
| 2 | Run "DKIM Lookup" for arbitrageclaw.net with selector "google". Result must show green. | mxtoolbox.com | □ |
| 3 | Run "DMARC Lookup" for arbitrageclaw.net. Result must show green / "DMARC record found." | mxtoolbox.com | □ |
| 4 | All three green? Email is authenticated. Proceed to warm-up. Any red? Screenshot and fix in Cloudflare before sending anything. | mxtoolbox.com | □ |

## 23E — Part E: Domain Warm-Up (Ale — Start Tonight, Run 48–72 Hours)

phil@arbitrageclaw.net has zero sending history. Sending cold outreach on a brand-new domain before warming it up will result in spam folder delivery. This step builds the sender reputation before any agency emails go out.

| # | Action | Tool | Done? |
| --- | --- | --- | --- |
| 1 | Manual warm-up: Phill sends 5–10 personal emails from phil@arbitrageclaw.net to addresses he controls (personal Gmail, a family member, a friend). Write real sentences — not "test." Reply to them from the receiving address. Reply back from phil@arbitrageclaw.net. Do this tonight. | Gmail | □ |
| 2 | Sign up for Instantly.ai (instantly.ai). Free trial available. Connect phil@arbitrageclaw.net via Google OAuth. Enable Warm-Up mode. Set sending volume to 5–10 emails per day. Start the warm-up running tonight. Instantly automatically sends and replies to emails within its warm-up network, building domain reputation. | Instantly.ai | □ |
| 3 | Alternative if Instantly free tier is unavailable: use Warmup Inbox (warmupinbox.com) or Lemwarm (lemwarm.com). Same process — connect Google Workspace, start warm-up, let it run. | Warmup Inbox / Lemwarm | □ |
| 4 | Register arbitrageclaw.net at postmaster.google.com. This shows the domain reputation score in real time. Check it after the first 5 outreach sends. If it shows Bad, pause and extend warm-up by another 48 hours. | Google Postmaster Tools | □ |
| 5 | Let warm-up run for minimum 72 hours before sending any cold outreach to agencies. Do not skip this. A spam flag on a new domain is very difficult to reverse. | Instantly.ai | □ |

## 23F — Part F: First Outreach Send Sequence

After 72 hours of warm-up with all three DNS records passing: send the 5 Tier 1 agency emails. Maximum 5 emails on day one of outreach. All manual — no bulk tools.

| Time | Action | Who | Done? |
| --- | --- | --- | --- |
| 7:00 AM | Confirm all three DNS records passing at mxtoolbox.com. Confirm warm-up has been running 72+ hours with no errors. Do NOT proceed if anything is red. | Ale | □ |
| 8:00 AM | Send Email 1 to Noor Murad / MINA Medical Marketing (noor@minamedical.ca). Use the email text from Section 19B exactly. Log send date in the agency tracking sheet. | Phill | □ |
| 8:30 AM | Send Email 2 to Paul Phillips / NKP Medical (paul@nkpmedical.com). Log in sheet. | Phill | □ |
| 9:00 AM | Send Email 3 to Justin Knott / Intrepy (justin@intrepy.com). Log in sheet. | Phill | □ |
| 9:30 AM | Send Email 4 to Brock Fay / Onspire (bfay@onspirehealthmarketing.com or LinkedIn DM first). Log in sheet. | Phill | □ |
| 10:00 AM | Send Email 5 to Patricia Hess / Fast-Track (p@fast-trackmarketing.com). Log in sheet. | Phill | □ |
| After 10 AM | STOP. No more sends today. Let warm-up continue overnight. Check Gmail Sent folder to confirm all 5 delivered without bounce notifications. | Both | □ |
| Day 4+ | Begin extended 50-agency list. Send 5 per day, manually, personalised using template in Section 19C and fit notes in the agency CSV. Run all addresses through NeverBounce first. | Ale | □ |

## 23G — Email Sending Rules (Never Violate)

| Rule | Why It Matters |
| --- | --- |
| Always send manually from Gmail | Bulk tools (Mailchimp, Constant Contact, HubSpot sequences) from a new domain trigger spam filters immediately. Every agency email must be composed and sent individually from Gmail. |
| Maximum 10 cold emails per day for first 2 weeks | Volume is the primary spam signal for new domains. Stay under 10/day for the first 2 weeks. After 2 weeks of clean history, increase to 20/day maximum. |
| One email per agency, one follow-up only | If no reply after 5 business days, Ale sends one follow-up: "Just checking this landed — happy to send a 2-minute overview video if easier than reading." After that, no further contact unless they reach out. |
| No images, logos, or unsubscribe links | These are signals of mass marketing tools and hurt deliverability on a new domain. Plain text email with a simple signature only. |
| Signature format only | Phil Kaye / Arbitrage Claw — IntakeOS Medical / phil@arbitrageclaw.net / arbitrageclaw.net. No images. No HTML formatting. |
| Check Gmail Sent for bounces after each send | A bounced email (undeliverable) means the address is wrong or the domain does not exist. Remove bounced addresses from the list immediately and flag in the tracking sheet. |
| Never use spam trigger words | Avoid in subject lines: free, earn money, no obligation, limited time, click here, !!!, ALL CAPS. The subject lines in Section 19B are already clean. |

## 23H — Complete Setup Checklist (Single Reference)

| # | Task | Who | When | Done? |
| --- | --- | --- | --- | --- |
| 1 | Google Workspace signup at workspace.google.com. Create phil@arbitrageclaw.net. Set password. Note all DNS records Google provides. | Phill | Today — 15 min | □ |
| 2 | Add Google verification TXT record and 5 MX records in Cloudflare DNS. | Ale | Today — 10 min | □ |
| 3 | Click Verify Domain in Google Workspace admin. Confirm verified. | Phill | Today — 5 min | □ |
| 4 | Log into Gmail at mail.google.com with phil@arbitrageclaw.net. Confirm email works. | Phill | Today | □ |
| 5 | Set up 2FA at myaccount.google.com/security. | Phill | Today — 3 min | □ |
| 6 | Save credentials in Bitwarden. Share access with Ale. | Phill + Ale | Today | □ |
| 7 | Send 5–10 manual warm-up emails to personal addresses. Reply back and forth. | Phill | Tonight | □ |
| 8 | Add SPF record in Cloudflare DNS. | Ale | Today | □ |
| 9 | Generate DKIM key in Google Admin. Add to Cloudflare DNS. Click Start Authentication. | Ale | Today | □ |
| 10 | Add DMARC TXT record in Cloudflare DNS. | Ale | Today | □ |
| 11 | Verify all three pass at mxtoolbox.com (SPF + DKIM + DMARC all green). | Ale | Today | □ |
| 12 | Register arbitrageclaw.net at postmaster.google.com. | Ale | Today | □ |
| 13 | Start Instantly.ai warm-up. Connect phil@arbitrageclaw.net. Set 5–10 emails/day. Run for 72 hours minimum. | Ale | Tonight | □ |
| 14 | After 72 hours: confirm all DNS green, warm-up running, no errors. Then begin Tier 1 agency outreach per Section 23F sequence. | Both | Day 3 | □ |

TOTAL TIME TO OPERATIONAL: Approximately 45 minutes for Phill and Ale working in parallel (Parts A + B + C). Then 72 hours of warm-up running in the background. First agency email goes out on Day 3.

INTAKEOS MEDICAL ¦ COMPLETE MASTER OPERATIONS DOCUMENT + CLINIC GUIDE ¦ FINAL 1008275 B.C. Ltd. DBA Arbitrage Claw ¦ Cowichan Valley, BC, Canada ¦ Confidential Sections 1–23 + Appendix A (Clinic Guide) ¦ arbitrageclaw.net ¦ phil@arbitrageclaw.net